## Slide 1: Project name – HRM Pro Prepared by – Rhutik Pujare (Business Analyst) Date – 01-Feb-2025

## Slide 2: Current Situation of the HRM Pro Project
Current Situation Analysis
1️. Project Status: Agile Development & Implementation
HRM Pro is being developed using Agile methodology to ensure incremental releases and adaptability to changing requirements.
Regular sprint planning, backlog refinement, and iterative releases are being carried out to improve system functionalities.
2️. Features Developed & Partially Implemented
Recruiters can parse resumes from multiple job portals like LinkedIn, Indeed, and Naukri.
Extracts candidate details such as name, skills, experience, and job history.

## Slide 3: Current Challenges & Areas of Improvement
1️. Resume Parsing Accuracy Issues
Some resumes do not parse correctly, leading to missing information.
Skill matching algorithm needs enhancement for better candidate-job fit.
2️. Inefficient Requirement Assignment
The auto-assignment feature is not yet optimized—some recruiters receive irrelevant job roles. Manual intervention is required, causing delays in job allocation.
3️. Lack of Seamless Candidate Communication
Email & SMS notifications for candidates (interview updates, status changes) need automation. Some delays in scheduling interviews due to manual follow-ups by recruiters.

## Slide 4
4️. Incomplete ATS Lifecycle Tracking
Some recruitment stages (like Offer Letter & Background Verification) are manually handled. The final onboarding process is not fully automated—HR teams still need to manually verify candidate data.
Next Steps & Planned Enhancements
Enhance Resume Parsing Algorithm to improve extraction accuracy and keyword matching. Optimize Job Requirement Assignment to ensure better recruiter-role alignment. Automate Interview Scheduling & Candidate Communication (reminders, status updates). Integrate Offer Letter Generation & Background Verification to complete the ATS lifecycle.

## Slide 5
Opportunities -
AI-Driven Resume Parsing & Matching
Automated Recruitment Workflow
Integration with Multiple Job Portals & LinkedIn
AI-Powered Predictive Analytics

## Slide 6
Purpose Statement:
HRM Pro is a modern, AI-powered Applicant Tracking System (ATS) designed to help businesses manage their hiring process more efficiently. The software enables recruiters to automate resume screening, track candidates through every stage of hiring, and streamline job assignments.
Goals of HRM Pro:
1. Make the Hiring Process Faster and More Efficient
2. Improve the Experience for Job Applicants
3. Use Data and AI for Smarter Hiring Decisions
4. Make Collaboration Easier Between Hiring Teams

## Slide 7
Project Objective:
Select an ATS Based on Business Needs
Develop and Test a Functional Prototype
Boost Collaboration Among Hiring Teams
Automate and Enhance the Recruitment Process
Success Criteria:
1. Improve Records Availability and Accessibility
2. Reduce System Downtime and Improve Response Time
3. Enhance Resume Parsing Accuracy and Efficiency
4. Streamline Recruitment Workflow and Reduce Hiring Time

## Slide 8
Methods/Approach
Requirement Gathering
Conducted detailed meetings and workshops with stakeholders, including recruiters, HR managers, team leaders, and IT staff.
Utilized techniques such as interviews, surveys, and document analysis to gather comprehensive requirements for the ATS software.
Ensured all requirements were documented and validated through stakeholder sign-offs.
User Stories
Prioritized requirements using the Kano Model to identify basic needs, performance needs, and excitement needs.
Converted gathered requirements into user stories during user story workshops.
Assigned business values, acceptance criteria, and story points to each user story for effective planning and prioritization.

## Slide 9
Product Backlog
Created and maintained the product backlog by continuously refining and prioritizing user stories.
Ensured that the product backlog aligned with the project’s objectives and stakeholder expectations.
Sprint Planning
Conducted sprint planning meetings to move prioritized user stories from the product backlog to the sprint backlog.
Broke down user stories into smaller, manageable tasks and assigned them to team members.
Established clear goals and deliverables for each sprint to ensure timely and quality outcomes.
Design and Development
Worked closely with design and development teams to create and implement user stories.
Divided user stories into specific tasks and assigned them to team members based on their expertise.
Held daily stand-up meetings to discuss progress, address roadblocks, and plan activities.
Conducted review meetings at the end of each sprint to present completed features to stakeholders for feedback and validation.

## Slide 10
Demo
Presented a potentially deliverable product increment to stakeholders for their feedback and input.
Collaborated with testers to ensure all requirements were met and the product was free of bugs and issues.
Sprint Retrospective
Held sprint retrospective meetings to evaluate the sprint’s success and identify areas for improvement.
Implemented necessary adjustments based on feedback from stakeholders and team members to enhance future sprints.
Deployment
After successful user acceptance testing (UAT), deployed the HRM Pro software.
Ensured a smooth transition to the new software by providing comprehensive training and support to users.

## Slide 11
Resources –
1. People:
Project Team
Client Stakeholders
External Consultants
2. Time:
Project Duration – 1 Year
3. Budget :
10 Lakhs
4. Other

## Slide 12
Risks:
1. Technical Risks
2. Data Security & Compliance Risks
3. Business & Operational Risks
4. Project Management Risks
5. AI & Automation Risks

## Slide 13
Dependencies-
Technical Dependencies
Business Dependencies
Resource Dependencies
Operational Dependencies
External Dependencies
S

## Slide 14
To Be Completed by Appropriate Manager – Ashish K.
Project Sponsor – Kartik Dev
Project Manager – Jyoti Shankar