## Slide 1: AccuMap
Systematic Map Accuracy Enhancement with Waterfall Approach

## Slide 2: Project Title: AccuMap
Prepared By: Sirisha
Date: 20-03-2025

## Slide 3: Situation:
Business submit their details to multiple online platforms and directories leading to inconsistent, duplicate or manipulated data.
Automated systems attempt to merge business information based on attributes like address, phone number or geolocation but errors occour due to incorrect listings.
Fake Business listings keyword stuffing and unauthorized modicfications create trust issues and create data integrity.
Manual reviewers spend significant time verifying correcting and approving business listings.
There is no structured AI-driven validation system to detect errors and optimize the review process.

## Slide 4: Problem:
Duplicated & Merged Listings – Different Businesses sometimes get combined due to algorithmic errors.
Fake & Manipulated Data – Malicious users create misleading or unverified business profiles.
High Reviewer Effort – Manual validation requires extensive time and resources.
Data Inconsistencies – Business details vary across platforms, leading to confusion.
Lack of Automated Quality Checks – No AI driven process to validate or flag incorrect data.

## Slide 5: Solution:
AI- Powered Data Validation – Automate the detection of inconsistencies, duplicates & false listings.
Fraud detection & Prevention – Implement machine learning models to identify manipulated data.
Automated Cross-Verification – use APIs to compare business details with trusted sources.
Listing Integrity Score – Assign confidence scores to Businesses based on data reliability.
Workflow Automation for Reviewers – Reduce manual effort by prioritizing high-risk listings for review.
User Feedback & Moderation System – Allow verified users to report inaccuracies & suggest corrections.

## Slide 6: Project Goal:
The purpose of this Project is to design and implement an advanced data validation and automation system to enhance the accuracy, integrity and efficiency of the business listing verification. AccuMap aims to streamline the review process by leveraging AI-driven data validation, fraud detection algorithms and automated cross-verification mechanisms. This will reduce manual effort, eliminate duplicate or manipulated listings and ensure high-quality, structured business data for improved decision-making and operational efficiency.

## Slide 7: Project Objectives:
Solution selection according to design criteria, specifications & requirements.
Development of an AI-powered data validation and fraud detection system.
Implementation of automated cross verification mechanisms using APIs.
Optimization of the business listing review workflow to reduce manual effort.
Integration of a confidence scoring system to enhance data reliability.
User feedback and moderation system for continous data refinement.
Solution prototyping, testing, and performance evaluation.
Deployment and monitoring to ensure long term accuracy and efficiency.

## Slide 8: Success Criteria:
Improve data accuracy and integrity by reducing duplicate and manipulated listings.
Enhance the availability and accessibility of verified business information.
Reduce manual verification efforts through AI-powered automation.
Increase the system efficiency by minimizing review and approval time.
Improve fraud detection accuracy to prevent unauthorized or false listings.
Ensure seamless integration with external data sources for cross verification.
Reduce system response time and optimize data processing speed.
Enhance user experience with a structured feedback and moderation system.

## Slide 9: Methods/Approach:
Define Requirements: Conducted stakeholder analysis, gathered business needs, and document functional and non-functional requirements.
Design System Architecture: develop AI-powered data validation, fraud detection, and automated cross-verification models.
Developed & Test Solution: Implement Business listing validation workflows, test AI Algorithms, and optimize system efficiency.
User Training and Onboarding: Provide training sessions for reviewers, administrators & Stakeholders.
Establish Support Processes: Set up monitoring tools, feedback channels, and issue resolution mechanisms.
Go live & Performance Evaluation: Deploy AccuMap, monitor system performance, and refine based on real-world data.

## Slide 10: Resources:
People - (Project Team & Roles)
Project Sponsor: (Mr. Henry) Funding & Approvals.
Project Manager: (Mr. Kumar) Project road map, manages timeline, budget, risks and Stakeholder communication.
Business Analyst: (Ms. Sirisha) Gather requirements, define workflows and ensure business needs are met.
AI/ML Engineers: Develop fraud detection algorithms and automated data validation models.
Software Developers: Build and integrate system components including APIs and automation tools.
Database Administrator: Manages data storage, retrieval and security.
QA Testers: Perform functional, regression, and user acceptance testing.
UI/UX designers: design intuitive user interfaces for business reviewers and Stakeholders.
Support & Maintenance Team: Provides post-deployment assistance and issue resolution.

## Slide 11: Time:
Requirement Gathering & Analysis – 3 Months
System Design & Architecture – 3 Months
Development & AI Model Training – 6 Months
Testing & Quality Assurance – 3 Months
User Training & System Deployment – 2 Months
Post-Implementation Support & Optimization – 1 Month

## Slide 12: Budget:
Software Development & AI Integration – 80 Lakhs
Infrastructure (Cloud, Databases, API, Licensing) – 50 Lakhs
Third-Party Data Verification Services – 30 Lakhs
Training & Change Management – 20 Lakhs
Security & Compliance Measures – 10 Lakhs
Contingency & Miscellaneous Expenses – 10 Lakhs

## Slide 13: Other Resources:
Third-Party Software Evaluation: Vendor assessments, AI validation tools.
Market Research: Data Collection from verified sources.
External API Integrations: Verification with Government and industry Databases.

## Slide 14: Risks:
User Resistance to Change: The current manual review process is familiar to users, and transitioning to an AI-powered system may face resistance.
Data Accuracy Challenges: AI-based validation may generate false positives or negatives, affecting trust in the system.
Integration Issues: Compatibility with external APIs ex: Government, Business directories may cause delays.
High Implementation Costs: Justifying ROI in terms of improved efficiency and accuracy can be challenging.
Security & Compliance Risks: Handling sensitive business data requires compliance with data protection regulations.
Scalability Concerns: The system must handle high-volume data processing efficiently as business listings grow.

## Slide 15: Dependencies:
External Data Sources: AccuMap relies on third-party APIs for data verification, any downtime may impact the workflow.
Stakeholder Adoption: Success depends on how well the reviewers, business owners, and end-users adapt to the new system.
AI Model Accuracy: Effectiveness depends on training data & algorithm performance for fraud detection.
Regulatory Requirements: Compliance with data privacy laws must be ensured.
IT Infrastructure: The system’s performance depends on cloud computing database availability and server uptime.

## Slide 16: To be completed by: Kiran
Project Sponsor: Henry
Project Manager: Kumar