## Slide 1: Lyophilizer
Prepared By: Tushar Musale
Date: 24-01-2025
Ventri Biologicals - Vaccine Manufacturing Plant

## Slide 2: Situation
Existing freeze-drying equipment is outdated.
Limited capacity to scale up production for increased demand.
Inconsistent product quality due to older processes.
Growing market demand for high-quality, stable vaccines.

## Slide 3: Problem
High cycle times leading to production bottlenecks.
Variability in product stability and quality.
High energy consumption and operational costs.
Difficulty meeting stringent regulatory requirements.

## Slide 4: Opportunity
Implement
Implement advanced technology to ensure consistent freeze-drying quality.
Increase
Increase production scalability to meet market demand.
Reduce
Reduce energy costs and improve operational efficiency by reducing manual interventions.
Ensure
Ensure compliance with global regulatory standards (GMP/FDA).

## Slide 5: Purpose Statement (GOAL)
Design, procure, and implement a modern lyophilizer for vaccine manufacturing.
Integrate the lyophilizer seamlessly with existing processes (LIMS).
Achieve regulatory compliance and enhance operational efficiency.

## Slide 6: Project Objectives
- Develop a system that meets design and operational requirements.
- Implement seamless integration with LIMS.
- Automate data capture and analysis.
- Enhance traceability and regulatory compliance.
- Train staff for smooth operation.

## Slide 7: Success Criteria
- Improved data accessibility and availability and record all data.
- Reduction in downtime and faster system response.
- Enhanced compliance with GMP and regulatory standards.
- Increased operational efficiency and reduced manual errors.

## Slide 8: Methods/Approach
Agile Methodology is used to develop this application which is iterative development. It requires frequent collaboration with stakeholders and allows for flexibility and responsive to change
The Scrum team has aligned to work for this project which has 5-7 members including a Scrum master, Product owner, and scrum developers.
Requirement gathering where elicitation techniques have been applied like JAD session, interview with stakeholders
Product backlog has been created in the form of user stories, user stories are nothing but the requirements which we have collected from stakeholders. This will be done through user story workshop
In the user story workshop BV, CP, and acceptance criteria will be created.
All the user stories are prioritized using the Moscow technique

## Slide 9: Methods/Approach
And then the sprint starts, there will be part of the delivery of working software in two weeks of sprints
Sprint ceremonies will be conducted, which will consist of daily scrum meetings, sprint planning meetings, sprint retrospective meetings, and sprint review meetings to update the process and clarify doubts.
When the user story fulfills all acceptance criteria and completes the documentation related to it then we consider it Done
If a change request has come then these requests are welcomed and the team will work accordingly
Tools like Jira is used for managing all activities
The product burn-down chart is prepared by the product owner to update the work

## Slide 10: System Integration Overview
- LIMS will provide sample and quality requirements.
- Lyophilizer will execute freeze-drying based on predefined parameters.
- Real-time data exchange for process monitoring and quality assurance.
- Feedback loop for continuous optimization.

## Slide 11: Key Features of LIMS Integration
- Automatic data capture from lyophilizer sensors.
- Batch record generation for regulatory compliance.
- Real-time monitoring of critical parameters (temperature, pressure).
- Comprehensive audit trails and quality reporting.

## Slide 12: Anticipated Benefits
- Enhanced data accuracy and integrity.
- Reduced operational costs and cycle times.
- Streamlined workflows between laboratory and production.
- Faster time-to-market for vaccines.

## Slide 13: Resources Required
- People: The project team Should be UI UX designers, Developers, Product owner, Scrum master from tech team
Regulatory auditor, QA, Production, operators, from Business side(stakeholders), POC
- Time: As the application will be developed by the SCRUM which is under the agile methodology there will be continuous delivery of the software in the shortest time like 2 weeks.
- Budget: Rs. [70,00,000] for hardware 25,00,000, software 3500000, and training 10,00,000.
- External Support: Vendor consultation and system validation.

## Slide 14: Risks and Mitigation Strategies
- Resistance to change: Mitigate with user training and engagement.
- Integration delays: Work with experienced vendors.
- Regulatory challenges: Involve compliance experts from the start.

## Slide 15: Dependencies
Adoption of new workflows and processes.
Compliance with GMP/FDA standards for equipment and processes.
Integration with existing LIMS systems and workflows.
Approval timelines for validation protocols and quality assurance.

## Slide 16: Conclusion
The integration of a new lyophilizer with LIMS at Ventri Biologicals will:
- Enhance process efficiency and compliance.
- Improve data accuracy and operational traceability.
- Position the company for scalable and sustainable vaccine production.
Request approval to proceed with the project.