## Slide 1: COIN AI Project
Prepared By : Manish Talreja
Date: 5th Mar 2025

## Slide 2: Situation:
The Project is designed on the philosophy that any thing and everything can’t be designed by single organization and hence we look for partners which are doing great in their respective domains and for various solutions
Currently, multiple account teams within TCS, working for various customers, request information via email regarding whether Coin AI has a partner in a particular domain or space that matches a customer's requirement. Additionally, we manage a list of startups using Excel sheets. This process is inefficient and lacks a centralized platform for easy access. By creating an online platform, we can transfer this data into the Coin AI database, enabling account teams to search for partners directly.

## Slide 3: Problem Definition
Manual Process: Requests are handled through emails, leading to delays and inefficiencies.
Lack of Centralized Database: The current system relies on Excel sheets, making data retrieval cumbersome.
Limited Visibility: Teams have no easy way to search for relevant Coin AI partners.
Scalability Issues: Managing startup data manually becomes increasingly difficult as the ecosystem grows.

## Slide 4: Opportunity
Creating a centralized Coin AI online platform will streamline partner searches and improve efficiency.
Account teams can self-serve by accessing an up-to-date database instead of relying on manual email requests.
Faster response times for customers, leading to better engagement and satisfaction.
Scalability: The platform can evolve to accommodate a growing number of partners and customers.

## Slide 5: Purpose Statement
Develop an online platform where TCS account teams can easily search for Coin AI partners in specific domains.
Eliminate dependency on Excel sheets and manual email-based queries.
Improve accessibility, transparency, and speed of partner selection.

## Slide 6: Project Objective
Design and develop a centralized Coin AI database accessible to account teams.
Implement search functionality for easy retrieval of partners based on customer needs.
Ensure data accuracy and real-time updates of partner information.
Create an intuitive user interface for seamless navigation.
Ensure security and compliance with data protection standards.

## Slide 7: Success Criteria
The platform successfully replaces manual email-based partner search.
Users can search and retrieve partner information within seconds.
The system is adopted by account teams and reduces dependency on Excel sheets.
The platform provides real-time and accurate partner data.
High user satisfaction and engagement levels.

## Slide 8: Methods & Approaches
Agile Methodology is used to develop this application. Agile is the iterative development which has the frequent collaboration with stakeholders and allowing for flexibility and responsiveness to changing requirements.
Scrum team has aligned to work for this project which has 9-10 members which also includes Scrum developers, scrum master and product owner.
Requirement gathering where the elicitation techniques have been applied like brainstorming, use case specification, JAD sessions and needed elicitation techniques to gather the requirements.
Product Backlog has been created in the form of user story. User story is nothing but the requirements which we have collected from the stakeholders. Which has the whole requirements of the stakeholders. This will be done through user story workshop. Which will be allocated in the product vision board.
In the user story workshop, the BV(Business Value points), CP(Complexity points) and acceptance criteria will be created. BV will be valued by the developers giving the scrum currencies to them and rate them accordingly.

## Slide 9: Methods & Approaches
All the user stories are prioritized by the MOSCOW and MVP techniques to and also by calculating the BV and CP points.
And then the sprints starts there will be a delivery of software in two weeks. Might get longer only if there is the change request and work accordingly.
Sprint Meetings will be like daily scrum meeting, sprint review meeting, and sprint retrospective meeting will be conducted side by side to update the process and clarify doubts.
Once the user story has been done the user story will be change to the done stage only if the user story is completed. If its on process it will be in a pending table yet to be completed.
The product Burndown Chart will be prepared by the product owner in order to update on the work done process. This chart is very useful for the notification of work yet to be done and was done.
Tools like Jira is mainly used to run the sprint and create product burndown chart and to generate documents Power Bi and Tableau is used.
If there is any Change request happened at the middle the development it welcomed and worked on it accordingly.
Finally, the sprint retrospective meeting is being help to discuss the what did go well in the sprint and what did not go well and what was the complication occurred during the development in order to development of project.

## Slide 10: Resources
People: Skilled developers, UI/UX designers, and database administrators.
Time: The project will be developed in multiple sprints as per Agile methodology.
Budget: Estimated costs for platform development, cloud hosting, and security measures.

## Slide 11: Technologies
Frontend: React.js / Angular
Backend: Node.js / Python (Django/Flask)
Database: PostgreSQL / MongoDB
Cloud: AWS / Azure / GCP
Security: Role-based access control (RBAC), encryption, and secure authentication mechanisms.

## Slide 12: Risk & Dependencies
Data Security: Ensuring compliance with data protection policies.
Adoption by Account Teams: Training may be required to ensure usability.
Integration with Existing Systems: Compatibility with other TCS tools.
Scalability: Ensuring the system can handle growing datasets efficiently.