## Slide 1: Business Analysis of WeInvest Operations and Process Improvement Proposal
Prepared by: Santosh bilgunde
Date: 21/10/2025
Organization: WeInvest
COEPD Project Presentation

## Slide 2: Situation / Problem / Opportunity
WeInvest is Asia’s leading digital wealth management platform, headquartered in Singapore, with operations across the GCC and APAC regions.
Despite its technology-driven approach, several internal processes—such as client onboarding, reporting, and portfolio management—still rely on semi-manual workflows.
Challenges include data redundancy, process delays, lack of integrated visibility, and occasional downtime impacting client satisfaction.
Opportunity: Streamline and automate operations using a centralized digital workflow and reporting system to improve efficiency and reduce manual dependency.

## Slide 3: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement an automation-driven process improvement system at WeInvest.
The project aims to enhance operational efficiency, data accuracy, and system uptime, while aligning with WeInvest’s digital transformation strategy.

## Slide 4: Project Objectives
1. Automate operational workflows and reporting functions across investment and advisory platforms.
2. Improve data accuracy by integrating validation and quality checks.
3. Reduce turnaround time through real-time dashboards and workflow automation.
4. Enhance client communication using automated updates and alerts.
5. Provide scalability to handle increasing client portfolios efficiently.
6. Implement robust testing and quality assurance processes.
7. Strengthen security and compliance with regulatory standards.
8. Enable data-driven decision-making through analytics and reporting modules.

## Slide 5: Success Criteria
1. Error Rate Reduction: Operational and reporting errors reduced by at least 40%.
2. Turnaround Time Improvement: Process completion time reduced by at least 50%.
3. System Uptime: Maintain 99% uptime post-implementation.
4. Data Accuracy: Ensure 100% accuracy in reports through validation mechanisms.
5. Client Satisfaction: Achieve a 30% increase in client satisfaction ratings.
6. Scalability: System capable of handling twice the current user volume without degradation.
7. Compliance: Meet or exceed financial regulatory and security compliance standards.

## Slide 6: Method / Approach – Waterfall Model
1. Requirement Gathering & Analysis:
• Collect requirements from business and IT teams at WeInvest.
• Document functional and non-functional specifications.
Deliverable: Requirements Specification Document (RSD).
2. System Design:
• Define architecture and process flow diagrams.
• Create database and integration structures.
Deliverable: System Design Document (SDD).
3. Development:
• Develop automation modules, dashboards, and APIs.
• Conduct integration with existing WeInvest platforms (GrowWealth, AdviseWealth).
Deliverable: Functional System Prototype.

## Slide 7: Continue…….
4. Testing:
Execute unit, integration, and UAT testing with BA validation.
Deliverable: Test Reports & Bug Fix Logs.
5. Deployment:
Deploy production-ready system; ensure secure data handling.
Deliverable: Live working solution.
6. Maintenance & Support:
Monitor system performance and provide post-deployment support.
Deliverable: Maintenance Logs and Support Documentation.

## Slide 8: Resources
People (Human Resources):
• Project Manager – Oversees execution and delivery.
• Developers (3–4) – Build and test automation modules.
• QA Testers (2) – Conduct testing and bug reporting.
• Business Analyst – Requirement gathering, documentation, and validation.
• Operations Lead – End-user testing and UAT sign-off.
Time (Timeline): 7–8 months total.
• Requirement Gathering – 1 month.
• System Design – 1 month.
• Development – 3 months.
• Testing & UAT – 2 months.
• Deployment & Support – 1 month.

## Slide 9: Budget and Other Resources
Estimated Budget: ₹30–35 Lakhs (Approx.).
Breakdown:
• Development Costs – Salaries for BA, developers, testers.
• Infrastructure Costs – Servers, backup systems, cloud hosting.
• Licensing Costs – Tools, APIs, reporting software.
• Training Costs – Staff training on new systems.
• Support & Maintenance – Post-go-live support.
Other Resources:
• Hardware: Dedicated servers and secure data backup systems.
• Software: Automation tools, analytics modules, reporting frameworks.
• Network: High-speed secure connectivity, VPN for data security.

## Slide 10: Risks
1. Incomplete or Changing Requirements may cause rework.
2. Integration Complexity with legacy systems.
3. Data Security Risks involving financial data exposure.
4. User Resistance to adopting automated workflows.
5. Testing Gaps leading to operational issues post-launch.
6. System Downtime during deployment phase.
7. Budget Overruns due to unforeseen dependencies.
8. Vendor Integration Delays affecting project schedule.
9. Regulatory Non-Compliance risk if standards not met.
10. Scope Creep impacting overall delivery timeline.

## Slide 11: Dependencies
1. Business User Availability for requirement validation and UAT.
2. Infrastructure Readiness – servers, cloud environment, and tools.
3. Management Approvals for phase sign-offs.
4. Third-Party Tools and APIs – timely integration.
5. Training Completion before final rollout.
6. Legal & Compliance Review of new process framework.
7. Data Migration Accuracy during transition from old systems.

## Slide 12: Conclusion
The WeInvest Operations and Process Improvement Project aims to achieve higher efficiency, accuracy, and scalability.
Through automation, integration, and data transparency, WeInvest will strengthen its leadership in digital wealth management.
This initiative aligns with the company’s goal of providing superior client experience and sustainable growth.
Thank you.