## Slide 1: E-CALL BACK
Prepare By : Vibha Prasad

## Slide 2: SITUATION
Banks are often required by regulatory authorities to follow specific processes and guidelines for monitoring transactions and verifying reports.
Traditionally, this involved manual, physical checking of records, which was time-consuming, error-prone, and posed security risks.
To address these challenges and ensure compliance with regulatory standards, the bank is developing an E-CALL BACK Application—a digital solution designed to perform report verification and transaction checking online through a secure app interface.

## Slide 3: PROBLEM
Banks is currently relying on manual, physical processes to verify reports and monitor transactions. This traditional method is:
Time-consuming
Prone to human error and delays in compliance checks.
Lacking in real-time visibility and tracking
Vulnerable to fraud due to delay in validation and limited traceability
As regulatory requirements become more stringent, the existing approach fails to meet the expectation for speed,accuracy,and data security in record checking.

## Slide 4: OPPORTUNITY
Automate and digitize the report verification process.
Enable real-time report acknowledgement and fraud detection.
Improve compliance with regulatory guidelines through secure, traceable transactions.
Enhance data accuracy, reduce operational risk, and ensure faster decision-making.
Eliminate dependency on physical records, leading to cost and time savings.

## Slide 5: Purpose Statement(Goal)
The purpose of this project is to design, develop, and implement a secure E-Call Bank application to replace the manual report verification process,ensuring compliance, improving operational efficiency, and reducing the risk of errors or fraud.

## Slide 6: Project Objective
Gather and analyse detailed requirements based on current manual processes and regulatory needs.
Design the E-Call Back application architecture using the Waterfall methodology.
Develop and test the system modules for secure report upload, checking and acknowledgment.
Deploy the application in a production environment with proper documentation and user training.
Ensure full traceability and audit capability in the application to meet compliance standards.

## Slide 7: Success Criteria
Complete elimination of physical report verification by the end of implementation.
100% online access to report acknowledgements and transaction history.
At least 80% reduction in turnaround time for report verification.
System uptime of 99.5% post-deployment with successful user adoption across branches.

## Slide 8: Methods/Approach (Using Waterfall)
Requirement Gathering: Conduct interviews and workshop with compliance, operations, and IT teams to gather detailed requirements.
System Design: Create high-level and detailed design documents for the E-Call Back system.
Development: Code the application components such as report dashboard, authentication, and response modules.
Testing: Perform unit testing,integration testing, and user acceptance testing(UAT).
Deployment: Roll out the application in a phased manner; provide training and documentation.
Maintenance: Provide post-implementation support and issue resolution.

## Slide 9: Resources
People: Business Analyst, Project Manager, Developers,Testers,Compliance Officers, End Users.
Time:6 Months from initiation to Production
Budget: Estimated Rs.10,00,000 including Hardware,testing,training and rollout.
Other: Server space, secure database storage, compliance tools.

## Slide 10: Risk and Dependencies
Legacy system data migration challenges.
Resistance to change from users used to manual process.
Availability of compliance staff for testing and feedback.
Integration with existing core banking systems may require additional coordination.

## Slide 11: To Be completed by Appropriate Manager
Project Sponsor : XYZ Bank
Product Manager : ABC