## Slide 1: Electronic Claims Library(ECL) Company name – Cotivity Pvt Ltd.
By:-Kavya Garg (BA)
Date-24-02-2025

## Slide 2: Problem
Currently, Medicaid policy management, document comparison, and real-time updates are handled through multiple disparate applications across various platforms.
This decentralized approach results in inefficiencies, delays in accessing critical information, and challenges in maintaining data accuracy.

## Slide 3: Purpose Statement
The Electronic Claims Library (ECL) aims to centralize all Medicaid-related documents in a single application, enabling real-time updates, seamless data comparison, and improved search ability.
By consolidating these functionalities into one platform, the application will enhance efficiency, accuracy, and decision-making for the content team and other stakeholders

## Slide 4: Project Objective
1. Document Comparison
Allows users to compare different versions of Medicaid policy documents side by side.
Highlights changes, additions, and deletions in regulations for easy review.
2. Excel File Comparison
Enables users to upload and compare Excel files, helping identify discrepancies in claims rules and payment guidelines.
Useful for tracking state-wise Medicaid policy updates efficiently.
3. Real-Time Updates from Repository
The Repository Tab ensures that all documents are updated in real-time.
Users can check the latest Medicaid policies, CMS guidelines, and payer-specific rules without manual tracking.

## Slide 5: Cont..
4. Comprehensive Search Functionality
A centralized search tool allows users to quickly find relevant Medicaid policies and claims adjudication guidelines.
Filters and keyword-based search options help in retrieving payer-specific rules efficiently.
5. Centralized Medicaid Document Storage
Stores all documents related to Medicaid, Medicare, and other payer guidelines in one place.
Ensures quick access and version control for content analysts and compliance teams.

## Slide 6: Success Criteria
Centralized Repository
Establish a single source of truth for Medicaid, payer-specific policies to reduce redundancy and ensure version control.
Enhanced Search & Retrieval
Enable users to quickly access and retrieve claims policies and rules through structured categorization, filters, and keyword-based searches.
Process Automation & Efficiency
Reduce manual efforts in rule creation and maintenance by integrating workflow automation and approval mechanisms.
Collaboration & Knowledge Sharing
Facilitate seamless collaboration between content analysts, business analysts, and claims processing teams to refine and implement claims rules effectively.
Real-Time Updates & Reporting
Provide real-time insights into policy updates, audit findings, and industry changes affecting claims adjudication.

## Slide 7: Waterfall Methodology

## Slide 8
1. Requirement Gathering & Analysis
Identify business needs and objectives for ECL.
Document user requirements from content analysts, business analysts, and claims auditors.
Define scope, functionalities, and compliance requirements (Medicaid policies, repository access, document comparison).
Create a Business Requirement Document (BRD) and get approval from stakeholders.
2. System Design
Define application architecture, user interface (UI), and database structure.
Design document repository, search engine, and comparison tools.
Prepare mockups and wireframes for UI/UX.
Develop workflow diagrams for real-time updates, search functionality, and document management.

## Slide 9
3. Implementation (Development Phase)
Start coding based on approved system design.
Develop document repository, search feature, real-time update functionality, and comparison tools.
Integrate security protocols for data protection and HIPAA compliance.
Establish connectivity with external payer policy sources for real-time updates.
4. Testing
Perform unit testing for individual components (search function, comparison feature, repository updates).
Conduct system testing to ensure the application meets business and functional requirements.
Execute user acceptance testing (UAT) with content analysts and claims auditors.
Identify and resolve bugs, performance issues, and security vulnerabilities.

## Slide 10
5. Deployment
Deploy the Electronic Claims Library (ECL) app in the production environment.
Ensure data migration and integration with existing systems.
Provide training and user manuals for business analysts and content teams.
Implement access controls and security policies to maintain data integrity.
6. Maintenance & Support
Continuously monitor system performance and fix issues based on user feedback.
Update the system with new Medicaid policies and payer guidelines as they change.
Implement enhancements and upgrades based on evolving business needs.
Provide technical support and system optimization for better efficiency.

## Slide 11: Resources
People –
Business Analysts – Gather and document requirements.
QA/Testers – Ensure the application meets functional and performance criteria.
Project Manager – Oversees progress and ensures alignment with business goals.
Subject Matter Experts (SMEs) – Provide insights on Medicaid policies and payer guidelines.
End Users (Content Team & Claims Auditors) – Validate usability through testing and feedback
Time – implementation within 12 months.
Budget – hardware, software, training and services not to exceed Rs. 2 lakhs.

## Slide 12: Risks /Dependencies
Scope Creep- Additional features requested during development may lead to project delays.
User adoption challenges- End users may resist switching from existing methods to the new system.
Budget overturn -Unexpected costs in software, training, or third-party tools.
Integration Issues - The app may face challenges integrating with external repositories or claims systems.
Regulatory Compliance-The application must align with HIPAA, CMS, and Medicaid regulations.

## Slide 13: To be completed by appropriate Manager
Project Sponsor- Mr.Nareesh Ropulu
Project Manger-Mr.Ajiith Krishna
Business Analyst –Mrs. Kavya garg

## Slide 14: Thankyou