## Slide 1: Online Shopping (E-Commerce Application)
Prepared by: N. Sai Krishna

## Slide 2: Situation
The online shopping industry is growing rapidly, but challenges persist: - Fragmented user experiences across devices - Lack of real-time inventory updates - Slow checkout processes increasing cart abandonment - Data security and privacy concerns A robust e-commerce platform can address these issues, offering scalability and enhanced user engagement.

## Slide 3: Problem
- Inefficient online shopping experience leading to lost sales - Inadequate inventory and order management - Poor personalization reducing customer loyalty - Payment security vulnerabilities impacting trust

## Slide 4: Opportunity
- Centralized platform for seamless shopping - Real-time product tracking and personalized recommendations - Integrated secure payment systems - Data-driven insights to boost marketing and sales

## Slide 5: Purpose Statement (Goals)
To develop a user-centric, secure, and scalable e-commerce application that enhances the shopping experience, boosts conversion rates, and ensures operational efficiency through real-time data management and seamless integration.

## Slide 6: Project Objectives
- Enable real-time inventory and order updates - Provide an intuitive and responsive UI/UX - Implement multiple secure payment options - Increase customer retention through loyalty programs - Achieve >99.9% platform uptime

## Slide 7: Success Criteria
- Approved BRD and FRD documents - >95% success rate in UAT testing - 20% increase in sales conversions within 6 months - Customer satisfaction score >4.5/5 - No critical security breaches post-launch

## Slide 8: Methods/Approach
1. Requirement Gathering: Stakeholder interviews, surveys, BRD preparation 2. Analysis: Functional specifications, UML diagrams 3. Design: System architecture, UI/UX prototypes 4. Development: Front-end, back-end, database setup 5. Testing: Unit testing, integration testing, UAT 6. Deployment: Production rollout and monitoring

## Slide 9: resources
People: Business Analyst, Developers, UX Designers, DevOps4
Time: 8 months
Budget: Rs 2 Crores
Other: third-party evaluation for performance, Marketing Support.

## Slide 10: Risks and Dependencies
Risks: - Scope creep due to evolving client needs - Integration issues with third-party APIs - Cybersecurity threats - Budget overruns
Dependencies: - Reliable hosting and cloud services - Payment gateway provider integration - Timely stakeholder feedback and approvals

## Slide 11: To Be Completed by Appropriate Manager; Mr. Michael Scott
Project Manager: Mr Jim Halpert
Project Sponsor: Mr Dwight Schrute