## Slide 1: VeroTrack
Prepared By: Srikar
Date: 06/03/2025

## Slide 2: Situation
The client operates an E-commerce platform where suppliers list their products for sale. However, before the products go live, they must meet certain pre-conditions, such as:
  Government regulations compliance for product listings.
  Adherence to pricing policies set by the platform.
  Ensuring stock availability to prevent fulfillment issues.
Currently, after suppliers upload their products, a manual authentication team verifies compliance, pricing, and stock availability. This process is time-consuming, prone to human error, and causes delays in product listings. The goal of this project is to streamline and improve efficiency in product authentication while ensuring compliance with marketplace policies.

## Slide 3: Problem
Manual Verification Process: Product authentication is conducted manually by a dedicated team, leading to delays in listing approvals.
Compliance Challenges: Ensuring that suppliers follow government regulations and platform policies is difficult due to the lack of an automated validation system.
Pricing & Stock Issues: Incorrect price listings and stock discrepancies occur because there is no pre-validation mechanism before products are uploaded.
High Operational Load: The manual verification team faces a high workload, making the process inefficient and prone to human errors.
Delayed Product Availability: The time taken for product approval affects the go-to-market speed, impacting supplier sales and customer experience.

## Slide 4: Opportunity
Automating the Verification Process: Implementing an automated validation system can reduce dependency on manual authentication, speeding up product approvals.
Ensuring Compliance at the Upload Stage: Introducing pre-validation checks for government regulations, pricing policies, and stock availability before product submission can minimize errors.
Reducing Manual Effort & Errors: An automated system can streamline compliance checks, reducing human errors and improving efficiency.
Faster Product Approvals: By eliminating unnecessary delays in authentication, suppliers can get their products listed more quickly, leading to improved sales opportunities.
Enhancing Supplier & Customer Experience: A faster and more accurate listing process will benefit suppliers by improving their onboarding experience and ensuring customers see only verified, available products.

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to design, develop, and implement an automated product authentication system for an e-commerce platform to ensure compliance with government regulations, maintain pricing policies, and verify stock availability before product listings go live.
To streamline the product approval process by reducing manual intervention and ensuring faster, more efficient supplier onboarding.
To enhance data accuracy and minimize errors by integrating automated validation checks at the product upload stage, improving overall marketplace reliability.

## Slide 6: Project Objectives
The objective of this project is to automate the product authentication process for an e-commerce platform by ensuring compliance with government regulations, pricing policies, and stock availability before listings go live. This will reduce manual verification efforts, minimize errors, and accelerate product approvals. By implementing a structured validation system, the project aims to enhance supplier onboarding, improve data accuracy, and optimize go-to-market speed.

## Slide 7: Solution Development
Requirement Gathering & Analysis :
Objective: Define and document business and system requirements for the product authentication system.
Criteria:
Understand supplier compliance requirements (government regulations, pricing policies, stock validation).
Identify challenges in the current manual verification process.
Gather input from stakeholders (suppliers, marketplace administrators, compliance teams).
Document functional and non-functional requirements.

## Slide 8
Specifications & Requirements:
List of government rules and marketplace pricing policies.
Rules for stock validation and real-time inventory checks.
User roles: Suppliers, Authentication Team, Admins.
System must validate products before they are published online.
System Design :
Objective: Design system architecture, workflows, and database structures for automated product authentication.
Criteria:
Create a structured workflow for product submission, validation, and approval.
Design user interface (UI) wireframes for supplier product uploads and admin authentication dashboard.
Define system components (database, validation engine, user access levels).

## Slide 9
Specifications & Requirements:
System architecture: Backend database, validation engine, and user interface.
Automated validation rules for compliance, pricing, and stock checks.
Role-based access control for suppliers and authentication teams.
Implementation (Development & Integration) :
Objective: Develop and integrate the product authentication system with the existing e-commerce platform.
Criteria:
Develop a validation engine that checks compliance, pricing, and stock availability.
Integrate with the e-commerce platform’s product listing module.
Implement an admin dashboard for manual overrides and exception handling.

## Slide 10
Specifications & Requirements:
Programming languages: [e.g., Python, Java, PHP].
Database: [e.g., MySQL, PostgreSQL].
API integration for real-time stock updates.
UI for suppliers to submit products and view approval status.
Testing :
Objective: Ensure the system functions correctly, meets business requirements, and eliminates manual inefficiencies.
Criteria:
Perform unit testing for validation rules (pricing, compliance, stock).
Conduct integration testing with the e-commerce platform.
Run user acceptance testing (UAT) with a sample group of suppliers and the authentication team.

## Slide 11
Specifications & Requirements:
Error handling for incorrect product details.
Performance testing for system speed and scalability.
Logging and reporting mechanisms for rejected listings.
Deployment :
Objective: Launch the system in a production environment for suppliers and the authentication team.
Criteria:
Ensure seamless deployment with minimal downtime.
Provide training for the authentication team and suppliers.
Monitor system performance and gather feedback.

## Slide 12
Specifications & Requirements:
Deploy in a staging environment before full rollout.
Create a knowledge base & user manual for suppliers and admins.
Implement a feedback mechanism for continuous improvement.
Maintenance & Support :
Objective: Continuously monitor and improve the system based on user feedback and evolving compliance requirements.
Criteria:
Address bugs and performance issues post-deployment.
Update compliance rules as per government regulations.
Provide ongoing support for suppliers and marketplace administrators.

## Slide 13
Specifications & Requirements:
Regular software updates for rule modifications.
Helpdesk support for suppliers facing issues.
System logs and analytics to track performance and errors.

## Slide 14: Success Criteria
Automation of Product Authentication : The system successfully validates product compliance, pricing, and stock availability before listing.
Reduction in Manual Effort : At least 80% of product approvals are processed through automated validation, minimizing human intervention.
Faster Product Listing Approval : Product authentication time is reduced by 50% or more, leading to quicker supplier onboarding.
Compliance Adherence : The system ensures 100% compliance with government regulations and platform policies before products go live.
Improved Data Accuracy : Errors in pricing and stock information are reduced by at least 90%, improving customer experience.
Supplier & Admin Satisfaction : Positive feedback from suppliers and admin teams on usability, efficiency, and effectiveness of the new system.

## Slide 15: Methods/Approach
1. Establish Selection Committee & Define Requirements
Form a project team including key stakeholders (suppliers, compliance teams, and marketplace admins).
Identify and document functional & technical requirements for automated product authentication.
Outline compliance rules, pricing policies, and stock validation criteria.
2. Vendor Selection & Solution Evaluation
Conduct market research to identify potential solutions/vendors for automation.
Issue RFPs (Request for Proposals) and evaluate responses based on compliance, scalability, and integration capabilities.
Shortlist vendors and conduct demonstrations & system reviews to finalize the best-fit solution.

## Slide 16
3. Solution Implementation & Training
Develop and integrate the selected authentication system into the e-commerce platform.
Train suppliers, admins, and technical staff on system usage and workflows.
Establish support processes for issue resolution and system enhancements.
4. Go Live & Continuous Improvement
Deploy the system in a live environment with full automation capabilities.
Monitor system performance, accuracy, and compliance adherence.
Gather user feedback and continuously refine the system to improve efficiency and user experience.

## Slide 17: Resources
People: ABC Richard (Project Manager), Srikar (BA), JIK James (Developer), MNI Kumar (Tester), HRF Sharma (Compliance Expert), TIK Janes (Trainer & Support Staff).
Time & Schedule: Project should be implementation within 32 months.
Budget: Hardware, software, training and services not to exceed Rs. 30,00,000.00
Other: Third party software evaluation, site visits, Dataquest reports should not to exceed Rs. 2,00,000.00.

## Slide 18: Risks and Dependencies
Current solution in place for over 3 years and it is intuitive to current user.
Cost justification in ease of use, quality of information, speed of accessibility, ease of support and maintenance is difficult to quantify in a way management can see improvements in utilization of systems investment.

## Slide 19: Conclusion
1. Structured & Efficient Approach: This project follows a Waterfall model, ensuring a systematic and risk-free execution from requirement analysis to deployment.
2. Automation for Faster Approvals: By implementing an automated product authentication system, we reduce manual effort, minimize errors, and speed up supplier onboarding.
3. Compliance & Data Accuracy: The system ensures 100% adherence to government regulations, pricing policies, and stock availability, eliminating non-compliant product listings.
4. Improved User Experience: The new solution enhances the supplier and admin experience by streamlining product listing approvals and reducing operational inefficiencies.
5. Minimized Risks & Strong Dependencies: We have identified potential risks and dependencies and proposed robust mitigation strategies to ensure smooth implementation.

## Slide 20: Why Approve This Proposal?
This project brings a strategic, automated, and compliance-driven solution to product authentication. It not only saves time and resources but also ensures accuracy, efficiency, and scalability for future growth. By approving this proposal, we take a significant step toward improving operational efficiency and enhancing the e-commerce ecosystem for all stakeholders.
Let’s move forward and make this vision a reality!