## Slide 1: Project Title: Customer Relationship Management (CRM) Implementation
Prepared By: Garima Sharma
Date: 27th Jan 2025

## Slide 2: Situation
Description:
Multiple Tab Navigation-Employees must navigate various tabs for different customer queries.
Repetitive Data Entry: Customer details need to be entered repeatedly across departments.
Data Silos: Sales, support, billing, and complaint data are stored separately, leading to fragmented information.
Lack of Unified Customer View: Employees face difficulty in accessing a consolidated view of customer interactions.
Customer Frustration: Customers often repeat their concerns, causing frustration and delays in query resolution.

## Slide 3: Problem
Description:
1) Departmental Silos: Lack of integration across departments hinders efficient query resolution and personalized customer service.
2) Absence of RM Tracking: No automated system to track or prompt Relationship Manager (RM) engagements.
3) Unmonitored Interactions: RM interactions are untracked, leading to inefficiencies and missed customer engagement opportunities.
4) Operational Inefficiencies: Increased errors and lost opportunities for building better customer relationships.

## Slide 4: Opportunity
Description:
1) Centralized Customer Data: All customer data consolidated under a single Customer ID for seamless management.
2) Complaint Tracking: Integrated features to efficiently track and resolve customer complaints
3) RM Interaction Automation: Automated prompts for Relationship Managers to ensure timely engagement and accountability.
4) Enhanced Query Resolution: Improved efficiency in handling customer queries.
5) Data-Driven Decision-Making: Better insights through unified and actionable customer data.

## Slide 5: Purpose Statement
Goals:
1) Enhanced Customer Experience: Provide a unified and seamless customer service experience by consolidating all customer interactions and data under a single CRM system.
2) Operational Efficiency: Streamline query resolution processes and reduce repetitive tasks through centralized data management and automation.
3) Proactive Relationship Management: Ensure timely and accountable engagement of Relationship Managers through automated interaction prompts and tracking mechanisms.
4) Data-Driven Insights: Enable informed decision-making and strategic improvements by leveraging comprehensive customer data analytics.

## Slide 6: Project Objectives
Streamline customer data management across departments.
Improve customer engagement through personalized communication.
Include a system for tracking complaints and RM engagements.
Reduce response times for customer queries and complaints.
Enhanced Customer Service
Data Driven decision making

## Slide 7: Success Criteria
Criteria 1: Ensure 100% migration of customer data to the new CRM system.
Criteria 2: Achieve a 20% improvement in customer satisfaction scores within six months of implementation.
Criteria 3: Reduce query response times by 30%.
Criteria 4: Increase sales conversions by 15% using CRM analytics.
Criteria 5: Track and respond to 95% of RM engagement requests within 24 hours.

## Slide 8: Methods/Approach
Requirement Gathering:
Conduct workshops and interviews with stakeholders, including customer service representatives and Relationship Managers.
Identify functional and non-functional requirements for CRM features such as customer data management, complaint tracking, and RM engagement automation.
Document system requirements and obtain stakeholder approval.
2) Requirement Analysis:
a)Analyze gathered requirements to assess feasibility, complexity, and potential challenges.
Prioritize key functionalities and define system specifications.
c) Create requirement traceability matrices to ensure coverage throughout the project lifecycle

## Slide 9: Methods/Approach
3) System Design:
Create system architecture, database schema, and data flow diagrams
Design user-friendly interfaces for customer service teams and RM dashboards.
Define security and access control mechanisms.
4) Development:
Build CRM modules for data consolidation, complaint tracking, and automated RM engagement prompts.
Develop APIs for integrating existing systems across departments.
Implement data validation and security protocols.

## Slide 10: Methods/Approach
5) Testing:
Perform various testing phases, including unit testing, integration testing, and system testing.
Ensure the system meets defined requirements, handles data accurately, and maintains performance standards.
6) User Acceptance Testing (UAT):
Collaborate with end-users to validate the CRM system against business requirements.
Gather feedback, document issues, and implement necessary changes.
Obtain user sign-off before deployment.
7) Deployment:
Roll out the CRM system in phases or a single launch based on business needs.
Provide user training sessions to ensure system adoption.

## Slide 11: Resources
People: Project team members, IT staff, and CRM consultants.
Time: Implementation within 6 months.
Budget: Rs. 25,00,000 (inclusive of software licensing, training, and implementation).
Other Resources: Vendor support and third-party evaluations (budget: Rs. 3,00,000).

## Slide 12: Risks
Data Integration Challenges: Difficulty in integrating existing systems and consolidating customer data may lead to incomplete or inaccurate information.
User Adoption Resistance: Employees may resist adopting the new CRM system due to unfamiliarity or fear of change, impacting productivity.
Data Security and Privacy Risks: Handling sensitive customer data increases the risk of data breaches or non-compliance with data protection regulations.
Scope Creep: Uncontrolled changes in project requirements may cause delays, budget overruns, and reduced project effectiveness.
System Downtime During Deployment: Potential system unavailability during implementation could disrupt customer service operations and affect user experience.

## Slide 13: Dependencies
Data Migration: Moving and integrating data from legacy systems or other platforms into the enhanced CRM system. This requires careful planning to avoid data loss or corruption.
Third-Party Integrations-Any external systems or APIs (like payment gateways, marketing tools, or support platforms) that the CRM will interface with need to be compatible with the enhanced version.
User Training and Adoption-The success of CRM enhancements depends on employees’ ability to understand and effectively use the new features. This might involve providing updated training or documentation.
Custom Development: If custom features or modules are being added to the CRM, the development of these components is a critical dependency, especially if they need to align with existing CRM workflows.
Testing and Quality Assurance: Thorough testing is needed to ensure that the enhancements do not negatively affect existing functionalities or cause system downtime. This includes functional, performance, and security testing.

## Slide 14: Sponsor and Manager Approval
Project Sponsor: Mr Henry Dsouza
Project Manager: Mr Deepak Mahajan