## Slide 1: Negotiation Nexus - Business Case
Sales Negotiation Intelligence Tool
Prepared by: Aditi Gupta
28-March-2025

## Slide 2: Situation/ Problem Statement
Sales teams struggle with pricing objections, excessive discounting, and competitor positioning.
Sales teams lack real-time negotiation insights.
Heavy reliance on discounts and inconsistent deal closing strategies.
Traditional CRM tools do not provide proactive deal coaching.
Ineffective benchmarking of successful negotiations leads to unstructured deal strategies.

## Slide 3: Market Opportunity
60% of B2B sales reps fail to meet quotas due to weak negotiation strategies.
Competitor intelligence is often outdated and difficult to access in real time.
Enterprises need structured negotiation support to drive revenue growth.
The B2B sales tech market is growing, with increasing demand for negotiation intelligence tools. Organizations using such tools improve win rates by 15-20% and reduce unnecessary discounting by up to 30%.

## Slide 4: Project Objectives
Develop a real-time deal coaching assistant.
Implement a competitor intelligence dashboard.
Create pricing and discounting guardrails.
Design dynamic negotiation playbooks.
Provide win/loss analysis for strategic improvements.
Generate in-depth reporting and analytics for sales performance tracking.
Provide real-time dashboards for quick decision-making.
Enable benchmarking of successful negotiations to refine sales strategies.

## Slide 5: Proposed Solution
Negotiation Nexus provides structured, data-driven deal strategies.
Features include:
Real-time coaching.
Live Negotiation Assistant
Competitor Intelligence Dashboard
Pricing & Discounting Guardrails
Deal Playbooks & Objection Handling
Advanced reporting & analytics
Interactive dashboards for instant deal insights
Benchmarking tools for successful negotiations

## Slide 6: Competitive Advantage
Existing tools (CRM, contract negotiation platforms) do not offer live negotiation intelligence.
Traditional CRMs: Focus on sales tracking, lack real-time insights.
Manual negotiation methods: Dependent on individual skill.
Alternative tools: Lack deep integration and real-time analysis.
Negotiation Nexus differentiates itself with:
Real-time negotiation support
Data-driven competitive insights
Discounting guardrails to prevent revenue loss

## Slide 7: Success Criteria
Improved Negotiation Effectiveness:
  Reduction in deal downtimes and reliance on excessive discounting.
  Increase in win rates by 15-20% through structured deal guidance.
Enhanced Reporting & MIS Capabilities:
  Real-time dashboards for sales performance tracking.
  Automated win/loss analysis reports for data-driven decision-making.
  Competitor intelligence reports to refine sales strategies.
  Custom sales forecasting reports for management teams.
  Benchmarking reports to analyze patterns of successful negotiations.
Data-Driven Sales Process Optimization:
  Sales teams leveraging predictive analytics for better deal closure strategies.
  Integration of custom reports for sales leadership & forecasting.
Scalability & Adoption:
  High adoption rates among sales teams, ensuring seamless integration into workflows.
  System scalability to support enterprise-wide deployment without performance bottlenecks.

## Slide 8: Implementation Roadmap
Requirement Gathering & Analysis
  Conduct stakeholder interviews.
  Define functional and non-functional requirements.
System Design
  Architectural design of the application.
  Create data flow diagrams and use cases.
Implementation (Development Phase)
  Frontend and backend development based on defined requirements.
  Database schema implementation.
Testing (Verification & Validation)
  Unit testing and integration testing.
  User acceptance testing (UAT) with a select group of sales professionals.
Deployment & Maintenance
  Application rollout across the organization.
  Continuous monitoring and periodic updates.

## Slide 9: Technology Stack
Frontend: React.js / Angular.
Backend: Node.js / Django.
Database: PostgreSQL / MongoDB.
Hosting: AWS / Google Cloud.
Authentication: OAuth 2.0 / JWT.
Analytics: Python (Pandas, Scikit-learn).
CRM Integration: Salesforce, HubSpot APIs.
Reporting & Dashboards: Power BI / Tableau / Custom BI tools.

## Slide 10: Resource Planning
Role | No. of resources
Product Manager | 1
Developers | 3
Testers | 3
UI/UX Designer | 1
Business Analyst | 1
Sales & Marketing | 2
Support & Maintenance | 2
Team Size | 13

## Slide 11: Budgetary Considerations
Activity | Cost in INR
Software Development | 12,450,000
Infrastructure & Hosting | 4,150,000
Reporting & Dashboard | 2,490,000
Maintenance & Updates | 2,075,000
Total Initial Investment | 21,165,000

## Slide 12: Project Timelines
Phase | Time
Requirement Gathering & Analysis | 6 weeks
System Design | 16 weeks
Implementation (Development Phase) | 8 weeks
Testing (Verification & Validation) | 8 weeks
Deployment | 4 weeks
Total Estimated Timeline | 42 weeks
Estimated completion time is 10 months.
Deployment will be followed by Training and necessary ongoing support.

## Slide 13: Risks & Dependencies
Adoption Risks: Ensuring integration into sales workflows.
Data Accuracy: Dependence on reliable competitor intelligence.
Integration Challenges: Ensuring seamless CRM connectivity.
Scalability: Supporting enterprise-wide deployments.
Reporting Accuracy: Ensuring real-time analytics provide actionable insights.
Benchmarking Complexity: Accurately defining success factors for negotiation.

## Slide 14: Business Impact
By preventing revenue leakage and improving pricing discipline, Negotiation Nexus delivers strong ROI. A sales team closing $10M annually could generate an additional $500K with just a 5% pricing improvement.
Increased revenue through structured negotiation strategies.
Competitive advantage in sales process optimization.
Higher close rates and reduced revenue leakage.
Strong ROI through improved sales efficiency.
Enhanced decision-making with real-time reports & dashboards.
Data-driven benchmarking for continuous negotiation improvement.

## Slide 15: Executive Summary
Sales negotiations are one of the most critical aspects of deal-making, yet many sales teams struggle with pricing objections, excessive discounting, and lack of real-time competitive intelligence. While traditional CRM tools help track sales pipelines, they fail to offer real-time negotiation intelligence, leaving sales reps without the strategic insights they need to maximize deal value and reduce revenue leakage.
Negotiation Nexus bridges this gap by providing a structured, data-driven approach to sales negotiations. With features like real-time coaching, dynamic negotiation playbooks, competitor intelligence, pricing guardrails, and advanced reporting, sales teams can make informed decisions at every stage of the deal cycle.
By integrating intelligent analytics, real-time dashboards, and automated win/loss analysis, the platform empowers sales leaders with deep insights into deal performance, pricing trends, and competitor movements. The result? Higher win rates, increased revenue, and a standardized, data-driven negotiation process that ensures every sales representative can operate at peak effectiveness.
Success for this project will be measured by:
A 15-20% increase in win rate through structured deal guidance.
Reduction in discount dependency, improving overall deal profitability.
Improved forecast accuracy with real-time negotiation intelligence.
Enhanced reporting and dashboards to optimize sales strategies.
Scalable adoption across enterprise sales teams, making Negotiation Nexus a go-to platform for negotiation excellence.
With the right investment and execution, Negotiation Nexus has the potential to revolutionize sales negotiation strategies, giving B2B enterprises a crucial edge in competitive deal-making.

## Slide 16: Thank You