## Slide 1: Developing CoGence: An AI-Based Solution for Advanced Construction Management"
Prepared by
Ashay Pillewan
Date 30th Jan 24

## Slide 2: Project Initiation
Address inefficiencies in construction monitoring by developing an AI-powered platform for real-time anomaly detection and quality control.
Streamline site management, defect detection, and progress tracking using point cloud data scans and thermal analytics.
Enable remote access and real-time monitoring for stakeholders, improving collaboration and decision-making.
Automate notifications for early detection of defects and safety issues, ensuring timely action and reduced delays.
Improve cost, time efficiency, and health & safety compliance with virtual walkthroughs and centralized data tracking.

## Slide 3: Situation
The construction monitoring and defect detection process is manual and inefficient, leading to delays in identifying issues and ensuring quality.
Users struggle to track the real-time status of defects, anomalies, and project progress, resulting in delayed responses to critical issues.
Currently, monitoring progress and quality control relies heavily on physical inspections and subjective assessments, which is time-consuming and prone to errors.
The system is largely person-dependent rather than relying on automated, system-driven processes, which leads to inconsistent results and inefficiencies.
Centralized tracking and reporting on construction defects and safety compliance are cumbersome, and management lacks real-time insights to make informed decisions and drive improvements in project quality and timelines.

## Slide 4: Current Problem
The current construction monitoring system is manual, resulting in inefficiencies and delays in identifying defects and anomalies.
Lack of real-time tracking makes it difficult to monitor progress, defects, and safety compliance accurately.
The manual inspection process is time-consuming and prone to human error, leading to missed issues and quality concerns.
The system is person-specific, causing inconsistencies and dependency on individuals rather than streamlined, automated processes.
Centralized tracking and reporting are cumbersome, making it challenging to generate actionable insights for management and optimize project effectiveness

## Slide 5: Opportunity
Streamline Monitoring: Automate and optimize defect detection through AI-powered analysis and real-time point cloud scans.
Reduce Detection Time: Significantly cut down on time required to identify construction anomalies and defects.
Eliminate Manual Inspections: Replace physical site inspections with digital, automated processes for more accurate and timely results.
Increase Accuracy: Ensure precise defect detection, reducing human error and improving overall construction quality.
Real-Time Progress Tracking: Enable remote access to up-to-date project data, improving transparency and decision-making.
Faster Reporting: Generate detailed reports on project progress, defects, and safety compliance in real-time, enhancing project management

## Slide 6: Goals / Purpose statement
The purpose of this project is to automate defect detection and construction monitoring using AI-powered tools and real-time point cloud scans.
Streamline the process of tracking construction progress and anomalies to improve efficiency and reduce manual inspections.
Enhance the accuracy of defect identification, minimizing human error and improving overall construction quality.
Implement a cloud-based system for secure data storage, enabling easy access and long-term analysis of project data.
Reduce reporting time by automating and accelerating the generation of detailed progress and compliance reports.
Enable proactive, data-driven decision-making to improve overall project management and efficiency.

## Slide 7: Project Objectives
Solution Selection: Identify and select an AI-powered platform for construction monitoring that meets all technical, design, and business requirements for defect detection and progress tracking.
Prototyping and Testing: Develop and test prototypes to ensure functionality, accuracy, and alignment with project needs.
System Design: Define the platform's architecture for scalability, security, and integration with existing tools.
Feature Development: Customize features such as real-time defect detection, automated reporting, and virtual walkthroughs based on project requirements.
Data Integration: Seamlessly integrate with existing systems to ensure consistent data flow and migration.
Performance and Scalability: Optimize the platform for high performance and future scalability.

## Slide 8: Project Objectives
User Interface (UI) and User Experience (UX) Design: Design an intuitive, user-friendly interface for smooth adoption and usability across all stakeholders.
System Security and Compliance: Implement security protocols to safeguard project data and ensure compliance with relevant data protection regulations.
Performance Optimization and Load Testing: Conduct performance and load testing to ensure optimal system performance under high loads and large datasets.
Cloud Infrastructure and Data Storage: Develop cloud infrastructure for secure, scalable storage and facilitate real-time reporting and analytics.
Reporting and Analytics Development: Implement reporting and analytics features for real-time data visualization, faster MIS reporting, and informed decision-making.

## Slide 9: Success Criteria
AI-Powered Defect Detection Automation: Automate 90%+ of manual defect detection and monitoring tasks using AI and real-time point cloud scans.
Detection and Reporting Time Reduction: Reduce defect identification and report generation time by 50%, from days to a few hours.
Role-Based Access Control: Implement 100% role-based access with clearly defined responsibilities for efficient workflow management.
Process Digitization: Eliminate 95% of manual inspection and paper-based workflows, reducing errors and improving overall project efficiency.
Defect Detection Accuracy: Achieve 99%+ accuracy in identifying construction defects, minimizing human error.
Enhanced Collaboration: Improve project collaboration by providing 100% remote access to real-time construction data and defect reports.
Compliance Monitoring: Ensure 100% compliance with health and safety standards through automated alerts and real-time monitoring.

## Slide 10: Methods / Approaches
Project Vision & Goal Setting
  Objective: Develop CoGence, an AI platform to optimize construction processes (planning, scheduling, cost, resources).
  Key Deliverables: AI-driven features for resource allocation, risk prediction, scheduling optimization, scalable infrastructure, intuitive UI.
Product Backlog Creation
  Collaborate with stakeholders to gather requirements.
  Core Features: AI models for predictive maintenance, project analysis, risk management; user interface for tracking and insights; integrations with other tools.
Sprint Planning
  Break tasks into sprints (e.g., architecture setup, AI model training, UI development).
  Roles: Product Owner, Scrum Master, Development Team (AI Engineers, Front-End & Back-End Developers).

## Slide 11: Methods / Approaches
4. Sprint Execution
  Daily Standups to discuss progress and blockers.
  Incremental Development with continuous integration and testing of AI models and UI.
5. Sprint Review
  Demo completed features (AI models, dashboards).
  Gather feedback and adjust the product backlog based on stakeholder input.
6. Sprint Retrospective
  Review successes and challenges to improve workflows and communication.
7. Iterative Development & Feedback
  Incremental updates based on user feedback.
  AI Model Refinement and UI improvements after each sprint.

## Slide 12: Methods / Approaches
8. Continuous Deployment & Monitoring
  Frequent releases with continuous performance monitoring and AI model adjustments.
9. Final Testing & QA
  Conduct thorough testing to ensure stability and scalability.
  User Acceptance Testing to validate features with real users.
10. Launch & Post-Launch Support
  Go-Live and monitor system performance.
  Post-launch maintenance to fix bugs and plan future improvements.

## Slide 13: Resources
People – Project Team Members
Client Community:
Construction Management Team: Key stakeholders responsible for overseeing project progress, identifying defects, ensuring quality control, and aligning the platform with construction needs.
IT & Data Team: Provides technical support for platform integration, cloud infrastructure setup, and ongoing system maintenance.
End-Users: Site managers, engineers, field supervisors, and quality control teams who will be trained on the AI-powered construction monitoring platform.
ITS Team:
Business Analysts: Lead requirement gathering sessions and ensure alignment with construction project management goals and defect detection needs.

## Slide 14: Resources
Developers: Customize the AI-powered platform to meet project-specific needs and ensure integration with existing construction management tools.
UI/UX Designers: Design intuitive user interfaces for easy adoption on-site by construction teams.
Testers: Conduct testing to ensure the platform is bug-free, performs well, and meets the business and technical requirements.
Trainers: Develop training materials and provide training for site managers, engineers, and quality control staff to ensure smooth adoption of the platform.
Estimated Cost for People:
Client Community (Internal Teams): Rs. 1,200,000
ITS Team (External Consultants & Internal Resources): Rs. 3,500,000

## Slide 15: Resources
Time – Implementation Duration
Timeline: 9 months
  Phase 1: Requirements & Design (2 months)
  Phase 2: Development & Integration (3 months)
  Phase 3: UAT & Deployment (2 months)
  Phase 4: Post-implementation & Training (2 months)
Cost:
Project Management & Coordination: Rs. 600,000
Implementation & Testing: Rs. 800,000
Training & Support: Rs. 400,000

## Slide 16: Resources
Budget – Cost Allocation
Total Budget: Rs. 25,000,000
  Hardware (Cloud Infrastructure & Servers): Rs. 4,000,000
  Software (Licenses, Tools, AI Platform): Rs. 12,000,000
  Training (Workshops, Onboarding): Rs. 1,200,000
  Consulting & Services: Rs. 5,000,000
  Third-Party Software/Technology Evaluation: Rs. 500,000
  Site Visits & Demos: Rs. 300,000
  Data Analysis & Reports: Rs. 200,000
Total Estimated Project Cost: Rs. 25,500,000

## Slide 17: Risk
1. Resistance to Change
  Risk: User resistance due to familiarity with traditional construction monitoring and manual methods.
  Impact: Slow adoption, productivity dips, delays in realizing benefits.
2. ROI Justification
  Risk: Difficulty in quantifying benefits such as ease of use, speed, and support.
  Impact: Management struggles to justify investment and secure buy-in.
3. Integration Issues
  Risk: Compatibility challenges with existing construction management tools and systems.
  Impact: Delays, increased integration costs, and possible system malfunctions.
4. Training Overhead
  Risk: Extensive training required for multiple users across departments.
  Impact: High costs, potential loss of productivity during training periods.

## Slide 18: Risk
5. Data Migration Risks
  Risk: Data loss, corruption, or inconsistency during migration to the new platform.
  Impact: Inaccurate or incomplete data, delays in project progress tracking.
6. Performance Gaps
  Risk: New system may not meet the expected performance or accuracy for defect detection and reporting.
  Impact: User dissatisfaction, lower system adoption, potential project delays.
7. Support Complexity
  Risk: Increased challenges in system maintenance and support as the system evolves.
  Impact: Higher operational costs, increased demand for technical support.
8. Overcomplicated Features
  Risk: Unnecessary or complex features that overwhelm users.
  Impact: Underutilization of key functionalities, low user engagement.

## Slide 19: Risk
9. Budget Overruns
  Risk: Unexpected development, integration, or training costs.
  Impact: Budget exceeding the initial estimate by Rs. 1-2 cr
10. Change Management Failure
  Risk: Ineffective change management strategies, lack of communication, or user training.
  Impact: Poor user morale, resistance, and failure to fully implement the system.

## Slide 20: Dependencies
AI Model & Data Quality
  Access to high-quality construction data is crucial for accurate AI predictions.
Stakeholder Collaboration
  Ongoing feedback from construction managers and engineers ensures the solution meets user needs.
System Integration
  Smooth integration with existing construction tools (e.g., project management software) is essential.
Scalable Infrastructure
  Cloud infrastructure must handle AI analytics, storage, and real-time data processing.
UI Usability
  A user-friendly interface is critical for adoption and effective use of AI insights.

## Slide 21: Dependencies
Continuous Deployment & Testing
  Automated testing and seamless deployment are key to maintaining stability and quality.
Regulatory Compliance
  Compliance with industry standards and privacy laws is necessary to avoid legal risks.
Resource Availability
  Skilled AI engineers and developers are required to ensure timely development and deployment.
Third-Party Developer Dependency
  Reliance on external developers for specific modules or integrations may impact timelines and quality if not properly coordinated.