## Slide 1: Live Project Part 1
Application Tracking System

## Slide 2: Application Tracking System
Projects Title :- Application Tracking System
Prepared By :- Mitesh Singh
An Application Tracking System (ATS) is software used by HR departments and recruiters to streamline the hiring process. It helps manage job applications, track candidate progress, and automate various recruitment tasks.
Situation :-
Recruiting and hiring processes are critical for organizations seeking top talent. However, traditional methods such as email and spreadsheets lead to inefficiencies, delays, and miscommunication
An Application Tracking System (ATS) is a software application used by organizations to manage recruitment processes
It helps streamline hiring by automating job postings, resume screening, interview scheduling, and candidate communication
With the rise of remote work and global talent pools, the demand for efficient ATS solutions has grown significantly
many existing ATS platforms are either too expensive, lack customization, or fail to integrate seamlessly with other HR tools
This creates an opportunity to build a custom ATS from scratch that addresses these gaps.

## Slide 3
Problems
Inefficient Resume Screening:-
Manual resume screening is time-consuming and prone to human error.
Existing ATS systems often use outdated keyword-matching algorithms, leading to missed qualified candidates.
Poor Candidate Experience:
Many ATS platforms have clunky interfaces, making it difficult for candidates to apply or track their application status
Lack of personalized communication leads to candidate disengagement.
Data Management Challenges
Difficulty in maintaining and retrieving candidate records.
No centralized database for tracking progress and analytics.

## Slide 4
Opportunities with a ATS
Automation and Efficiency
Automate resume screening, application status updates, and interview scheduling
Reduce manual work, saving time for recruiters.
Enhanced Collaboration
Centralized platform for HR, hiring managers, and interviewers to provide feedback
Easy scheduling and coordination of interviews.
Better Data Management
Secure handling of applicant data with encryption and access controls.
Ensure adherence to employment laws and industry regulations.
Customizable Workflows
Allow organizations to customize the ATS to match their unique recruitment processes
Provide configurable dashboards and reporting tools.

## Slide 5: Purpose Statement (Goals):
Streamline and Automate Recruitment – Reduce manual tasks, automate resume screening, and optimize workflows.
Enhance Candidate Experience – Provide timely updates, transparent communication, and a user-friendly application process
Improve Collaboration – Enable seamless communication between HR, hiring managers, and interviewers.
Ensure Efficient Data Management – Store and retrieve candidate records with ease, using advanced search and analytics.
Enhance Compliance and Security – Protect applicant data, ensure legal compliance, and reduce risks of hiring violations. Reduce Time-to-Hire – Speed up the hiring process by automating job postings, candidate tracking, and interview scheduling.
Enable Data-Driven Decision Making – Use analytics and reports to refine hiring strategies and improve recruitment efficiency.

## Slide 6: Project Objectives
Automate Application Processing – Implement AI-driven resume screening and workflow automation
Enhance Collaboration – Provide a centralized platform for recruiters, hiring managers, and interviewers to share feedback and schedule interviews.
Improve Candidate Communication – Enable real-time status updates and automated notifications.
Optimize Data Storage and Retrieval – Develop a structured and searchable candidate database for easy access
Reduce Time-to-Hire – Speed up the recruitment process with automated job postings, interview scheduling, and candidate ranking.
Enable Data-Driven Decision Making – Integrate analytics and reporting tools to monitor recruitment metrics and trends.

## Slide 7: Success Criteria:
Efficiency Gains – Reduction in manual efforts and faster processing of applications.
Candidate Satisfaction – Improved candidate experience through timely communication and feedback.
Hiring Speed – Decreased time-to-hire by streamlining processes and automating workflows
User Adoption – High adoption rates among HR teams, hiring managers, and interviewers.
Recruitment Metrics Improvement – Enhanced tracking and reporting of key hiring performance indicators.
Data Accuracy and Accessibility – Improved data management with easy retrieval and accurate record-keeping.

## Slide 8: Methods/Approach:
Methods :-
Requirement Analysis – Gather input from HR teams, hiring managers, and stakeholders to define system requirements and user needs.
System Design & Architecture – Develop a scalable architecture, including database design, user interface, and integration points.
Technology Stack Selection – Choose appropriate programming languages, frameworks, and cloud services for deployment.
Development & Implementation – Build core features such as job postings, candidate tracking, resume parsing, and interview scheduling.
Testing & Quality Assurance – Conduct unit testing, system testing, and user acceptance testing to ensure functionality and reliability.
Deployment & Integration – Deploy the ATS system in a live environment and integrate it with existing HR tools and software.
Training & User Adoption – Provide training materials, onboarding sessions, and support to ensure smooth adoption by users.
Monitoring & Continuous Improvement – Gather user feedback, track performance metrics, and implement updates to enhance the system over time.

## Slide 9: Approach
We will do PDP means SWOT Analysis, GAP Analysis, Feasibility study , Root Cause Analysis , Decision Analysis, Strategy Analysis.
We will understand the business needs, Identify stakeholders, will , define Functional & Non-Functional Requirements.
We will use elicitation technique like interview ,Survey and JAD Session to gather detailed requirement, Workshops & Brainstorming Sessions, Observation (Job Shadowing)
In this project we will use sequential ( Waterfall ) Methodologies.
We will document them by the help of BRD , FRD, SRS.
We will also Model the requirement in proper way by the help of UML, will prepare use case, prototypes.
We will prepare RACI and RTM.
We will sort the requirement to avoid the duplicity and also to focus more on relevant requirements.
We will use MOSCOW for prioritizing.
We will also validate the requirement through SMART.
We will also ready for all enhancements and change requests.

## Slide 10: Resources: Time
Phase | Task | Duration
Phase 1: Planning | Define project scope, team, and tech stack | 2 weeks
Phase 2: UI/UX Design | Wireframes & prototypes for key screens | 3-6 weeks
Phase 3: Backend Development | Database setup, authentication, API design | 8-12 weeks
Phase 4: Frontend Development | Build ATS dashboard & user interface | 6-10 weeks
Phase 5: Integrations | Job boards, resume parsing, email API | 4-6 weeks
Phase 6: Testing & QA | Functional, security, and performance testing | 4-6 weeks
Phase 7: Deployment & Launch | Cloud deployment & user onboarding | 2-4 weeks
Total Estimated Time | 4-6 months | 

## Slide 11: Resources :- Budget Breakdown (Estimate)
Category | Estimated Cost (INR)
Development (Salaries or Outsourcing) | 25 Lakh - 85 Lakh
UI/UX Design | 4.25 Lakh - 17 Lakh
Cloud Hosting & Storage | 1.70 Lakh - 8.50 Lakh/year
3rd Party API Costs | 4.25 Lakh - 12.75 Lakh
Security & Compliance | 2.55 Lakh - 8.50 Lakh
Marketing & Training | 4.25 lakh - 17 Lakh
Total Estimated Budget | 42.50 Lakh - 1.27 Crore

## Slide 12: Resources:- Training and Documentation
Training and Documentation
Definition: Resources allocated for training users and creating documentation.
Considerations:
  Training sessions for HR teams and recruiters.
  User manuals and FAQs for the ATS.
  Video tutorials or webinars.
Tools: Learning management systems (LMS), documentation tools (e.g., Confluence).

## Slide 13: Resources: Tech Stack
Tech Stack Recommendation
Frontend (User Interface)
Framework: React.js (Fast & scalable UI)
State Management: Redux / React Query
UI Library: Material-UI / Tailwind CSS
Authentication: Firebase Auth / OAuth
Backend (Business Logic & APIs)
Language: Node.js (Fast & scalable) or Python (Django)
Framework: Express.js (Node) / Django REST Framework (Python)
Database: PostgreSQL (Relational) / MongoDB (NoSQL)
Authentication: JWT / OAuth 2.0
Hosting: AWS, Google Cloud, or Azure

## Slide 14: Resources: Tech Stack
Integrations
Job Boards: LinkedIn, Indeed API, Glassdoor
Resume Parsing: Sovren, RChilli, Affinda
Email & Notifications: SendGrid, Twilio
Interview Scheduling: Google Calendar API, Microsoft Outlook API
DevOps & Deployment
Containerization: Docker
CI/CD: GitHub Actions, Jenkins
Cloud Storage: AWS S3 / Google Cloud Storage
Security & Compliance: GDPR, SOC2, SSL Encryption

## Slide 15: Resources: Team Requirements
Project Manager – Leads the development process Business Analyst – Defines ATS features & workflows UI/UX Designer – Creates a user-friendly design Frontend Developer(s) – Builds the ATS dashboard Backend Developer(s) – Manages APIs & database QA Tester – Ensures bug-free experience DevOps Engineer – Handles deployment & scaling
HR/Recruitment Team: Provide input on ATS features and workflows
Optional Roles
AI Engineer – If implementing AI resume screening
Data Analyst – For reports & hiring insights

## Slide 16: Resources :- Challenges & Risk Management
Data Privacy & Compliance – Ensure GDPR, SOC2 compliance Scalability Issues – Use cloud-native solutions Integration Complexity – Plan API integrations early User Adoption – Provide training & user-friendly design

## Slide 17: Resources :- Compliance and Legal
Definition: Resources to ensure the ATS complies with legal and industry standards.
Considerations:
  Compliance with labor laws and data protection regulations.
  Legal review of contracts with third-party vendors.
  Accessibility standards (e.g., ADA compliance).
Tools: Legal consultation, compliance management software.

## Slide 18: Dependencies
Dependencies in Application Tracking Projects
Stakeholder Involvement:
  Active participation from HR, recruiters, IT, and hiring managers is essential for defining requirements and ensuring the system meets their needs.
  Delays in feedback or decision-making from stakeholders can slow down the project.
Third-Party Tools and APIs:
  Integration with external tools (e.g., LinkedIn, job boards, background check services) requires reliable APIs and vendor cooperation.
  Changes or downtime in third-party systems can impact the functionality of the ATS.
IT Infrastructure:
  The project depends on the availability of robust IT infrastructure, including servers, databases, and network resources.
  Cloud-based solutions may depend on the reliability of the cloud service provider.

## Slide 19: Dependencies
Timely Feedback and Testing:
  Continuous feedback from users during the testing phase is critical for identifying and resolving issues.
  Delays in testing or feedback can extend the project timeline.
Budget and Resource Allocation:
  The project depends on the availability of sufficient budget and resources (e.g., personnel, tools, time).
  Budget cuts or resource reallocation can impact project progress.
Regulatory Compliance:
  The project must align with legal and regulatory requirements, which may change during the project lifecycle.
  Dependence on legal advisors or compliance experts to ensure adherence to regulations.
Vendor Support:
  If using a third-party ATS, ongoing vendor support is essential for resolving issues, applying updates, and ensuring system stability.
  Lack of vendor responsiveness can lead to prolonged downtime or unresolved issues

## Slide 20: Dependencies
Data Migration:
  Migrating existing candidate data from legacy systems to the new ATS requires careful planning and execution.
  Incomplete or inaccurate data migration can lead to operational disruptions.
Training and Documentation:
  Successful implementation depends on providing adequate training and documentation to end-users.
  Delays in training sessions or lack of resources can hinder user adoption.
Project Team Expertise:
  The project relies on the skills and expertise of the development team, project managers, and subject matter experts.
  Lack of experienced personnel can lead to poor decision-making and implementation issues.

## Slide 21: Risks
Data Security Breach (Unauthorized Access to Applicant Data)
Mitigate: Implement encryption, role-based access control (RBAC), and multi-factor authentication (MFA) to secure data.
Transfer: Use a cloud service provider with strong security compliance (ISO 27001, GDPR, SOC 2) to handle data storage.
Avoid: Do not store sensitive applicant data longer than necessary; enforce strict retention policies.
Accept: If the likelihood is low and all reasonable security measures are in place, accept the residual risk.
2. System Downtime Affecting Recruitment Process
Mitigate: Implement a backup server and disaster recovery plan to minimize downtime.
Transfer: Use a managed ATS provider with uptime guarantees (SLA agreements).
Avoid: Avoid self-hosted solutions that lack reliable support and infrastructure.
Accept: If the downtime is minimal and does not impact operations significantly.

## Slide 22: Risks
Compliance Violations (GDPR, EEOC, CCPA, etc.)
Mitigate: Implement automated compliance checks in the ATS (e.g., anonymizing candidate data after a set period).
Transfer: Hire legal consultants or use an ATS vendor that ensures compliance with legal frameworks.
Avoid: Do not collect unnecessary personal data that could create compliance risks.
Accept: If fines or legal risks are minimal and operations can afford non-compliance in rare cases (not recommended).
Biased AI-Based Candidate Screening
Mitigate: Regularly audit and refine AI models to remove biases, ensuring fair hiring practices.
Transfer: Use third-party bias-checking tools or partner with compliance firms for auditing.
Avoid: Do not use AI-based screening if bias cannot be effectively controlled.
Accept: Accept minor bias risks if alternative methods (e.g., manual review) are in place.
Poor Candidate Experience Due to ATS Complexity
Mitigate: Improve UI/UX, simplify the application process, and provide support channels.
Transfer: Outsource candidate support to an HR tech firm specializing in ATS usability.
Avoid: Avoid implementing unnecessary steps in the application process.
Accept: Accept slight inconveniences if the ATS provides significant automation benefits.

## Slide 23: Risks
Technical Risks
System Downtime & Performance Issues
If the system crashes or is slow, recruiters will lose trust.
Mitigation: Use load balancing, caching (Redis), and cloud autoscaling.
Data Security & Compliance Risks
Storing candidate resumes, personal info, and hiring decisions requires GDPR, SOC2, EEOC compliance.
Mitigation: Implement encryption (AES-256), role-based access (RBAC), and regular security audits.
Integration Failures with 3rd Party Services
Job boards (LinkedIn, Indeed), resume parsing (Sovren, Affinda) may change their API policies.
Mitigation: Use API versioning, backup job-posting methods, and monitor API changes.
Scalability Issues
If many recruiters/candidates use the ATS simultaneously, database and API performance may degrade.
Mitigation: Use cloud-based databases, microservices, and horizontal scaling.

## Slide 24: Risks
Business Risks
User Adoption & Training Challenges
HR teams may resist using a new ATS if it is complex.
Mitigation: Provide easy UI/UX, training, documentation, and live support.
Budget Overruns
Custom ATS development can exceed cost estimates due to additional features or API pricing changes.
Mitigation: Use agile development, prioritize MVP features, and monitor expenses.
Legal & Compliance Risks
The ATS must follow EEOC (Equal Employment Opportunity) regulations to prevent hiring biases.
Mitigation: Implement bias-free AI, anonymized resumes, and compliance reporting.

## Slide 25: Risks
Operational Risks
Data Loss & Backup Failures
A server crash or accidental deletion can wipe out candidate records.
Mitigation: Use daily backups, multi-region cloud storage, and disaster recovery plans.
Dependency on Key Developers
If lead engineers leave, development may slow down.
Mitigation: Maintain detailed documentation, code reviews, and cross-training among team members.

## Slide 26: To Be Completed by Appropriate Manager – Vaibhav Sharma
Project Sponsor :- ABC Company
Project Manager :- Vaibhav Shukla