## Slide 1: Loan Management System
  Prepared By: Vignesh P Date: 15/01/2025

## Slide 2: Situation
  Daily many existing customers visit the banks and other finance companies to get a loan, pay the installment, inquire about loans, loan repayment etc.
  New customer visit the banks and other finance companies to know their loan eligibility and loan product they are eligible.
  To check eligibility customer has to wait for 2days or even a week for and corporate customers as the have huge baking transaction.
  These new and existing customer details are been maintained by sales and credit team manually.

## Slide 3: Problem
Daily many existing customers visit the banks and other finance companies only to know about their loan status and repayment of the loan.
For servicing this customer more manpower are required in branches.
To check eligibility customer has to wait for 2days or even a week due to which more customers will move to competitor banks.
These new and existing customer details are been maintained manually so that the follow up of customer are not done centrally and many customer data is not maintained.

## Slide 4: Opportunity
Improve customer service as we can serve the customer in online mode and from the place where the customer is available.
Through this system we can improve the customer base.
Data maintenance of entire customers who has been taken loan or who shown interest to avail loan. So that we can regularly follow up with customer to increase the sales of loan product.
Reduce manual work in loan sanctioning process to the customer.

## Slide 5: Purpose Statement (Goals)
Bulid an system to maintain the record of the new and existing customer details.
System for customer to view their loan details such as loan amount, loan EMI, re-payment date, re-payment..etc.
System to check the loan eligibility of the customer based on their income, CIBIL and banking transaction automatically without the manual intervention.
Through which the manual work can be reduced and customer foot fall for loan in bank will be reduced as loan services will be provided through online.

## Slide 6: Project Objectives
Build an system for the existing and new customers to view and manage their loan through online application.
Customer loan eligibility can be calculated online through the application based on the income, CIBIL and banking transactions.
To reduce the manuall work and customer footfall in the bank for loan enquiry.
To reduce the time taken to know the eligibility of the loan by the customer.

## Slide 7: Success Criteria
Improved the quality of process.
Improve customer service and satisfaction.
Reduce the manual process.
Make all the loan enquiry online.
Customer can calculate their loan eligibility online

## Slide 8: Methods/Approach
Gathering the requirements for the new project from the existing system and the users using Elicitation Techniques like Interviews, Brainstorming, Prototyping .etc
Conduct meeings : Regular meetings like Product backlog grooming, Sprint planning, Daily stand-up..etc are conducted to collaborative events that help teams plan, track, and improve their work.
Stakeholder Analysis using RACI/ILS
Document Sign-off Process: Share draft documents with stakeholders for review and feedback. Obtain formal sign-off from stakeholders indicating their acceptance of the documents.
UAT - Client Project Acceptance: Coordinate User Acceptance Testing (UAT) with the client to validate that the software meets requirements. Obtain sign-off on the UAT - Client Project Acceptance Form once the client confirms satisfaction with the software functionality
Go Live with new system Deploy the project in live environment.

## Slide 9: Resources
Human Resources - Project Manager, Business Analyst, Developers, UI/UX Designers, Testers, IT Support, Trainers
Technical Resources - Development Tools, Design Tools, Testing Tools, Servers, database systems, Data protection software.
Financial Resources - Budget: For salaries, software licenses, hardware, and training materials not to exceed Rs. 4 Cr.
Physical Resources - Workspace: Offices or remote setups. Hardware: Computers, servers, networking equipment.
Time - Implementation of project within 24 months.
Other – Third party software evaluation, site visits, Dataquest reports – not to exceed Rs. 4Cr.

## Slide 10: Risks
Users following current process from inception of the product, User need to understand and adopt for new process.
Quality in customer service may affected till deliver of the product.
Educating customer for using the application to view loans and re-payment.
Data transfer of existing customer to LMS
High cost for developing, training and maintaining an application.

## Slide 11: Dependencies
To know the loan eligibility of the customer, the eligibility calculator is depend on the CIBIL.
To verify the KYC of the customer, we have to depend on Aadhar, NSDL.
Loan document software is required to generate the customer loan documents.
Centralized data storage required to store the customers information.