## Slide 1: Project Title: Eduvate Application Prepared By: Manisha Tilekar Date:13 April 2025

## Slide 2: Situation
Eduvate is a comprehensive digital learning and school management platform designed to transform the way schools operate and engage with students, teachers, and parents.
The Eduvate app was developed to meet the evolving needs of modern schools. Key situations leading to its development include:
Demand for Digital Learning & Smart Classrooms
Inefficiencies in Traditional School Management
Communication Gaps Between Parents & Teachers
Lack of Personalized Learning Resources
Need for Data-Driven Academic Monitoring
Transition to Blended Learning Post-Pandemic
Complexity in managing school ERP systems.
Demand for curriculum-aligned digital content.

## Slide 3: Problems
Problems Faced by Schools & Teachers:
Manual record-keeping: Administrative tasks take up too much time.
Limited performance analytics: Hard to analyze and track student progress effectively.
Curriculum compliance: Ensuring all curriculum requirements are met can be difficult.
Poor parent-teacher communication: Communication with parents is often time-consuming and inefficient.
Lack of collaboration tools: Teachers struggle to share resources and collaborate with colleagues.
Inconsistent grading: Difficulty standardizing grading across subjects.
Limited professional development: Few opportunities for teachers to improve their skills.
High teacher turnover: Administrative workload contributes to retention issues.

## Slide 4
Problems Faced by Parents & Students:
Fragmented information: Academic, fee, and communication details are spread across different platforms.
Tracking progress: Parents find it hard to track their child's learning and performance.
Access to homework: Homework assignments are not easily accessible or organized.
Limited personalized learning: Students don't always get content tailored to their needs.
Fee management: Parents struggle to keep track of fees and deadlines.
Student engagement: Students lack interactive tools to stay engaged in their learning.

## Slide 5: Opportunities
With a strong focus on academic excellence, operational efficiency, and real-time communication, Eduvate bridges the gap between traditional classroom education and modern digital tools.
Expansion to Schools in Tier-2 & Tier-3 Cities
Advanced AI-Based Learning Personalization
Integration of Hybrid Learning Tools
Collaboration with EdTech Content Providers
Parent Engagement & Feedback Tools
Implementation in Government Schools
API Integration with National EdTech Platforms

## Slide 6: Purpose Statement / Goal
Goals:
Simplify Admin Work: Automate record-keeping and reduce teacher workload.
Track Student Performance: Provide real-time insights for parents and teachers.
Ensure Curriculum Compliance: Align lessons with curriculum requirements.
Improve Communication: Facilitate real-time updates and feedback between parents, teachers, and students.
Centralize Functions: One platform for academic schedules, fees, and resources.
Engage Students: Interactive learning tools and personalized experiences.

## Slide 7: Project Objectives
Provide a user-friendly digital platform for all stakeholders
Improve communication & transparency
Deliver curriculum-aligned resources digitally
Monitor academic progress using dashboards
Ensure secure fee payment and report generation
Offer customizable modules for different schools.

## Slide 8: Success Criteria
1.User Satisfaction:
  Achieve high ratings and positive feedback from teachers, parents, and students.
  Foster active user engagement with regular platform usage, participation, and feedback.
2.Platform Adoption:
  Widespread adoption across multiple classrooms, grades, and institutions.
  Consistent growth in the number of users and frequent usage of core features.
3.Operational Efficiency:
  Significant reduction in manual administrative tasks and paperwork.
  Faster and more streamlined workflows for teachers and administrators.
4.Academic Impact:
  Demonstrated improvement in student performance and progress tracking.
  Positive feedback from educators regarding the platform’s influence on learning outcomes.
5.Scalability:
  Ability to handle a large number of users (students, teachers, parents) without performance issues.

## Slide 9: Methods / Approach
To ensure flexibility, continuous improvement, and faster delivery of features, we will employ the Agile Methodology throughout the development process.
Scrum Framework Overview:
Product Owner: School stakeholder representative
Scrum Master: Project coordinator ensuring smooth sprint execution
Development Team: Designers, Developers, QA Testers, BA
Key Phases in Scrum
1.Product Backlog Creation
  User Stories: Gather user stories from parents, teachers, students, and school admins.
  Prioritization: Use the MoSCoW method (Must-have, Should-have, Could-have, Won’t-have) to prioritize user stories based on their impact on the platform’s core functionality, such as homework tracking, fee payments, and performance tracking.

## Slide 10
2.Sprint Planning
  2-Week Sprints: Break down the development into manageable 2-week sprints.
  The Scrum Team (Product Owner, Scrum Master, and Developers) decides what work will be done during the Sprint.
  The Product Owner prioritizes tasks (user stories) from the Product Backlog and presents them to the team.
  Sprint Goals: Define clear sprint goals such as implementing a homework tracker or enhancing communication features.
3.Daily Scrum
  15-Minute Meetings: Each team member discusses their progress, blockers, and goals for the day.
    What they did yesterday.
    What they plan to do today.
    Any challenges they're facing.
4.Sprint Execution
  Design, Development, and Testing: Activities are performed in parallel during the sprint to meet sprint goals.
  The team works on the selected tasks from the Sprint Backlog.
  Developers collaborate and complete tasks to meet the Sprint Goal.

## Slide 11
5.Sprint Review
  Demo to Stakeholders: Showcase the completed features like homework tracking, fee dashboards, or student performance views to stakeholders (e.g., teachers, parents, admins).
  At the end of the Sprint, the team presents the completed tasks (product increment) to stakeholders.
  Stakeholders provide feedback on the work done.
6.Sprint Retrospective
  Team Feedback: Discuss what went well, what can be improved, and what actions to take for better efficiency in the next sprint.
  Focus on areas like collaboration issues, testing bottlenecks, or sprint planning challenges. This leads to continuous improvement in the development process.

## Slide 12: Resources
1.People:
Product Owner (School Stakeholder Representative)
Scrum Master
Business Analyst
Developers (Frontend & Backend)
UI/UX Designers
QA Testers
School Coordinators
Academic Advisors
2.Time:
6–9 months for MVP rollout using 2-week sprint cycles
Sprint planning, reviews, and retrospectives every sprint

## Slide 13
3.Budget:
₹50 Lakhs – ₹1 Crore (based on school customization and module scale)
Includes development, QA, training, third-party services, and deployment
4.Tools & Platforms:
Cloud Hosting (AWS/GCP)
Firebase for real-time data and push notifications
Payment Gateway (Razorpay/PayU) for fee transactions
Agile Tools: Jira, Slack, GitHub
Analytics Tools for performance tracking and user insights

## Slide 14: Risks & Dependencies
Risks
User Adoption Risk – Resistance from teachers, parents, and staff to adopt new tech.
Data Security & Privacy – Risk of data breaches and non-compliance with regulations.
Technical Performance Risk – App crashes, slow loading, or poor performance under load.
Dependency on Internet Infrastructure – Poor connectivity in rural areas can affect access and usage.
Integration Risk – Issues with third-party tools like payment gateways or SMS APIs.
Cost Management Risk – Budget overruns due to added features or changing requirements.

## Slide 15
Dependencies
School Participation & Feedback – Essential for accurate requirements and testing.
Third-Party Services – Relies on hosting, payments, and communication APIs.
Regulatory Compliance – Must follow education and data protection laws.
Training & Support – User onboarding and issue resolution are key to success.
Device Accessibility – Assumes access to smartphones and digital literacy.