AGILE PART-2

WFT- WORK FLOW TRACKER

Ans-1 Definition Done ( DOD)

As Per Agile Extension to the BABOK® Guide v2, Definition of Done is a technique where the

team agrees on, and prominently displays, a list of criteria which must be met before a

backlog item is considered done. That is the team has to create a well-defined, unambiguous, measurable, agreed-upon, and shared Definition of Done between all team members.

The best form of Definition of Done representation is a checklist of activities that has to

demonstrate the agreed value and quality of a user story. So, this checklist should include:

- acceptance criteria (to satisfy customer requirements for a product)

- quality criteria (to satisfy quality requirements for a product)

Definition of Done may be defined for different levels of project work. For example, in Agile

/ Scrum framework these levels of work could be user story, sprint, and release.

Ans-2

Product vision

| Scrum Project Name | WFT- Work Flow Tracker |  |  |
| --- | --- | --- | --- |
| Venue : | Pune Allsate office |  |  |
| Date : 12/03/2025 | Start time : 13/03/2025 | End time : 13/06/2025 | Duration : 3 months |
| Client : | Allsate |  |  |
| Stakeholder list : | Claims manager Operations director Claims medical analyst Team Lead Claims Processor |  |  |
|  | SCRUM TEAM |  |  |
| Scrum master : | Mr Ajay |  |  |
| PO : | Ms. Pooja |  |  |
| Scrum developer 1 | Mr Anil |  |  |
| Scrum developer 2 | Ms Anna |  |  |
| Scrum developer 3 | Mr Sid |  |  |

| Vision : The Workflow Tracker is designed to enhance the efficiency, accuracy, and transparency of insurance claim processing through real time tracking. |  |  |  |
| --- | --- | --- | --- |
| Target Group - Claims medical analyst - Claims processor | Needs - Implement a centralized tracking system to monitor claim processing in real time. - Utilize complexity analysis to allocate claims efficiently based on skill level. - Generate data-driven insights to optimize workflows and enhance operational efficiency. - Improve compliance and reporting through automated tracking and documentation. | Product - Work Flow tracker - This project will ensure better workload distribution, faster claim resolution, and compliance with industry regulations. - It is feasible to develop the product because it is an enhancement | Value - Improve Claim Processing Efficiency - Assess Case Complexity - Enhance Decision-Making - Ensure Compliance & Accuracy |

Answer-3 User Stories

| User Story No : 1 | Tasks : Real-time Tracking of Claims | Priority : High |
| --- | --- | --- |
| Value Statement : AS A CLAIMS MANAGER, I WANT TO MONITOR THE NUMBER OF INSURANCE CLAIMS BEING PROCESSED IN REAL TIME, SO THAT I CAN ENSURE EFFICIENT WORKFLOW MANAGEMENT AND IDENTIFY BOTTLENECKS. |  |  |
| BV : 5 | CP : 3 |  |
| ACCEPTANCE CRITERIA : - Claims should be updated in real-time as they progress through different stages. - The dashboard should categorize claims based on their status (e.g., New, In Progress, Completed). - Users should be able to filter and search claims based on specific parameters (e.g., date, status, complexity). |  |  |

| User Story No : 2 | Tasks : Complexity Assessment for Claims | Priority : High |
| --- | --- | --- |
| Value Statement : AS A CLAIMS ANALYST, I WANT TO CATEGORIZE CLAIMS BASED ON COMPLEXITY LEVELS (E.G., SIMPLE, MODERATE, COMPLEX), SO THAT I CAN PRIORITIZE WORK AND ALLOCATE RESOURCES EFFECTIVELY. |  |  |
| BV : 4 | CP : 5 |  |
| ACCEPTANCE CRITERIA :  Claims should be automatically classified based on parameters such as claim amount, documentation required, and type of insurance.  Analysts should be able to manually update complexity levels if needed.  The system should provide a visual indicator of claim complexity to assist in prioritization. |  |  |

| User Story No : 3 | Tasks : Performance Analytics and Reporting | Priority : Medium |
| --- | --- | --- |
| Value Statement : AS A CLAIMS MANAGER , I WANT TO GENERATE REPORTS AND ANALYZE TRENDS IN CLAIM PROCESSING, SO THAT I CAN MAKE DATA-DRIVEN DECISIONS TO OPTIMIZE EFFICIENCY AND REDUCE PROCESSING TIME. |  |  |
| BV : 4 | CP : 3 |  |
| ACCEPTANCE CRITERIA : - Reports should include metrics such as average processing time, claim complexity distribution, and team productivity. - Users should be able to export reports in multiple formats (e.g., PDF, Excel). - Data should be visualized using charts and graphs for easy interpretation. |  |  |

| User Story No : 4 | Tasks : Resource Allocation Optimization | Priority : High |
| --- | --- | --- |
| Value Statement : AS A TEAM LEAD, I WANT TO ADJUST TEAM WORKLOADS BASED ON CLAIM COMPLEXITY AND PROCESSING SPEED, SO THAT I CAN ENSURE A BALANCED DISTRIBUTION OF TASKS AND PREVENT BACKLOGS. |  |  |
| BV : 5 | CP: 2 |  |
| ACCEPTANCE CRITERIA : - The system should allow managers to reassign claims based on workload and expertise. - A dashboard should provide insights into team workload and pending claims. - Notifications should alert team leads if a team member is overloaded or if claims are pending beyond the expected timeframe. |  |  |

| User Story No : 5 | Tasks : Complexity level | Priority : high |
| --- | --- | --- |
| Value Statement : AS A CLAIMS MANAGER,I WANT TO TRACK AND MANAGE THE NUMBER OF INSURANCE CLAIMS PROCESSED WHILE ASSESSING THEIR COMPLEXITY IN REAL TIME, SO THAT I CAN OPTIMIZE RESOURCE ALLOCATION, IMPROVE OPERATIONAL EFFICIENCY, AND ENSURE TIMELY RESOLUTION OF CLAIMS. |  |  |
| BV : 5 | CP : 03 |  |
| - ACCEPTANCE CRITERIA : - The system should display real-time tracking of processed claims. - It should categorize claims based on complexity levels (e.g., simple, moderate, complex). - Analytics and reporting features should provide insights into claim processing trends. - The system should allow resource allocation adjustments based on workload and claim complexity. - Users should be able to generate reports for performance evaluation and forecasting. |  |  |

Answer 4 :

Agile PO Experience :

- Defining and Managing the Workflow Tracker

- Establish a Claims Workflow with key stages.

- Use tools like JIRA, Azure DevOps, or Trello to maintain the tracker.

- Backlog Management & Traceability

- Create and refine Epics, Features, and User Stories related to claims processing.

- Link each story to relevant workflow stages to ensure end-to-end traceability.

- Maintain status updates (To Do, In Progress, Done) for each work item.

- Mapping Requirements to Project Goals

- Ensure regulatory and compliance requirements (HIPAA, GDPR, etc.) are integrated into the workflow.

- Align tasks with business objectives, such as reducing claim processing time or enhancing fraud detection mechanisms.

- Use traceability matrices to track how requirements map to deliverables.

### Coordination with Stakeholders

- Development Team: Provide clarity on requirements, ensure sprint goals align with claim processing needs.

- Business Analysts & QA Team: Ensure test cases cover all workflow scenarios.

- Regulatory Teams: Validate that compliance checkpoints are embedded in the workflow.

### Monitoring & Continuous Improvement

### Track KPIs (e.g., claim resolution time, error rates).

### Gather feedback from claims processors, insurers, and customers for backlog refinement.

### Implement improvements based on retrospectives and sprint reviews.

Answer- 5

This Product Backlog aligns with Agile best practices by breaking down user stories into tasks, setting priorities, and allocating them into Sprints.

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | As a Claims Manager, I want to monitor the number of insurance claims being processed in real time, so that I can ensure efficient workflow management and identify bottlenecks. Implement claim status categorization (New, In Progress, Completed) Enable search and filtering by date, status, and complexity. | Develop real-time tracking dashboard | High | 5 | 3 | Sprint 1 |
| US-002 | As a Claims Analyst, I want to categorize claims based on complexity levels (simple, moderate, complex), so that I can prioritize work and allocate resources effectively. | Develop algorithm for automatic complexity assessment Allow manual updates for complexity classification. Display complexity level with visual indicators | High | 4 | 5 | Sprint 1 |
| US-003 | As an Operations Director, I want to generate reports and analyse trends in claim processing, so that I can make data-driven decisions to optimize efficiency and reduce processing time | Implement claim processing analytics module. Enable export of reports in multiple formats (PDF, Excel) Display visual charts and graphs for data insights. | Medium | 4 | 2 | Sprint 2 |
| US-004 | As a Team Lead, I want to adjust team workloads based on claim complexity and processing speed, so that I can ensure a balanced distribution of tasks and prevent backlogs. | Develop workload distribution dashboard. Implement reassignment feature for claims. Set up workload monitoring with alerts. | High | 5 | 5 | Sprint 2 |
| US-005 | As a Claims Processor, I want to receive alerts when a claim is pending beyond a predefined time, so that I can take necessary actions to expedite processing and meet service-level agreements. | Develop SLA-based claim alert system. Configure email and in-app notifications for pending claims. Implement SLA threshold settings for managers. | Medium | 3 | 3 | Sprint 3 |

This Sprint Backlog assigns tasks to owners, tracks their status, and includes estimated effort (story points) for sprint planning.

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort |
| --- | --- | --- | --- | --- | --- |
| US-001 | As a Claims Manager, I want to monitor the number of insurance claims being processed in real time, so that I can ensure efficient workflow management and identify bottlenecks. | Develop real-time tracking dashboard. Implement claim status categorization (New, In Progress, Completed) Enable search and filtering by date, status, and complexity. | Mr Anil Ms Anna Mr Sid | Completed To Do To Do | 3 2 3 |
| US-002 | As a Claims Analyst, I want to categorize claims based on complexity levels (simple, moderate, complex), so that I can prioritize work and allocate resources effectively. | Develop algorithm for automatic complexity assessment. Allow manual updates for complexity classification. Display complexity level with visual indicators. | Mr Anil Ms Anna Mr Sid | In- Progress To Do To Do | 5 2 2 |
| US-003 | As an Operations Director, I want to generate reports and analyse trends in claim processing, so that I can make data-driven decisions to optimize efficiency and reduce processing time. | Implement claim processing analytics module. Enable export of reports in multiple formats (PDF, Excel). Display visual charts and graphs for data insights | Mr Anil Ms Anna Mr Sid | In- Progress To Do To Do | 3 3 3 |
| US-004 | As a Team Lead, I want to adjust team workloads based on claim complexity and processing speed, so that I can ensure a balanced distribution of tasks and prevent backlogs. | Develop workload distribution dashboard. Implement reassignment feature for claims. Set up workload monitoring with alerts. | Mr Anil Ms Anna Mr Sid | In- Progress To Do To Do | 5 3 3 |
| US-005 | As a Claims Processor, I want to receive alerts when a claim is pending beyond a predefined time, so that I can take necessary actions to expedite processing and meet service-level agreements. | Develop SLA-based claim alert system. Configure email and in-app notifications for pending claims. Implement SLA threshold settings for managers | Mr Anil Ms Anna Mr Sid | In- Progress To Do To Do | 3 2 2 |

Burndown