## Slide 1: Unified Customer Relation Management Platform
Prepared By: Jay Kishan Sahu
Date: 12th April’25

## Slide 2: Executive Summary
Project Name: Unified Customer Relation Management Platform. (UCRMP)
Type: Customer support platform integrating chat, email, and calls all under one roof. The platform is AI enabled.
Model: Waterfall methodology
Target Users: Client, Delivery Executives, IT team, Management.
Outcome: Improved response time, automate workflows, and centralize communication, Cost effective system.

## Slide 3: Problem
Different products for different customer support systems.
Lack of centralized ticket tracking across channels
Poor visibility into performance metrics.
No proper formatting of reports.
No AI support and limited automation.

## Slide 4: Opportunity
Increasing demand for multi-channel customer support tool.
Company seeking an scalable, integrated and AI-driven solution
Room for disruption in a market dominated by legacy players.
Adoption of automation and analytics for customer service.

## Slide 5: Solution
A single tool that centralizes chat, email, and calling features.
Integration-ready with platforms like Jira, Azure, GitHub.
AI-enhanced features: chatbot, smart routing, auto-tagging.
Analytical dashboards and reporting. Integrated to reporting software's like power-BI, Tableau, QlikView.
Export options to multiple formats. (PDF, XLSX, CSV, etc.)
Full-featured ticketing system and workflow automation.

## Slide 6: Purpose Statement
To develop a single, indigenous and intuitive customer support platform that includes multi-channel communication, automates routine tasks, and delivers actionable insights all under one umbrella.

## Slide 7: Project Objectives
Develop and launch an enterprise-ready MVP in 15-18 months.
Ensure integration with top tools (Jira, Azure, Slack).
Support all three Chat, Email and Calling features.
Incorporate AI-driven automation in chat and email handling.
Provide actionable analytics dashboards and export option.
Deploy secure and modular architecture.

## Slide 8: Success Criteria
95% SLA adherence on ticket handling.
Reduce agent response time by 40%.
At least 90% uptime in production.
UAT approval from all stakeholder groups.
Seamless integration with 3+ external platforms.

## Slide 9: Methods
Methodology: Waterfall Methodology.
SDLC: Sequential from requirements to deployment
Documentation: BRD, FRD, SRS, Design Documents, Test Plans.
Sign-Offs: At the end of each phase (Requirements Gathering → Design → Build → Test → Deploy).

## Slide 10: Approach
Requirements gathering via document analysis, JAD sessions and stakeholder interviews.
GAP Analysis, Feasibility study
Use case and Activity diagrams.
Functional decomposition and system mapping.
Continuous requirement validation and sign-offs at each phase.
Close coordination with tech leads and QA teams.

## Slide 11: Resources
BA Team:
  Lead BA: Vipul
  BA: Jay Kishan
Technical Team:
  Frontend Developer: Vikash
  Backend Devs: Abhishek
  AI Engineer: Arindam
  DevOps: Deepak
  QA: Akash
  BI Developer: Sonu

## Slide 12: Resources (CONT.)
Stakeholders:
  Product Owner: Pradeep
  Support Lead: Ronak
  Sales: Deepshikha
  Legal: Sushmita
Tools: Figma (UX), Jira (PM), Confluence (Docs), GitHub, Docker.

## Slide 13: Risk and Dependencies
Risk: Delayed integration specs from external platforms.
Risk: AI model underperformance due to sparse data.
Risk: Regulatory compliance issues (GDPR, HIPAA).
Dependency: Third-party API availability (e.g., Twilio, Jira, Power Bi).