## Slide 1: Academic Tracker CRM Initiative
Academic Tracker

## Slide 2: Situation
The organization currently relies on LeadSquared, a third-party CRM platform, to manage academic leads and related data. While it has served its purpose, the platform presents limitations in terms of cost efficiency, customization, and scalability. As the business grows and its academic workflows evolve, the need for a more adaptable and integrated solution has become increasingly apparent

## Slide 3: Problem
LeadSquared’s structure and licensing model offer limited flexibility for customization, resulting in inefficient workflows and a lack of tailored reporting options. Additionally, being an external platform, it restricts data ownership, hinders real-time integrations with internal systems, and raises concerns over long-term data privacy and operational alignment. This dependency on a third-party CRM limits the organization's ability to adapt quickly to changing academic and business needs.

## Slide 4: Opportunity
Developing an in-house CRM system (Academic Tracker) provides an opportunity to:
Customize workflows specific to academic processes.
Reduce long-term operational costs.
Enhance data privacy and control.
Seamlessly integrate with internal systems (ERP, marketing tools, communication platforms).
Enable robust reporting and analytics.
Adapt quickly to organizational changes without vendor dependency.

## Slide 5: Purpose Statement
To design, develop, and implement a secure, user-friendly, and fully functional CRM solution tailored to academic lead management, with the goal of improving efficiency, reporting, and user satisfaction while reducing reliance on third-party platforms.

## Slide 6: Project Objectives
Ensure Mobile Responsiveness and Accessibility Design the CRM interface to be mobile-responsive so users (e.g., counselors, academic advisors) can access it from smartphones and tablets for on-the-go lead updates and tracking.
Automate Routine Tasks and Communication Implement workflow automation to handle repetitive tasks such as lead follow-up emails, meeting reminders, and task assignments, improving team productivity.
Enable Audit Trails and Activity Logs Maintain detailed logs of user activity and data modifications to ensure transparency, compliance, and traceability of lead handling.
Provide Multi-level User Access and Permissions Configure granular access controls based on user roles (e.g., admin, counselor, manager) to ensure security and maintain operational hierarchy.

## Slide 7: Facilitate Lead Scoring and Prioritization Introduce a lead scoring mechanism to help prioritize follow-ups based on behavior, demographics, or lead source. Incorporate Feedback and Notes Management Allow counselors and academic staff to add notes, comments, and feedback related to each lead’s journey or engagement status. Support for Offline Data Entry (Sync Later) Enable basic offline data capture with synchronization features for locations with unreliable internet connectivity. Create a Knowledge Base / Help Center Integration Link CRM to internal knowledge base or FAQ sections to assist counselors with quick access to academic program info, SOPs, etc. Enable Notification and Escalation System Implement automated notifications for missed follow-ups or inactive leads and trigger escalation alerts for high-priority issues.

## Slide 8: Key Features Overview
Lead management with stage-based workflows
Customizable forms and fields
Email and SMS automation
Task assignment and reminders
Audit logs for all data changes
Visual analytics and funnel tracking
API layer for third-party integrations
Bulk data import/export capabilities

## Slide 9: Success Criteria
Complete and accurate migration of historical data from LeadSquared.
Full adoption by academic teams within 2 weeks of go-live.
At least 30% reduction in lead response time within the first month.
Minimum 10% increase in lead conversion rate within the first quarter.
At least 80% positive user feedback in post-implementation survey.
Zero critical bugs within the first 30 days post-launch.
High system uptime (99.9%) post-deployment.

## Slide 10: Methods/Approach(Waterfall Model)
1) Requirements Gathering
Conduct workshops with stakeholders to gather functional and technical requirements.
2) System Design
Design architecture, data flow, UI/UX mockups, and database schema.
3) Development
Implement backend and frontend using selected tech stack (e.g., Node.js, React).
4) Testing
Perform unit, integration, performance, and User Acceptance Testing (UAT).
5) Deployment
Deploy in stages (e.g., pilot → full rollout), monitor performance, and resolve issues.
6) Training & Support
Develop user manuals, conduct hands-on sessions, and provide live support for 4–6 weeks.

## Slide 11: Resources and Budget
Human Resources
Technical Resources
Project Manager
Business Analyst
2–3 Software Developers
UI/UX Designer
QA Tester
IT Support
Internal CRM Champion / Trainer
Tech Stack: Node.js, React, SQL/PostgreSQL
Hosting: AWS / Azure / GCP
Tools: GitHub, Jira, Postman
Backup & Monitoring Tools: Veeam, Datadog, or similar

## Slide 12: Resources and Budget
Project Manager - Oversees the entire project lifecycle, manages timelines, coordinates between teams, and ensures milestones are met.
Business Analyst - Works with stakeholders to gather CRM requirements, create functional documentation, and bridge gaps between tech and business.
Software Developers (2–3) - Responsible for building the backend and frontend components of the CRM using technologies like Node.js, React, and SQL
UI/UX Designer - Designs user-friendly and responsive interfaces tailored to different users (e.g., counselors, managers).
QA Tester - Conducts thorough testing including unit, integration, and user acceptance testing (UAT) to ensure a bug-free experience.
IT Support Staff - Provides technical assistance during deployment, hosting, backups, and handles post-launch technical issues.
Internal Training Lead - Prepares training materials and conducts sessions to help staff adapt to the new CRM system.

## Slide 13: Technical Resources
Development Frameworks (Node.js, React, SQL) - Build the application backend (server-side), frontend (user interface), and database system.
Hosting / Cloud Infrastructure (AWS, Azure) - Provides reliable and scalable servers to host the CRM securely with high uptime.
Data Backup & Security Tools - Protects against data loss and ensures sensitive student data is safely stored and recoverable.
API Integration Tools - Enables the CRM to connect with ERP systems, SMS/email gateways, and other platforms (e.g., Zapier, Postman for testing).

## Slide 14: Budget
Fixed Budget (Rounded): ₹36,00,000
Category | Cost (INR Approx.)
Development | ₹24,90,000
Data Migration & Integration | ₹4,15,000
Training & Change Management | ₹2,50,000
Contingency Buffer | ₹4,15,000
Total Fixed Budget | ₹35,70,000

## Slide 15: Risks & Dependencies
Risks
Scope Creep - There is a risk of uncontrolled feature additions or changes during development, which can lead to delays and increased costs. To manage this, it’s important to finalize requirements early and use a formal change request process.
Data Security and Compliance Risks - Mishandling of sensitive lead and student data could lead to legal issues or data breaches. Security best practices such as role-based access control, data encryption, and compliance audits should be followed.
Inadequate Testing - If testing is rushed or incomplete, the CRM may go live with bugs or missing functionality. Allocating sufficient time and resources for comprehensive testing, including UAT, is essential.
System Performance and Downtime - Unexpected system crashes or poor performance could disrupt operations. Hosting the CRM on a reliable cloud platform and implementing monitoring and failover strategies will reduce this risk.
Underestimation of Resource Requirements - Insufficient manpower or lack of skilled team members can slow down the project. Resource planning and having backup personnel for key roles will mitigate this risk.

## Slide 16: Dependencies
Access to LeadSquared Data/APIs - Successful migration depends on timely access to LeadSquared data exports or API endpoints. Delays here can affect the project schedule.
Stakeholder Involvement - Continuous input from academic staff, counselors, and managers is critical for accurately capturing business workflows and validating features.
Internal IT Infrastructure Readiness - The project requires setup of hosting environments, domain configurations, and secure access. Any delay from the IT team can impact deployment timelines.
Feedback During UAT - Timely and constructive feedback from users during User Acceptance Testing is necessary to make improvements before launch.
Training Schedule Coordination - Successful rollout relies on all users receiving adequate training. Coordinating training sessions across departments is essential to ensure readiness.

## Slide 17: Thank you.