## Slide 1: ABW
PROJECT PROPOSAL GUIDELINES

## Slide 2: Situation:
ABW Digital Marketing Services is expanding its capabilities by implementing a Lead Management System (LMS) to enhance client interactions, automate processes, and improve service delivery.
The LMS will integrate AI Chatbots for client inquiries, CRM for lead tracking, automated invoice/payment reminders, and multi-language support.
Unlike the previous website development project, this implementation will follow an Agile methodology to allow flexibility, continuous improvements, and faster deployment of key features.

## Slide 3: Problem:
Manual processes are time-consuming and inefficient, leading to delays in client follow-ups.
Lack of structured lead tracking reduces conversion rates and business opportunities.
Payment follow-ups are done manually, increasing chances of missed or delayed payments.
The current system does not support multi-language clients, limiting global reach.
The previous Waterfall approach had rigid phases, making it difficult to adapt to changes

## Slide 4: Opportunity
AI Chatbot for instant responses and improved client engagement.
CRM integration to efficiently track and manage leads.
Automated invoice and payment reminders to improve revenue collection.
Multi-language support to expand global accessibility.
Agile framework to allow quick iterations and adaptability to changes.

## Slide 5: Purpose Statement (Goals):
The goal of this project is to implement an efficient and scalable Lead Management System (LMS) using Agile methodology. This will streamline client interactions, automate lead tracking, optimize payment processes, and support multiple languages. By following an iterative development approach, we ensure faster delivery of key features while continuously improving based on client and business feedback.

## Slide 6: Project Objectives:
Develop an AI-powered Chatbot for real-time client inquiries.
Integrate a CRM system for structured lead tracking and conversion analysis.
Implement automated invoice & payment reminders to improve collection efficiency.
Enable multi-language support to attract international clients.
Adopt Agile methodology to ensure flexibility and continuous improvement.
Enhance data security & compliance with encryption and GDPR/CCPA adherence.
Optimize system performance to handle increased client interactions smoothly.

## Slide 7: Success Criteria
Functional AI chatbot that efficiently handles inquiries and reduces response times.
Fully integrated CRM system to track leads and improve conversion rates.
Automated invoicing & payment reminders reducing manual effort and payment delays.
Multi-language support enabled for global client engagement.
Agile sprints delivering features incrementally, ensuring quick improvements.
User-friendly interface allowing seamless navigation for employees and clients.
Scalable & secure system that meets business and regulatory requirements.

## Slide 8: Methods/Approach:
Agile Methodology – Unlike the linear Waterfall approach, Agile follows an iterative and incremental development process where features are delivered in short sprints with continuous feedback and improvements.
AKey Agile Phases for LMS Implementation:
Sprint Planning: Identify LMS features to be developed in each sprint.
Requirement Gathering: Collaborate with stakeholders to refine system requirements.
Design & Mockups: Create user-friendly UI/UX designs using wireframes.
Development in Iterations: Build and test functionalities in short development cycles.
Testing & Feedback Loop: Regular testing and stakeholder feedback to ensure continuous improvements.
Deployment & Retrospective: Deploy features iteratively and review outcomes after each sprint

## Slide 9: Resources:
HUMAN Resources
Business Analysts – Define requirements and maintain sprint backlogs.
UI/UX Designers – Develop user-friendly wireframes and interfaces.
Developers – Code and implement AI chatbot, CRM, and automation features.
QA Testers – Continuously test functionalities and ensure system quality.
Scrum Master – Facilitates Agile processes and sprint execution.

## Slide 10: Resources
Time & Budget:
Project Timeline: ~ 4-6 months with multiple Agile sprints
Budget Allocation:
Development & AI Integration: $30,000
CRM & Payment Automation: $10,000
Multi-Language Support: $5,000
Testing & Optimization: $7,000

## Slide 11: RESOURCES
Technical Resources:
AI Chatbot: Google Dialogflow / IBM Watson
CRM: HubSpot / Salesforce
Backend: Node.js / Python (Django)
Database: PostgreSQL / MySQL
Hosting: AWS / Google Cloud
Security: OAuth 2.0, SSL Encryption

## Slide 12: RISK
Scope Creep – Additional feature requests may arise, impacting project timelines and increasing costs.
Technical Challenges – Issues with integration of billing, issue ticketing, and employee login may delay development.
Security Concerns – Handling sensitive client and employee data requires strong encryption and security measures.
SEO & Performance Risks – Poor optimization could affect search rankings and website load times.
Resource Availability – Delays due to dependency on external vendors, third-party services, or internal team constraints.
User Adoption & Training – Employees may require training to use internal features effectively.
User adoption challenges requiring employee training.
Sprint delays due to dependency on external tools.

## Slide 13: Dependencies:
Stakeholder approvals for prioritizing features in Agile sprints.
Third-party integrations for CRM, AI chatbot, and payment automation.
Regulatory compliance with data privacy laws (GDPR, CCPA).