## Slide 1: Manahshanthi Centre Website Development
- by Harsh L. Zope
09/01/2025

## Slide 2: Situation
The Manahshanthi Centre provides mental health services, including therapy sessions, workshops, and educational resources. They want to expand their business for which they require an online platform.
The current state of business is as follows:
  Details about available services and their benefits are not consolidated in a single, accessible platform.
  Information about therapists and their qualifications is dispersed, making it hard for clients to access
  Appointments are managed manually through phone calls and physical records.
  Psychometric results and mental health resources are shared only during sessions, with no digital repository.
  Feedback and testimonials are collected informally and are not utilized effectively for engagement.

## Slide 3: Identified Opportunities
After analyzing the current "As-Is" business state, several opportunities for growth and improvement have been identified for the Manahshanthi Centre. These opportunities are as follows:
Develop a centralized platform to consolidate information about the Centre’s services, therapist profiles, and offerings.
Implement an online appointment booking system to enhance client convenience and reduce administrative workload.
Create a repository for psychometric results, mental health resources, and educational materials accessible to clients anytime.
Introduce a section for client testimonials and success stories to build trust and engage potential clients.
Leverage the digital platform to reach a broader audience beyond the immediate locality, increasing service accessibility.

## Slide 4: Purpose Statement
The purpose of this project is to develop a user-friendly and highly functional website for the Manahshanthi Centre. This website will increase accessibility to mental health resources, streamline appointment booking, showcase therapist profiles, and increase engagement through client testimonials.
Key Goals:
Ensure clients can easily access information about services and resources.
Provide an online appointment system to reduce administrative efforts and enhance client convenience.
Highlight success stories and testimonials to foster trust and connect with a broader audience.
Establish the Manahshanthi Centre as a leading provider of mental health services.

## Slide 5: Project Objective
Create an intuitive and user-friendly platform to provide information about the Centre’s services, therapist profiles, and offerings.
Introduce a seamless online appointment booking feature, integrated with reminders and payment options.
Provide a repository for psychometric testing results, educational content, and mental health resources accessible to clients anytime.
Design a dedicated section for client testimonials, success stories, and feedback to build trust and expand outreach.
Develop a responsive website optimized for all devices, ensuring usability across mobile, tablet, and desktop platforms.
Support Brand Growth: Position the Manahshanthi Centre to become leader in mental health services by strengthening its online presence and reach.

## Slide 6: Success Criteria
Technical Performance:
Website loading time under 3 seconds.
Compatibility with all major browsers and devices.
Achieve 99% uptime after launch.
Ensure smooth integration of third-party tools like payment gateways and calendar systems without errors.
User Satisfaction:
Attain a user satisfaction rate of at least 90% based on feedback surveys.
Ensure 75% of visitors successfully use the online appointment booking system within the first 30 minutes of their visit.
Business Impact:
Increase the number of appointments by 30% within the first quarter post-launch.
Improve online visibility and social media engagement by 40%.
Extend the Centre’s reach to a broader audience, including new geographic regions.
Automate at least 80% of repetitive tasks, such as sending appointment reminders or resource links.

## Slide 7: Methods
To ensure the successful delivery of the website development project, we are adopting the Agile methodology. Agile focuses on flexibility, collaboration, and iterative progress, allowing us to deliver high-value features incrementally while incorporating feedback at every stage.
Step 1: Project Initiation
Conduct a project kickoff meeting with stakeholders to align on goals and expectations.
Develop a product vision statement and outline high-level requirements.
Step 2: Backlog Creation and Prioritization
Create a Product Backlog with detailed user stories and prioritize backlog items based on stakeholder input and business value.
Step 3: Sprint Planning
Define sprint goals and select high-priority backlog items for the upcoming sprint and break them down into tasks with clear acceptance criteria.

## Slide 8
Step 4: Iterative Development
Work on developing features in 2-4 week sprints and conduct daily standups to monitor progress and resolve blockers
Step 5: Testing and Feedback
Perform continuous testing (unit, integration, and functional) during the sprint and conduct Sprint Reviews to showcase deliverables to stakeholders for feedback.
Step 6: Adaptation and Refinement
Based on feedback from sprint reviews, refine and reprioritize the backlog and update features or add enhancements as needed.
Step 7: Deployment and Delivery
Deliver functional increments of the website in stages (e.g., appointment booking, therapist profiles).
Launch the Minimum Viable Product (MVP) and iteratively enhance it.
Step 8: Retrospective and Continuous Improvement
Conduct a Sprint Retrospective to evaluate team performance, identify improvements, and refine processes for future sprints.

## Slide 9: Resources
Tools and Technologies:
  Frontend Development: HTML, CSS, JavaScript, ReactJS (or similar framework).
  Backend Development: Node.js, Django, or other modern backend frameworks.
  Database Management: MongoDB, MySQL, or PostgreSQL.
  Payment Gateway Integration: Razorpay or Stripe.
  Hosting and Domain: AWS, Azure, or other scalable cloud services.
Human Resources: Project Sponsor, Project Manager, Business Analyst, UI/UX Designer, Web Developers, QA Testers and Support Team.
Financial Resources: Total estimated budget is Rs. 60 Lakhs (to be finalized). Which will be used for website development tools and frameworks, Salaries, Hosting and domain registration.
Time Resources: Expected project duration is 6 months.
Content: Information on therapists, services, and client testimonials.

## Slide 10: Risks and Dependencies
Risks:
Technical Risks:
  Potential delays in integrating third-party tools such as payment gateways (Razorpay) or calendar APIs.
  Compatibility issues across different browsers or mobile devices.
  Cybersecurity vulnerabilities exposing client data.
Project Risks:
  Scope creep due to evolving requirements or feature requests.
  Tight timelines for development and testing phases.
  Resource constraints if team members are unavailable or leave mid-project.
Operational Risks:
  Resistance from staff or therapists to adopt the new online system.
  Downtime during website launch affecting initial user impressions

## Slide 11
Dependencies
Content Availability:
  Timely provision of therapist profiles, service descriptions, and media (images, videos, resources) by the Centre.
Third-Party Integrations:
  Dependence on external services like payment gateways, SMS/email providers, and hosting platforms.
Stakeholder Engagement:
  Active participation from stakeholders for requirement validation and feedback during iterations.
Testing and Feedback:
  Dependence on end-users (clients and staff) to provide timely feedback for testing and improvements

## Slide 12: Summary
The Manahshanthi Centre which provides mental health services aims to overcome challenges of limited accessibility, manual appointment management, and low digital engagement by developing a centralized website. This project will deliver:
A user-friendly platform for booking appointments and accessing mental health resources.
Improved visibility for therapists and client testimonials to build trust.
Operational efficiency through automated processes.
Broader reach via a strong online presence.
By leveraging Agile methodology, the project will ensure iterative progress, stakeholder collaboration, and alignment with the Centre’s mission to provide accessible and compassionate mental health care.

## Slide 13: Thank You