## Slide 1
Project Title:- Employee banking digital
Onboarding Project
Prepared by :- Mehul Sonawane
DATE:- 07-12-2021

## Slide 2: SITUATION
Kotak Mahindra Bank is India's Emerging top Commercial Bank with approx. 2500 Branches across India. Providing vast services in Landing and borrowing. Currently bank is having online services to their customer e.g.. Net banking, Mobile banking Application, Whatsapp banking. Currently the process for account is traditional opening is through physical documentation and complex and time taking, bank is looking to establish online platform for easy and hassle-free to avoid time consumption and prompt customer onboarding.
PROBLEM
1.Current account opening process is a paper work it’s a time taking and lengthy process
2.Current process is costly, slow and difficult to track.
3.Average account opening takes a time around 7-10 days.
4.If there is any query or requirement raise by Account processing team then onboarding of customer is delayed.
5.Account opening form filled manually due to chances of mistake and error is there and processing team has to keep cust profile on system which is time consuming in physical to online cust profile creation.

## Slide 3: OPPORTUNITY
Creating a online customer onboarding platform to help bank employees to save time, track the process promptly to provide opportunity to acquire more customers onboard. As a Bank’s perspective to transitioning traditional process to digital process to onboard customer quickly on bank platform, to gain more trust in process and customers and changing bank towards digitalization for better customer services and increasing bank’s customer handling efficiency.
1. Enhanced user experience
2. more effective and increase efficiency
3. time and cost saving process
4. Operational Efficiency
5. Regulatory Compliance and Security
6. fast Customer Acquisition
7. Quick profile migration on Bank portal
8. Scalability for Future Growth

## Slide 4: PURPOSE ( GOAL)
The purpose or goal of building a Employee Banking Digital Onboarding Project application for banking is to enhance customer onboarding for employees, to save time and cost in existing process, to provide quick and easy process for better customer relationships, streamline operations, and drive business growth by leveraging customer data and improving service delivery. Below are the detailed goals of a project in the banking context:
1. Improve Customer Experience
2. Enhance Customer Acquisition and trust
3. Drive more customer acquisition
4. Helps to achieve their targets
5. Increase Operational Efficiency
6. Ensure Regulatory Compliance
7. Foster Collaboration Across Teams
8. Build Scalability for Future Growth
9.Adhering security to customers profile through biometric integration

## Slide 5: PROJECT OBJECTIVE
The objective of a Employee Banking Digital onboarding project is to enhance Employee’s existing working process, help employees to track their work help them to increase their efficiency, provide better customer satisfaction by bank offiicials, streamline customer onboarding process, improve operational efficiency, and drive business growth by leveraging data and technology. Specifically, the objectives could include:
1. Enhanced Customer Experience
2. Centralized Customer Data
3. Improved Sales and Marketing
4. Operational Efficiency
5. Regulatory Compliance
6. Customer Retention and Loyalty
7. Business Insights and Reporting
8. Integration with Other Banking Systems

## Slide 6: SUCCESS CRITERIA
When developing a application for digital onboarding, success criteria include:
Strategic planning: Set clear goals that align with the employees and bank's needs and growth objectives
Ease of use: The online onboarding Application should be easy to use and adaptable to changing customer needs and banking trends.
Security and compliance: The Application should be secure and comply with data protection regulations.
Integration: The Application should integrate with existing banking systems and efficiently migrate data of new acquired customer on banks Database.
Training: Provide comprehensive training sessions to ensure users(employees) are proficient with the application to handle process
Monitoring and optimization: Encourage users to provide feedback on the application’s strengths and weaknesses and area to improve in process.
Customer experience: Improve customer service by providing fast onboarding experience, and help customer to trust on bank for future services .

## Slide 7: APPROACH
1. Requirements Gathering and Business Analysis
Stakeholder Interviews – Engage with bank employees, customer service teams, and compliance officers to understand needs.
Elicitation techniques – Brainstorming, Observation, JAD Session, Interviews, Questionnaire
Use Cases & User Stories – Define scenarios such as customer onboarding, lead management, and complaint resolution.
Regulatory Compliance – Ensure adherence to financial regulations (e.g., RBI, AADHAAR, GDPR, PCI-DSS, AML, KYC).
Process Mapping – Map existing workflows for customer interactions and identify gaps.

## Slide 8: Development Methodologies
Waterfall Methodology
Structured approach to adhere strict regulation of regularity authority
Every phase can include checkpoint for legal and compliance policies
Bank’s prefer approach which is well defined and inline with exact expectation's due to regulatory financial institution's.
Waterfall Approach is useful in well define requirement and large user base (If regulatory-heavy environment)
Strict phased development (Requirement > Design > Development > Testing > Deployment)
Detailed documentation to meet compliance
Recommended for government-regulated banking projects

## Slide 9
Key Features In Application
Employee’s Customer Acquisition Management
Detailed view of assigned Lead’s, follow up’s and Converted Account Data.
Option’s to select the type of account and details description of account’s
Biometric Authentication to fetch customer details
Automated KYC and AML Checks.
Privacy, Security and Compliance check
Document Upload Support

## Slide 10
Roles | Resources in Project
Project Manager | 1-2
Business Analyst | 3-5
Solution Architect | 1-2
Frontend Developer | 4-6
Backend Developer | 4-6
Database Administrator | 2
DevOps Engineer | 2-3
Cyber Security Expert | 3-4
QA Engineers | 6-8
UAT Coordinators | 3-4
IT Support Engineers | 5-6
Required Resources

## Slide 11
Required Time And Budget
Required Time line
Requirement Analysis – 4-6 Weeks
System Architecture – 4-6 Weeks
UI Design – 8-10 Weeks
Frontend & Backend Development – 6 to 8 Months
Integration( Banking System) – 4-6 Months
Testing & QA – 4-5 Months
Security & Compliance – 3-4 Months
UAT(user Acceptance Testing) – 2-3 Months
Deployment & Training – 3-4 Months
Budget
The Budget required for developing digital on boarding Application for bank Can range between 50Lac to % Cr Indian Rupees, Also it depends on the complexity of Features, Customization, Integration.
Software licensing fees: Cost of the License from Regulatory Authority’s
Development costs: Cost of designing, coding, and testing the application.
Data migration costs: Transferring existing customer data into the new CRM system
Implementation costs: Setting up and Installation, configuring features, and training staff
Maintenance and support costs: Ongoing updates, bug fixes, and technical support

## Slide 12: Risks and Dependencies
The most common Application implementation risks are
1) Lack of executive support,
2) Lack of stakeholder, and user input,
3) Failure to effectively train to employees
4) Poorly defined metrics
5) Unclear goals and objectives
6)Compliance risk management in banks, especially in KYC and AML, involves policies and practices to minimize money laundering, and terrorist financing risks, ensuring regulatory compliance.
Gaps and Error while following guidelines from Regulatory Authorities'(RBI, AADHAAR)

## Slide 13
The implementation of this platform marks a significant step towards smooth transition to customer to on-board with bank, and save the time and cost of employees and bank, We have successfully established a process to track account leads, follow ups and conversion accounts to help employees to increase their efficiency and help to achieve their target.