## Slide 1: Tour management system
Prepared By: Y.G.P.srujana Date:05/01/2025

## Slide 2
Situation for this project:- The current manual processes for accommodation and ticket bookings are causing significant challenges.
Problem for this project:- Secure payment processes are lacking, raising concerns about transaction safety and user trust.
Opportunity fir this project:- By satisfying the customer with the tour package and by saving the both time and energy of customers it will become the international business

## Slide 3: Goal of the project:-
The primary goal is to digitalize the manual processes through an app that allows for secure payments.
By this application the customer will be able to select the tour package on the base on his interest through online.
We want to create an easy booking system with user-friendly cancellation options to streamline the experience.
Through this project it will be simple to the customer to select are cancel and able to pay through cash, card, cheque.
By implementing this project, the origination will be able to become international business

## Slide 4: Project Objectives:-
Users face difficulties due to limited knowledge about destinations, leading to a frustrating experience.
To make that customer satisfied with his/she tour package and seeing the worthy history places.
To make user- friendly interface for customer to understand about application and make payment security and privacy security for customer.
Provide Day-To-Day updates to customer by notifications

## Slide 5: Success Criteria:-
By implementing this project the customer will be able to travel and get better experience and also save his time and energy.
It is hard to make every customer to attract but once the customers show the interest on this project then the organization will be able to grow the business in international level.

## Slide 6: Methods/Approach:-
The project will utilize the Waterfall methodology, which is suitable given the clear requirements.
This approach will involve detailed documentation, including a Functional Requirements Document (FRD) and a use case diagram, ensuring thorough planning.
The approach for asking questions is 5W1H technique.
By using RTM document we will update the client regarding project status.
By using agile development and frequent feedback to stakeholder, and helpful for changing requirements and deliver the updates to the system

## Slide 7: Resources:-
to impalement this project we need some resources like trained employees, software’s, hardware’s and trained resource.
to store customer information we need desktops and servers.
To run the software we need CSS, HTML, Java Script to run front-end and C, C++, Python for back-end

## Slide 8: Risks and Dependencies:-
Risks:-
The main are risks is mismanagement
The payment and security issues
The software errors which will delay the update’s for application
government policy’s and computation's
Dependencies:-
There are dependencies for technique support
The dependencies will done for testing the software

## Slide 9
To Be completed by Appropriate Manager
Project Sponsor Project Manager