## Slide 1: Buganizer (waterfall)
Ankur Ganvir

## Slide 2: Situation/Problem/Opportunity:
Google teams previously relied on less structured or fragmented methods to track issues, bugs, and feature requests. This led to inefficiencies in tracking progress and collaboration. There's a need for a centralized, transparent, and standardized tool for internal and partner issue tracking.
With Buganizer, XYZ introduced a robust, scalable, and centralized system for issue tracking. This tool allows for structured workflows, transparency, and collaboration between internal and (in some cases) external users. It acts as a single source of truth for all product issues, bugs, requests, and resolutions.

## Slide 3: Purpose Statement (Goals):
Implement and utilize Buganizer (xyz’s internal Issue Tracker) to streamline the tracking, escalation, and resolution of issues, enabling better collaboration, visibility, and accountability across teams.

## Slide 4: Project Objectives:
Mandate usage of Buganizer for all work-related bugs, tasks, and escalations.
Train all team members on Buganizer usage, including component navigation, status updates, hotlists, and priority assignment.
Define and document internal triaging procedures for quick and consistent handling of issues.
Integrate Buganizer with existing project planning tools like Taskflow where applicable.
Enable structured collaboration with external partners through designated components.
Establish a review mechanism to periodically audit Buganizer usage and backlog hygiene.

## Slide 5: Success Criteria:
100% of new issues are filed in Buganizer instead of alternative channels (emails, chats).
P0 and P1 issues are addressed within agreed SLAs and show continuous progress.
Triaging and status updates follow best practices and are consistently maintained.
Increased usage of Hotlists for agile sprint planning and cross-functional tracking.
Positive feedback from partner users regarding clarity and accessibility of their reported issues.
Historical resolution data and comments are useful for onboarding and retrospectives.

## Slide 6: Methods/Approach: Agile
Agile Method: | How It's Applied in This Project
Sprints (2-week): | Deliver training, docs, onboarding, setup features iteratively
Backlog: | User stories like “As a QA, I want to triage bugs easily”
Daily Standups: | Project team syncs on blockers, updates, and sprint progress
Sprint Planning: | Prioritize deliverables like hotlist setup, training deck, feedback sessions
Sprint Reviews: | Demo progress (e.g., working hotlists, triage process) to stakeholders
Retrospectives: | Discuss what worked/didn't, iterate on process
Product Backlog Refinement: | Add/update tasks based on team/partner feedback

## Slide 7: Resources:
People: Skilled developer with proficiency in recent IT technologies for this issue tracking software. Skilled UI/UX designer to design the platform. A good experienced Product owner and Scrum master.
Time: This platform will be developed in 24 months by the team which in under the agile methodology therefore there will be continuous delivery of the software in the shortest time like 2 weeks, it might defer if there is any change request happens at the middle of the development.
Budget: 10,00,000 spreed across all the different requirement (software/hardware) of the project.
Technology: Java, Python, GCP, SQL, React etc.

## Slide 8: Risks and Dependencies:
Inconsistent Usage: Team members may forget or neglect to use Buganizer properly, leading to loss of visibility.
Overuse of P0 Priority: Improper use may desensitize on-call engineers or cause unnecessary escalations.
Dependency on Component Owners: If owners are unresponsive or overburdened, issues may be delayed.
Access Issues: External or partner users may face restrictions or confusion around what they can file/view.
Training Gaps: Without thorough onboarding, some team members may misuse or underuse features.

## Slide 9
Completed By: Ankur Ganvir
Project Sponsor: XYZ
Project Manager: ABC