## Slide 1: Centrical – Reporting Tool Project Proposal
Prepared by :- Rushabh Thakkar
Date :- 17/04/2025

## Slide 2: Situation/Problem/Opportunity:-
Currently we don't have a real time matrix checker which makes it difficult :-
To keep a real-time update of the KRA scores.
Makes it difficult to get a team view,
We have to manually track the advisor trends for the past weeks and months,
Coaching the advisors is by using legacy outlook system,
The feedbacks, scores and stats are not visually appealing.
We do not have a unified platform for sharing feedback
Knowledge tests via google forms is not as visually appealing as it should be .

## Slide 3: Purpose Statement
The purpose of the project is to :-
Have a unified software for reporting and coaching that will help :-
The advisors to have a real time view for their performance,
To build a healthy competition to check the performance across the floor,
Will help the managers to keep a real time update for their team members,
Will help the team managers to send coaching and feedback to the advisors via the same platform,
We can roll out knowledge tests in a gamification method that makes learning fun,

## Slide 4: Project objectives
The objective of the project is to:-
Have a unified software for reporting and coaching that will help the employees to track their performance real time and also give the manager a view of their team as to what the team is doing and coach the team accordingly depending on their trends across performance.
Initially gather requirements using elicitation techniques to understand the GAP and to formulate the effort estimation along with feasibility studies.
Prepare dashboards as per the company KPIs and design challenges that will be rolled out to the teams.
Conduct UAT to check if the application serves the purpose of creation.
Train the end users and do a bug tracking once the project goes live to make any changes when required.

## Slide 5: Success Criteria
The application should allow users to login using their email id & password.
The users should be able to reset their password by a forget password link on their email,
The users should be able to view their performance along with performance for team members on the floor .
Uses should be able to give the knowledge tests.
Managers should get a complete view about their team’s performance and trends along with an option to send coaching actions and appreciation via Kudos to the respective advisors.
Managers and employees to get a notification regarding the coaching's and kudos shared with them and the remedial action suggested.
Users and managers must be able to view the live challenges and contests and also see their rankings for the contests.

## Slide 6: Methods/Approach
1) Pre Project analysis :-
Conduct enterprise analysis:- Feasibility studies, GAP analysis, Root cause analysis, decision analysis, strategy analysis, business architecture framework, business case formulation & prepare BRD.
Risk Analysis:- Conduct risk analysis ; Technical risks, operational risk,
Planning :- BA to plan BA approach strategy , documentation to be done, communication tools to be used.
Conduct stakeholder analysis :- Identify the stakeholder, stakeholder summary, stakeholder listing document & RASCI matrix.

## Slide 7: Methods/Approach
2) Gather Requirements :-
Gather requirements using elicitation techniques to understand what needs to be built.
Brainstorming :- Conduct a brainstorming session to understand what are the current problems faced by the employees and to find out what solution can be implemented to make the reporting and coaching tool hasslefree.
Observing:- Observe the user's current method of sharing feedbacks and real time statistics to identify gaps and what improvements can be done with the current process
Interviews :-f conduct interviews of employees and managers to understand what is the issue they face in regard to sending manual data for coaching and feedbacks. is to:-

## Slide 8: Methods/Approach
Workshop:- Facilitate workshops to list down the requirements as a team activity.
Questionnaire :- Roll out a survey across the organisation to understand individual opinions on the current manual system and to take feedback for the new software to be developed.
Sort the requirements :- Sort the scattered requirements into Functional and non-functional requirements and remove duplicates
Prioritize the Requirements based on importance, cost, benefit, criticality using various prioritization techniques.
Validate the requirements using FURPS, CUCV, SMART and other techniques.

## Slide 9: Methods/Approach
4) Design :-
Solution Architect will prepare architecture of the application with the help of use case diagram
Database architect will prepare ERD and DB schema using persistent class
GUI designer will make screen, pages and validation on the pages.
Draw UML diagrams.
Prepare Functional and Non-functional requirements,
Prepare RTM ,
Prepare SRS and take sign off on SRS.
3) Requirements Analysis:-

## Slide 10: Methods/Approach
6) Test & Deploy
Prepare test cases and run the test cases.
Upon completion of the test cases perform high level testing.
Conduct UAT.
Update end user manuals for user training.
Update RTM.
Send the project closure document to the client post sign off on all the relevant documents.
Conduct JAD sessions.
Complete the coding for the application before proceeding to the final stage of testing.
5) Coding

## Slide 11: Resources
Development team
Business Analyst,
Project Manager
Developers
Testers
DB architect,
NW architect
Solution architect
GUI designer
COTS supplier
Computers and laptops,
Microsoft office tools,
API applications &
Money for investment

## Slide 12: Risks and dependencies
Inefficient processes: Poorly designed or outdated workflows can lead to delays, rework, and resource waste.
Lack of clarity: Ambiguous project documentation or unclear roles and responsibilities can result in misinterpretations and deviations from the plan.
Communication breakdowns: Poor communication between team members, stakeholders, or departments can lead to misunderstandings and critical information being missed.
Change management issues: Improper handling of project changes can create disruption and impact the overall process.
Technical limitations: Reliance on outdated technology or inadequate tools can hinder project progress.
Quality control gaps: Insufficient quality checks during the project execution can lead to defects and rework later on.
Inefficiencies with the features for proposed project
Unfriendly/complicated application
Budget issues
Timeline issues
Resources leaving the job midway.
Logistics: Online platform will require a delivery channel to deliver products to remote locations.
Involvement of a delivery partner to deliver at remote locations.
Training the users who are used to the old ways of call backs.
Training the managers and conducting regular sessions for doubt clarifications.

## Slide 13
Thank You !