## Slide 1
Project Title: Luxora – Online Shopping Application Prepared By: Janhavi Karia Date: 10/1/2025

## Slide 2: Agenda:
Situation
Problem
Opportunity
Purpose Statement
Project Objectives
Success Criteria
Methods/Approach
Resources
Risks and Dependencies

## Slide 3: Situation -
Mr. Alan, an experienced entrepreneur in the retail sector, owns a chain of boutique stores offering premium lifestyle products, including clothing, home decor, and skincare.
While his stores have received positive customer feedback, he recognizes the growing demand for an online shopping experience, especially among millennials and tech-savvy customers who prefer the convenience of digital platforms.
However, Mr. Alan’s business faces significant challenges: the absence of an online presence, a lack of product customization, limited payment options, inefficient order tracking, and the inability to offer real-time promotions.
To address these gaps, Mr. Alan partnered with COEPD IT Solutions to develop an e-commerce platform that provides a seamless shopping experience and expands his reach to a larger customer base.

## Slide 4: Problem -
No Online Presence: The boutique stores have not expanded to an online platform, limiting reach to only in-store customers.
Lack of Real-Time Inventory Updates: Customers often face disappointment due to stock unavailability as inventory isn’t updated in real-time.
Complicated Returns Process: The current returns system is manual, resulting in delays and poor customer experience.
Poor Product Discovery: Customers struggle to find relevant products due to the absence of personalized recommendations and effective search filters.

## Slide 5: Opportunity -
Creating an online platform will enable Mr. Alan to reach a broader audience, particularly millennials who prefer online shopping.
By integrating personalized product recommendations, real-time inventory updates, and flexible payment options, the business can provide a seamless shopping experience.
The introduction of real-time promotions, flash sales, and loyalty rewards can drive increased sales and customer engagement.
A user-friendly return and refund system along with order tracking will improve overall customer satisfaction and loyalty.
The platform can be expanded with new product categories and advanced features in the future, increasing business growth potential
.

## Slide 6: Purpose Statement -
The purpose of this project is to develop an agile e-commerce platform that enhances the online shopping experience by addressing key challenges, improving customer satisfaction, and driving business growth through seamless product discovery, personalized recommendations, and flexible payment options.
.

## Slide 7: Project Objectives -
To design and implement a fully functional online platform with integrated product catalog, flexible payment options, real-time inventory updates, and order tracking.
To provide AI-based personalized recommendations and targeted promotional offers to enhance the shopping experience.
To develop an easy-to-use return and refund system that enhances customer satisfaction.
To ensure the platform is intuitive, mobile-responsive, and provides a seamless shopping experience for all users.

## Slide 8: Success Criteria -
Achieving a significant increase in online traffic and sales due to the platform’s launch.
Receiving positive feedback on the ease of use, efficient payment options, and smooth returns process.
Successfully implementing the core features while allowing for future product and feature expansions.
Achieving a measurable increase in revenue and customer retention through the new online platform.

## Slide 9: Methods/Approach -
For this project, we selected the Agile methodology due to its iterative approach, flexibility in accommodating changing requirements, and focus on delivering incremental value to stakeholders
At the outset, we created the Product Vision Document to align the project’s goals, objectives, and expected outcomes with the business strategy. The document outlined the key value proposition of the e-commerce platform, the target audience and core features. It served as a guiding reference throughout the project to ensure the team remained aligned with the overall product direction and objectives.
Conducted workshops, interviews, and surveys with Mr. Alan, retail managers, and potential customers to gather both functional and non-functional requirements. Regular feedback loops were established to ensure alignment with business goals.
Based on the Product Vision Document, we broke down high-level requirements into detailed User Stories. The stories captured functional. Business Value (BV) and Customer Priority (CP) values were assigned to each user story to ensure the most valuable features were prioritized in the backlog. The BV indicated the business impact, while the CP reflected how crucial the feature was for the end user. Then collaborated with the team to validate the design based on business needs and technical feasibility.
The Product Backlog was built from these user stories, which were prioritized according to their Business Value (BV) and Customer Priority (CP). The backlog was continuously updated, with new user stories added after each stakeholder feedback session and each sprint.

## Slide 10: Methods/Approach -
At the beginning of each sprint, we defined clear goals based on the Product Vision Document and identified the highest-priority user stories (based on their BV and CP values). The development team estimated the effort for each user story using story points and committed to delivering them within the sprint.
The team maintained close collaboration throughout the sprint, with daily stand-up meetings to track progress and address blockers. Sprint Reviews at the end of each sprint involved demonstrating the delivered functionality to stakeholders for feedback.
Throughout the sprint, QA Engineers performed continuous testing and integration to ensure features worked seamlessly. The Product Owner ensured that acceptance criteria were met for each user story
Following each sprint, the team conducted a Sprint Retrospective to reflect on the sprint’s performance, identify challenges, and implement process improvements in subsequent sprints.
After key features were completed, the team conducted User Acceptance Testing with stakeholders to ensure that the platform met business goals and user expectations.
Once the Minimum Viable Product (MVP) was developed and tested, the Product Owner worked with the team to prepare for deployment. The Scrum Master facilitated deployment readiness, and the development team ensured that the platform was fully operational.

## Slide 11: Resources-
Time:
Project Duration: 12 months
Sprint Length: 3 weeks per sprint
Buffer Time: 2 weeks for testing, reviews, and feedback integration
Budget: 1.5 Crores INR
  Hardware: Approx. ₹30 Lakhs (servers, cloud storage, etc.)
  Software: Approx. ₹20 Lakhs (software licenses, AI tools, payment gateway integration)
  Other: Approx. ₹15 Lakhs (marketing, maintenance, etc.)
  training Services: Approx. ₹10 Lakhs (training for staff, user manuals, etc.)
Human Resources:
Scrum Team:
  Scrum Master
  Product Owner
  Developers
  Testers
.

## Slide 12: Resources-
Technologies :
Frontend: React.js / Angular (for a responsive, dynamic UI)
Backend: Node.js / Java (for scalable and efficient server-side architecture)
Database: MongoDB / PostgreSQL (for handling product and user data)
AI/ML: Python, TensorFlow (for personalized product recommendations)
Payment Gateway Integration: Razorpay / PayPal
Cloud Hosting: AWS / Google Cloud / Azure (for hosting and scalability)
.

## Slide 13: Risks and Dependencies -
Risks :
As the platform handles sensitive customer data, risks may arise if there are weaknesses in the authentication mechanisms or access controls, potentially leading to data breaches.
Risks may arise if the integration of third-party services such as payment gateways, inventory management, or promotional tools faces technical issues, affecting platform functionality.
Inadequate testing or delays in receiving feedback from stakeholders and potential customers might lead to quality issues in the platform, affecting the user experience.

## Slide 14: Risks and Dependencies -
Dependencies :
Dependence on external services like payment gateways, inventory management, and shipping solutions could lead to delays or disruptions if these services face outages or integration issues..
Compliance with legal and regulatory requirements, especially in payment systems and customer data handling, may create dependencies on legal teams and require adjustments to platform features.
Availability of resources for staff training and support might be a dependency that impacts the final rollout and adoption of the platform.

## Slide 15: Thank you !!!