Question 1 – Write Agile Manifesto

Four main Values Individuals and interactions over processes and tools
Working software over comprehensive documentation 
Customer collaboration over contract negotiation 
Responding to change over following a plan

Twelve Principles of Agile Software 
1. Satisfy the customer through early and continuous delivery of valuable software. 
2. Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage. 
3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale. 
4. Business people and developers must work together daily throughout the project. 
5. Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done. 
6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation. 
7. Working software is the primary measure of progress. 
8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
9. Continuous attention to technical excellence and good design enhances agility. 
10. Simplicity the art of maximizing the amount of work not done is essential. 
11. The best architectures, requirements, and designs emerge from self-organizing teams. 
12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP –

| User Story No: 1 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 2 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA View Order, Display List of orders in the tabular Form |  |  |  |

| User Story No: 3 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Text Box to enter. Business Rules: Within the radius of 5 km |  |  |  |

| User Story No: 4 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |  |
| BV: 500 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |  |

| User Story No: 13 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK MY ORDER SO THAT I CAN KNOW DELIVERY TIME |  |  |  |
| BV: 500 |  | CP: 08 |  |
| ACCEPTANCE CRITERIA Order Status should be visible Estimated delivery time should be visible Live map tracking option should be available Live map tracking should show current location of delivery person if order is delayed time should be updated. |  |  |  |

| User Story No: 14 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO WRITE REVIEW FOR MY ORDER SO THAT RESTRAUNT CAN GET FEEDBACK |  |  |  |
| BV: 100 |  | CP: 03 |  |
| ACCEPTANCE CRITERIA Display a review option after delivery is completed. Display a text box to write a review. Post review button at the bottom |  |  |  |

| User Story No: 15 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A DEVLVERY BOY I WANT TO TRACK THE LOCATION OF CUSTOMER SO THAT I CAN DELIVERY THE ORDER |  |  |  |
| BV: 500 |  | CP: 05 |  |
| ACCEPTANCE CRITERIA Display estimate time required to deliver the order using current location of delivery boy Live map tracking option should be available Live map should show delivery address of customer |  |  |  |

| User Story No: 16 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO SEE THE NUMBER OF RESTAURANT REGISTERED SO THAT I CAN PERPARE A REPORT |  |  |  |
| BV: 50 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Login to admin dashboard using registered mail id Button for Registrations and Restaurant |  |  |  |
| User Story No: 17 | Tasks: 2 |  | Priority: MEDIUM |
| AS A ADMIN I WANT TO SEE THE TOTAL SALE OF MONTH SO THAT I CAN TRACK BUSINESS PERFORMANCE |  |  |  |
| BV: 100 |  | CP: 13 |  |
| ACCEPTANCE CRITERIA Login to admin dashboard using registered mail id, dashboard should display sales option. Admin should be able to select the year, month, day from dropdown calendar and sales graph should be displayed. |  |  |  |

| User Story No: 18 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO SEE THE ORDERED DISHES SO THAT I CAN PERPARE ORDER |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTANCE CRITERIA Login with registered mail id Recent order tab should be visible in which the list of order should be visible with the quantity and special note if any. |  |  |  |

| User Story No: 19 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A DELIVERY PARTNER I WANT TO SEE THE TOTAL SALE OF THE YEAR SO THAT I CAN PERPARE ORDER |  |  |  |
| BV: 100 |  | CP: 5 |  |
| ACCEPTANCE CRITERIA Login with registered mail id, dashboard should display the total sales option which should show the sale of the year in graphical representation |  |  |  |

| User Story No: 20 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD SPECIAL NOTE SO THAT I CAN GET CUSTOMIZE MY ORDER AS PER MY PREFERENCES. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| ACCEPTANCE CRITERIA There should be a text-box available to add special note of about order with limit of 200 words. |  |  |  |

| User Story No: 21 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A DELIVERY PERSON I WANT TO KNOW IF CUSTOMER HAS CANCELLED ORDER SO THAT I WON’T PROCEED THE DELIVERY IF I AM ON MY WAY. |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTANCECRITERIA There should be a notification to “STOP: This order has been cancelled” delivery boys if his trip has already started Notification bell should have particular sound |  |  |  |

| User Story No: 22 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CANCEL ORDER SO THAT I CAN AVAOID UNWANTED DELIVERY |  |  |  |
| BV: 500 |  | CP: 3 |  |
| ACCEPTANCECRITERIA Customer should be able to cancel the order from the “My Orders” or “Track Order” screen before it reaches the "Out for Delivery" stage. On clicking "Cancel", customer should be asked to select a reason after cancellation notification should be should be sent to vendor & delivery person immediately. |  |  |  |

| User Story No: 23 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A DEVLVERY BOY I WANT TO RAISE ISSUE SO THAT I CAN SEE THE DELIVERY LOCATION |  |  |  |
| BV: 100 |  | CP: 3 |  |
| ACCEPTANCECRITERIA Delivery boy’s dashboard should have Raise issue button so that he can raise issue and contact the Restaurants and Customer if there’s any problem. |  |  |  |
| User Story No: 24 | Tasks: 2 |  | Priority: HIGH |
| AS A RESTAURANTS I WANT TO DO DELIVERY BOY VERIFICATION SO THAT I CAN HANDOVER THE DELIVERY |  |  |  |
| BV: 500 |  | CP: 8 |  |
| ACCEPTAN CECRITERIA 4-digit Verification code should be sent on delivery boy’s dashboard so that restaurant can fill the OTP and hand over the parcel to delivery boy, If the OTP is wrong error message should appear “Wrong OTP/ Try again” else screen should get green showing text “OTP Verified” |  |  |  |

| User Story No: 25 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN UNDERSTAND HOW CUSTOMERS FEEL ABOUT MY SERVICE AND IMPROVE MY PERFORMANCE. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| ACCEPTAN CECRITERIA Delivery boy should be able to view feedback and rating left by the customer for each completed delivery. Feedback should include Customer’s star rating (1 to 5) Optional comment (if provided) Order ID and delivery date/time |  |  |  |

| User Story No: 26 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO VIEW REGIONAL REVENUE SO THAT I CAN TRACK THE BUSINESS PERFORMACE |  |  |  |
| BV: 500 |  | CP: 8 |  |
| ACCEPTAN CECRITERIA Login with registered mail id the dashboard should show Track regional revenue and should represent the graphical view with the calendar where user should be able to select date, month and year |  |  |  |

| User Story No: 27 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO VIEW REGIONAL ADMIN SO THAT I CAN MANAGE REGIONAL ADMIN |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Login with registered mail id the dashboard should show the tab of regional admins when clicked on it list of regional admins should appear on screen. User should be able to edit names, add phone number, block, add, delete and see the manage regional admin option |  |  |  |

| User Story No: 28 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO ISSUES BUSINESS AGREEMENTS & DOCUMENTS TO RESTAURANT OWNERS SO THAT I CAN INCREASE THE BUSINESS AND CUSTOMERS |  |  |  |
| BV: 1000 |  | CP: 8 |  |
| ACCEPTAN CECRITERIA Login with registered id after that Documents tab should appear where the list of documents should be visible and regional admin can check with which Restaurant he/she has signed the agreements and should be able to view the documents |  |  |  |

| User Story No: 29 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SEE THE MENUE OF RESTAURANT SO THAT I CAN ORDER THE FOOD I WANT |  |  |  |
| BV: 1000 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Login with registered id the customer should be able to search for particular Restaurant with search bar and see the menu of Restaurant. Button should be visible to select the menu and for placing order. |  |  |  |

| User Story No: 30 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO SEE THE STATUS OF OERDER SO THAT I CAN MONITOR DELIVERY PROGRESS AND TAKE ACTION IN CASE OF DELAYS OR ISSUES. |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Regional Admin should be able to view a list of all active orders in their assigned region. Each order should show order id, customer name, restaurant name, delivery boy name and current status |  |  |  |

| User Story No: 31 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS THE BUSINESS OWNER I WANT TO APPROVE PAYMENTS FOR RESTAURANTS AND DELIVERY BOYS SO THAT THEY RECEIVE TIMELY COMPENSATION. |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Payment dashboard lists pending payouts with amount and due date. Owner can click “Approve” after verifying totals. Once approved, payment status updates to “Processing”. Option to download payment report for accounting. |  |  |  |

| User Story No: 32 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A REGIONAL ADMIN I WANT TO TRACK COMPLAINTS RAISED IN MY AREA SO THAT I CAN RESOLVE THEM PROMPTLY. |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Complaints are categorized by type (Delivery, Food Quality, App Issue). Each complaint shows status (Open, In Progress, Closed). Admin can assign issues to relevant team or escalate to central admin. Resolution and response must be logged in the system. |  |  |  |

| User Story No: 33 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO UPDATE MY MENU ITEMS SO THAT CUSTOMERS SEE CORRECT AVAILABILITY. |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Restaurant can mark items as “Available” or “Out of Stock”. Prices can be edited for individual items. Changes must reflect immediately in the customer app. Any edited item must go through admin approval |  |  |  |

| User Story No: 34 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO ACCEPT OR REJECT INCOMING ORDERS SO THAT I CAN MANAGE KITCHEN LOAD EFFICIENTLY. |  |  |  |
| BV: 100 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Incoming orders appear with a timer Restaurant can click “Accept” or “Reject” with reason. If rejected, customer is notified immediately and payment is reversed. Accepted orders are added to the "Preparing" |  |  |  |

| User Story No: 35 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO UPDATE DELIVERY STATUS SO THAT THE SYSTEM KNOWS WHERE I AM IN THE PROCESS. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| ACCEPTAN CECRITERIA The app should provide buttons for status: “Picked Up”, “Out for Delivery”, “Delivered”. Once status is updated, customer and restaurant should get notified. Status history should be saved with timestamps. Status cannot be changed once marked “Delivered”. |  |  |  |

| User Story No: 36 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY A COUPON CODE SO THAT I CAN GET A DISCOUNT ON MY ORDER. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| ACCEPTAN CECRITERIA Valid coupons should reduce the bill as per rules (e.g., flat ₹50 off). Invalid coupons should show an error message. Only 1 coupon should be applied per order. Discount amount should be clearly shown in the final price. |  |  |  |

| User Story No: 37 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH FOR RESTAURANTS NEAR ME SO THAT I CAN FIND FOOD OPTIONS QUICKLY. |  |  |  |
| BV: 500 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Customer can enter their location or allow GPS. System displays restaurants within a defined radius. Search bar should support name, cuisine, or dish type. Closed restaurants should appear greyed out or filtered. |  |  |  |

| User Story No: 38 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW MY PAST ORDERS SO THAT I CAN REORDER EASILY. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| ACCEPTAN CECRITERIA Past orders show item details, price, restaurant, and date. “Reorder” button should auto-fill the cart with previous items. System should notify if any item is unavailable or price changed. Only delivered/cancelled orders should appear in history |  |  |  |

| User Story No: 39 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO VIEW MY EARNINGS SUMMARY SO THAT I CAN TRACK MY DAILY INCOME. |  |  |  |
| BV: 100 |  | CP: 5 |  |
| ACCEPTAN CECRITERIA Daily, weekly, and monthly earnings breakdown. Includes order payments, tips (if any), and bonuses. Shows pending payouts and payout dates. Summary is exportable as PDF or viewable in-app. |  |  |  |

| User Story No: 40 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT I WANT TO SET MY WORKING HOURS SO THAT I DON’T RECEIVE ORDERS DURING CLOSING TIME. |  |  |  |
| BV: 500 |  | CP: 2 |  |
| ACCEPTAN CECRITERIA Restaurant can set open and close times for each day. During closed hours, restaurant appears as “Unavailable” in customer app. Admin is notified of changes for approval. Customers cannot place orders outside working hours. |  |  |  |

Epics
Question 3– What is epic? Write 2 epics

Epic 1: Cancel Order & Refund

As a user, I want to cancel my order so that I don’t get any unwanted delivery.
As a user, I want to receive a refund after cancelling my order so that I don’t lose my money.

Acceptance criteria:

- User can cancel their order from “My orders” or “Track order”.

- The system allows cancellation before the order reached the “Out of delivery” status.

- In case the order is already out of delivery the Cancel order button is disabled and pop-up notification should appear on screen “Order cannot be cancelled after dispatch”.

- Upon cancellation user are prompted to select reason for order cancellation.

- A confirmation screen appears and asks for confirmation and status changes to “order cancelled”.

- System automatically initiates the refund if payment was already done.

- Refund amount and estimated time are clearly displayed to users.

- Customer also receives a notification about order cancelation and refund.

- Cancelled orders shown in user history with clear label “Cancelled”.

Epic 2: Order History & Reorder

As a user I want to track my order history so that I can easily view my past orders and reorder or refer them when needed.

Acceptance criteria:

- User should be able to access a “My Orders” or “Order History” section from the main menu.

- Each past order should display:

Restaurant name, ordered items, Date & time, Total amount paid and Order status

- The order history should be sorted by most recent first by default.

- User should be able to click on any past order to see full details.

- There should be a “Reorder” button that automatically adds the same items to the cart

- User can filter past orders by status (Delivered, Cancelled) or date range.

- If any item is unavailable while reordering, the app should notify the user with a suggestion to edit.

Question 4 –What is the difference between BV and CP

Business Value (BV) determines how important is a particular feature for project, what is its impact on project. It is determined by MoSCoW and Currency note techniques.

Complexity Point (CP) determines how hard, how difficult, what efforts are required to build certain feature. It is determined by Planning poker techniques.

Question 5 –Explain about Sprint–

Sprint is short, fixed-length time period usually 2-4weeks during which a scrum team work on a specific task or feature and delivery the working product in increments. It has fixed start date and fixed end date which cannot be extended. Every Sprint begins with a Sprint Goal – a clear, concise objective that the team aims to achieve by the end of the Sprint. This is the meeting that starts the Sprint. The team selects items from the Product Backlog to work on and creates a Sprint Backlog. A short 15-minute meeting held every day during the Sprint. Each team member answers- What did I do yesterday? What will I do today? Are there any blockers? During the Sprint, developers build the features and testers perform continuous testing. QA and development often work together. At the end of the Sprint, the team produces a working product increment this allows Early feedback from stakeholder, Reduced risk, Fast reaction to changes. Internal team meeting to reflect on- What went well? What didn’t? What can be improved in the next Sprint? A regular activity during the Sprint where the Product Owner and team: Clarify and prioritize backlog items, break large tasks into smaller stories, estimate effort (Story Points), Prepare items for the next Sprint

Question 6 – Explain Product backlog and sprint back log–

Product backlog is the list of all features, enhancements, bug fixes, and technical work needed for entire project. It is maintained by Product Owner. It keeps changing, items are added, removed and reprioritise according to business needs. It contains everything that team might work on in future Sprints.

Sprint Backlog is the subset of Product backlog. It is smaller list of items select from Product backlog that team commits to complete during one sprint. It is created during sprint planning, it is owned by development team, it cannot be changed during sprint, it breaks each selected item into detailed tasks

Question 7 – What is impediments log? write 2 impediments –

Impediments log is a document in Scrum and Agile used to track record and manage any obstacles that prevents scrum team from making progress during Sprints. Impediments could be any like technical issue, unclear requirements, team conflicts or external dependencies, Scrum master is responsible for maintaining the impediments log and ensure that each issue is resolved quickly.

| Log Id | 1 |
| --- | --- |
| Description | Delivery boy is not able to track the customer's location accurately. |
| Impact | Delayed or failed deliveries; poor customer experience. |
| Priority | High |
| Assigned to | Maps Integration Team |
| Status | In progress |
| Action taken | checking Google Maps API configuration; collecting device logs |
| Resolution | Finding alternate geolocation method if this fails. |

| Log Id | 2 |
| --- | --- |
| Description | Customer not receiving refund after order cancellation, even after 7 days. |
| Impact | Loss of customer trust, increase in complaints, and risk of negative reviews. |
| Priority | High |
| Assigned to | Finance Integration Team / Backend Developer |
| Status | In progress |
| Action taken | Verified failed transactions, escalated to payment gateway provider |
| Resolution | Pending- working on retry mechanism and alert system for failed refunds |

Question 8 – Explain Velocity of the Team

Velocity refers to amount of work development team can complete during the sprint.
The calculation of velocity is determined by the development team itself. It helps in forecasting how much work the team can handle in future sprints

- Here we have 40 User stories. Out of 40 let’s assume 32 are of them are completed.

- So, we have to count Complexity Point (CP) of each completed user story.

- Here we are adding the completed Complexity point
2+2+2+3+8+3+5+2+13+5+5+2+5+3+3+8+2+8+5+8+5+5+5+5+5+5+2+2+5+2+5+2=142

- So, our total completed CP is 142.

- Velocity = Completed CP ÷ Number of Sprints

- 142/40= 3.55 ≈ 3-4 Story point per Sprint

Question 9 – Draw Sprint Burn Charts and Product Burn Down Charts

Burn Up report

Sprint burn down chart

Question 10 – Explain about Product Grooming

Product grooming is also known as backlog grooming or backlog refinement.
It is an important activity in Agile software development that involves review, update, and prioritize items in product backlog to keep it clean, clear and ready for upcoming sprint. It involves Product Owner, Business Analyst, and the Scrum Team and other relevant stake holders.

Reviews existing backlog items 
Clarifies the requirements
Breaks down large Epics into smaller user stories
Adds or updates Acceptance Criteria

Estimates story points using techniques like Planning Poker
Prioritizes items based on Business Value (BV)
Removes outdated or irrelevant items

Question 11 – Explain the roles of Scrum Master and Product Owner –

The Scrum Master is responsible for ensuring that the Scrum process is followed correctly by the team. They act as a leader, helping the team work effectively and removing any impediments that may slow progress.
Key responsibility

Facilitate Scrum ceremonies: Sprint Planning, Daily Stand-ups, Sprint Review, Retrospective
Remove impediments faced by the team
Coach the team on Agile/Scrum principles
Protect the team from outside distractions
Ensure a healthy team environment and collaboration

The Product Owner is responsible for defining the product vision, managing the Product Backlog, and ensuring that the team is always working on the most valuable tasks for the business. 
Key responsibility
Define and prioritize user stories in the Product Backlog
Write clear acceptance criteria
Communicate with stakeholders and customers
Ensure the team delivers value to the business
Make decisions on scope and priority

Question 12 – Explain all Meetings Conducted in Scrum Project –

Sprint planning- This meeting is scheduled at the beginning of each sprint.
Purpose of this meeting is what work will be done in sprint and how it will be done.
The product owner shares the prioritised product backlog items, and the development team collaborates to select the item on which they will work next. Team sets the Sprint Goal and user stories are broken into tasks and estimated.

Daily Scrum (Daily stand up)-This is the short meeting which is conducted daily for 15 minutes, it involves the development team and each member shares their updates. Questions like What did you do yesterday? What will you do today? Are there any impediments in your way?

Sprint Review- It is conducted at the end of the sprint. Development team presents complete work done to the stakeholders, including product owner. Team demonstrates functionality or features implemented and gathers feedback.

Sprint Retrospective-It is conducted immediately after sprint review. It is conducted to discuss the improvements needed in team’s process. In this meeting it is discussed what went well in sprint, what need to be improvement, what didn’t go well?

Backlog Grooming- This meeting involves product owner and development team and focuses on reviewing, refining, estimating backlog items for upcoming sprints. It ensures that the backlog is well prepared and ready for implementation.

Question 13 – Explain Sprint Size and Scrum Size

Sprint size- The sprint size refers to the length or duration of sprint in scrum. A sprint is a time boxed period during which the development team works to deliver a potentially shippable product increment. The sprint size is determined during the project planning phase and typically ranges from one to four weeks. Most common duration of sprint is two weeks, but it can change according to project’s need, complexity, and team dynamics.

Scrum Team Size- It refers to number of individuals who collaborate together to deliver the product increment in scrum. The scrum team is self-organised and cross-functional, typically consisting of a product owner, scrum master and development team. The team size can vary depending on specific project requirements, complexity and organisation.

Question 14 – Explain DOR and DOD

In Scrum, the Definition of Ready (DOR) and Definition of Done (DOD) are important checklists that ensure quality and clarity during a Sprint.
The DOR refers to the criteria that a user story must meet before the team can pull it into a Sprint. This includes things like a clear user story, acceptance criteria, proper estimation, and all dependencies identified. A story that meets the DOR is considered well-prepared and ready to be worked on. 
Definition of Done (DOD)
On the other hand, the DOD defines what it means for a story to be considered fully complete. This typically includes development, testing, code review, documentation, and deployment (if needed). While DOR helps the team start work with confidence, DOD ensures that they finish work to a consistent standard. Both are essential for delivering high-quality, predictable outcomes in Agile projects.

Question 15 – Explain Prioritization Techniques and MVP

In Agile projects, prioritization techniques help teams decide which features or user stories to build first, based on business value, urgency, and customer needs. One popular technique is the MoSCoW method, which stands for Must Have, Should Have, Could Have, and Won’t Have. “Must Have” features are essential for the product to work; “Should Have” features are important but not critical; “Could Have” features are optional; and “Won’t Have” are out of scope for the current release. This helps teams focus on what truly matters within a fixed timeline. Connected to this is the concept of MVP – Minimum Viable Product, which is the simplest version of a product that delivers value to users. An MVP includes only the core Must Have features necessary for early users to use and give feedback. It allows teams to test the product idea quickly and improve based on real-world usage, without building everything at once. Both MoSCoW and MVP are key tools for delivering value faster and smarter in Agile projects.

Question 16 – Difference between Business Analyst n Product Owner

| Product Owner | Business Analyst |
| --- | --- |
| Owns the product vision & roadmap. | Focuses on detailed requirement analysis |
| Responsible for prioritizing the Product Backlog | Helps in writing and refining user stories |
| Makes final decisions on what features to build | Supports the PO by clarifying and detailing features |
| Acts as the voice of the customer. | Acts as the bridge between business and technical teams |
| Works directly with stakeholders and Scrum team | Works closely with PO, developers, testers, and stakeholders |
| Defines what to build and when | Defines how the feature should behave(functional details). |
| Typically, one per Scrum team | There can be one or more BAs supporting a PO |
| Drives product-level decisions | Drives requirement-level clarity |
| More focused on business value | More focused on process and documentation |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner