## Slide 1: CRM-Lead Generation and customer acquisition strategy
PROJECT PROPOSAL GUIDELINES

## Slide 2: Situation
RBL Bank Ltd has no Customer Relationship Management tool for the bank operations team staffs.
Details of the customers are being maintained in the excel sheets.
Unable to make a proper sales pitch with the potential customer.
Pre approved offers for the customers are not getting identified with the branch operations team.
No proper tracking of the employees efforts as there is no tool available for the staffs

## Slide 3: Problem
Without a CRM tool, employees may need to spend excessive amounts of time on manual tasks like entering data, looking up customer records, or dealing with redundant requests. This can be tedious, time-consuming, and frustrating.
Without CRM tools, employees may miss or lose track of leads, resulting in fewer conversions and lost sales opportunities.
The bank may struggle to identify high-value customers or cross-sell/up-sell effectively.
Efficiency of the employees in selling bank’s products or other third party products may not be upto the mark even if it they put in efforts without the use of CRM.

## Slide 4: Opportunity
CRM helps manage leads more efficiently. By capturing leads from various touch points (website, branch, call center), the bank can prioritize high-value prospects and automate follow-up, increasing the likelihood of successful conversions.
Automating routine tasks like data entry, follow-ups, and scheduling allows staff to focus on higher-value tasks, leading to better productivity and coordination.
CRM can automate workflows for everything from onboarding new customers to managing loan applications, making processes faster and more efficient.
CRM can ease the work of employee for the better pitch may it be for the day or for the entire month or year.

## Slide 5: Purpose statement
The purpose of the project is to design and implement an advanced CRM solution that enhances customer engagement, drives sales growth, streamlines service delivery, and enables personalized banking experiences for RBL Bank Ltd."

## Slide 6: Project Objective
CRM tool enables to plan the day’s sales target where it allows the employees to input the targeted numbers and the percentage of achievement that they can do.
The tool triggers the lead that shows for which product the customer is eligible. This reduces the work of employees and they can connect with the customer.
CRM tools enables to follow up the customers with the future dates as communicated by the customers for the discussion of the product which is already pitched to them .
The tools has calendar to fix the future dates and pops up once you login the tool
Focus on nurturing long-term customer relationships by using CRM insights to offer relevant products and services, increasing overall customer lifetime value.
CRM helps in Key performance tracking of the employes allowing the bank to know sales closed status.

## Slide 7: Success Criteria
Measured through customer feedback surveys, NPS (Net Promoter Score), and reduced customer complaints, indicating that the CRM is effectively meeting customer needs and improving their overall experience.
The ability of the CRM to target the right customer segments and track campaign performance should lead to higher engagement rates and increased ROI from marketing efforts.
Internal stakeholders (management, sales teams, customer service, etc.) should express satisfaction with the CRM’s functionality, ease of use, and the value it provides to their respective teams.
The CRM should result in a measurable increase in customer retention rates, indicating the bank’s ability to maintain and nurture long-term relationships with customers.
The CRM should integrate smoothly with the bank’s existing systems (core banking, ERP, etc.), ensuring no disruptions to business processes and reducing manual effort.

## Slide 8: Methods/Approaches
For the CRM tool development we are using waterfall method
Kick off meeting is conducted at the very start of the project to ensure all stakeholders are aligned on the project's goals, scope, and expectations.
Requirement gathering is made from the stakeholders using elicitation techniques like brainstorming ,focus groups, interview ,questionnaires and BRD is prepared
Then analyzing the requirement document BA prepare FRD and technical team will prepare non-functional requirement SSD combining both BA will prepare SRS . We prepare specific use cases and workflows for CRM model .BA prepares RTM using SRS.
We will reach to the UI/UX designers and date base admin for getting the requirement into the design phase here I will be showing the wireframes and prototypes created by me considering the requirements of the stakeholders in order to make the CRM tool user friendly.
Programmers and coders will do the development and BA to ensure the development is in alignment with the design of the CRM tool
Testing the CRM tool by Stakeholders ,BA and set of people will be conducted UAT (user Acceptance testing ). We will come up with the test document ensure that the solution meets the requirements . Document and report any defects or issues found during testing, ensuring they are tracked and resolved. Communicate the status of testing and any critical issues to relevant stakeholders.
After successful testing, the CRM system is ready for deployment. rain internal users (sales teams, customer support) on how to use the new CRM. Provide documentation on common use cases, troubleshooting, and system maintenance. Establish a help desk or support team to handle any issues post-launch.
Even after the CRM is deployed, ongoing support and maintenance will see to it that system continues to evolve based on new business requirements.

## Slide 9: Resources
People : A skilled and experienced team consisting delivery head, Project manager to handle the project , Java developers, network admin, data base admin, testers and a BA who has previous experience in financial institution like banking domain and has worked for CRM development.
Time: This application will be developed under waterfall method from requirement gathering to the maintenance and support (post launch) it will be 10 months and might differ if there is any change request happens after the development .
Budget: The CRM tool development will be reliable for the RBL Bank Ltd and has a integrated system . So the software and hardware ranges high and also the work input is high. It ranges 2,00,00,000 if all convenience has been included.
Hardware- 30,00,000
Software-1,00,00,000
Training and services-60,00,000
Others- For other convenience like ground work it ranges around 10,00,000
Technologies: Java, Python, MySQL, google cloud, Cassandra, Microsoft Azure.

## Slide 10: Risks and Dependencies
Risks
CRM systems in the banking industry are highly sensitive as they manage customer data, financial transactions, and personal information. Any vulnerability or non-compliance with data protection regulations (such as GDPR, PCI-DSS, or SOC 2) can lead to severe consequences, including legal penalties, financial losses, and reputational damage.
Staff might resist using the new system or find it hard to adapt.
The CRM may slow down with too many users or too much data.
Requirements may change during the project, adding extra work and delays.

## Slide 11: Dependencies
Dependencies
The success of the CRM system is dependent on having access to highly skilled developers, system architects, QA engineers, and project managers. If these resources are unavailable or under-resourced, the project can be delayed or quality compromised.
A CRM system needs sufficient hardware infrastructure (servers, storage, network) and software tools (development tools, databases, APIs). Any delay in obtaining this infrastructure can result in delays.
he adoption of a new CRM system may depend on the willingness of employees to adopt new technology. If the organizational culture is resistant to change, there may be pushback against the system.

## Slide 12: Thank you