## Slide 1: New Candidate Tracking System
Proposal for Implementing a New Solution for Graduate Admissions
Prepared By: Sonal Ratan Pattanaik
Date: 28/05/2025

## Slide 2: Situation
The current admissions process is largely manual, outdated, and fragmented across multiple departments. It relies on spreadsheets, email communications, and disconnected legacy systems.
These inefficiencies lead to delays in application processing, poor candidate communication, and high administrative workload for admissions staff.
Stakeholders struggle with limited visibility into application statuses, lack of real-time updates, and difficulty retrieving applicant data on demand.
As the volume of applications grows and student expectations evolve, institutions need a more responsive, automated, and collaborative system to manage the admissions workflow effectively.

## Slide 3: PROBLEM
Lack of Automation: The absence of a centralized digital system leads to redundant data entry, human errors, and slow turnaround times.
Poor Collaboration: Communication gaps between departments (Admissions, IT, Faculty) cause process bottlenecks and inconsistent candidate experiences.
Inflexibility to Change: Current systems cannot easily adapt to changing academic policies or intake cycles, making it hard to implement updates without disruption.
Data Challenges: Difficulty in accessing, updating, and reporting on real-time applicant data affects decision-making and slows down the process.
User Dissatisfaction: Both internal users (staff) and external users (applicants) face frustration due to delays, lack of transparency, and inconsistent information.

## Slide 4: OPPORTUNITY
Agile Implementation: Leveraging Agile methodology ensures continuous feedback and frequent delivery, reducing risks and increasing user satisfaction.
Improved Efficiency: Automation of workflows will reduce manual tasks, speed up application processing, and allow staff to focus on higher-value work.
Enhanced Collaboration: A unified platform enables real-time access and seamless communication across departments.
Better Decision-Making: Centralized, accurate, and timely data will improve reporting and forecasting for admissions planning.
Scalability: A modular, modern system can be tailored and scaled for future academic programs, campuses, or intake channels.

## Slide 5: The goal of this project is to thoroughly analyze the current graduate admissions workflow, identifying pain points, inefficiencies, and manual processes that hinder productivity and user satisfaction. This includes assessing how data is captured, stored, accessed, and shared across departments. Based on this analysis, the project aims to select and implement a modern, scalable, and user-friendly candidate tracking system that aligns with the institution’s long-term digital strategy. The selected solution should streamline the end-to-end admissions process, from application intake to final enrollment, by automating repetitive tasks, enabling seamless collaboration among stakeholders, and ensuring real-time access to accurate applicant data. Ultimately, the implementation of this new system should lead to enhanced data accessibility, improved data integrity, faster processing times, and a significantly improved experience for both the admissions staff and prospective students. Purpose Statement (Goals)

## Slide 6: Project Objectives
Select solution based on Agile design criteria and backlog items
Prototype and test MVP in the first sprint
Secure data migration
Release incremental modules every 2 weeks
Gather continuous feedback through sprint reviews
Ensure system is user-friendly, scalable, and efficient

## Slide 7: Success Criteria
Improved record availability and access
System uptime > 99%
Reduce feature request delivery time by 50%
Achieve >90% user satisfaction in UAT
Minimum 25% improvement in process efficiency

## Slide 8: Methods / Approach
Stakeholder Analysis & Engagement:
Identify all key stakeholders: Admissions officers, IT staff, faculty, and students.
Conduct workshops/interviews to gather pain points, expectations, and define MVP (Minimum Viable Product) features.
Maintain a stakeholder matrix for prioritization and communication planning.
Requirements Elicitation:
Use Agile-friendly techniques like User Stories, Personas, and Use Case Scenarios.
Host Joint Application Development (JAD) sessions or backlog grooming with stakeholders to prioritize requirements.

## Slide 9: Methods / Approach
Product Backlog Creation:
Break down requirements into EPICs and User Stories using INVEST criteria.
Collaborate with the Product Owner to refine and prioritize the backlog based on business value and complexity.
Sprint Planning & Execution:
Participate in Sprint Planning to ensure clear understanding of scope and deliverables.
Ensure each Sprint delivers a potentially shippable product increment.
Use tools like Jira or Azure DevOps to track backlog items and sprint progress.

## Slide 10: Methods / Approach
Validation & Feedback Loop:
Regular Sprint Reviews with stakeholders to demo the work completed and gather feedback.
Use Sprint Retrospectives to identify areas of improvement in the BA process and team collaboration.
Change Management & Communication:
Address resistance to change by preparing training materials and conducting onboarding sessions.
Act as a communication bridge between tech teams and non-technical stakeholders.
Documentation & Support:
Prepare artifacts like user manuals, functional specs, and release notes.
Ensure UAT (User Acceptance Testing) is aligned with user goals and is tracked systematically.
Post-Deployment Support:
Monitor the performance of the live system.
Collect feedback for future enhancement cycles.

## Slide 11: People: Admissions, BA, IT staff, vendor consultants Time duration: 6 months Budget: Rs,10,00,000 Other: 3rd party evaluations, reports (Rs. 1,00,000) Resources

## Slide 12: Project Deliverables
Product Backlog and Sprint Plans
Working modules after each sprint
Integrated and tested final solution
User manual and training materials
Deployment in live environment

## Slide 13: Risks and Dependencies
Risks:
Changes in requirements
Delays due to external dependencies
Resource unavailability
Dependencies:
Stakeholder feedback on time
Data access and legacy system integration
Availability of test environment
Mitigation:
Regular reviews
Backup planning
CI/CD practices (Continuous Integration/Continuous Delivery)

## Slide 14: Conclusion & Recommendation
Agile approach ensures faster delivery and continuous improvement
Improves collaboration and transparency
Reduces delivery time and increases user satisfaction
Recommendation: Approve the project and initiate planning immediately.

## Slide 15: Thank You