Document 1: Definition of Done

The Definition of Done (DoD) is a clear, shared agreement within a Scrum team that outlines all the criteria a product backlog item (PBI) or increment must meet to be considered complete.

Below are 5 functional requirements for Unified Trade Booking Platform (X-One), each paired with a Definition of Done (DoD) checklist:

### 1. Sales Trade Capture Interface

Description: A user-friendly screen for Sales to enter trade details, selects clients, and initiate the trade booking flow.

#### ✔Definition of Done:

- Produced code for trade capture UI and backend APIs

- Assumptions of user roles, fields, and validations met

- Builds successfully in dev and staging environments

- Unit tests for form validations and API calls written and passing

- Deployed to a test environment identical to production

- UI tested on Chrome, Edge, and Firefox (as per assumptions)

- Feature reviewed and signed off by UX designer

- QA tested form behaviour, field validations, and workflows

- All acceptance criteria (trade submission, error handling, success message) verified

- Product Owner validated trade capture end-to-end

- Code refactored for readability and maintainability

- Any form field config changes documented

- User manual updated with screenshots and workflow

- Peer code review completed and approved

### 2. Trader Trade Validation Workflow

Description: Workflow for traders to validate, edit, or reject the incoming Sales trade before confirming it.

#### ✔Definition of Done:

- Developed backend logic and UI for trade validation

- All assumptions (timing, trade visibility, validation rules) met

- Code builds cleanly with no errors or warnings

- Unit tests for risk checks and edit workflows in place and passing

- Feature deployed on staging identical to production

- Validated in listed browsers and devices (desktop/tablet)

- UX designer signed off on interaction flows and modal design

- QA tested approve/edit/reject paths with real trade data

- Acceptance criteria (confirmation, audit logs, status update) met

- Product Owner signed off post-sprint demo

- Refactored controller logic for trade status transitions

- Risk rule config documented for future updates

- Updated user guide and release notes

- Peer review done for both UI and backend components

### 3. Real-Time Trade Sync with Risk System (SecDB)

Description: Ensure trades booked and confirmed in X-One sync instantly with the risk engine.

#### ✔ Definition of Done:

- Integration code with SecDB API built and tested

- All timing and data format assumptions met

- Build runs without errors, logs correctly captured

- Unit tests for API transformation and sync logic created

- Deployed to test environment, simulated real trade loads

- Cross-browser compatibility not applicable (backend feature)

- UX impact minimal, reviewed for any user-facing errors

- QA validated successful sync, error handling, and retries

- Confirmed against AC: trade status in SecDB matches X-One

- Product Owner reviewed sync performance and logs

- Refactored sync handler and improved latency

- Configuration documented for SecDB endpoint and retry logic

- Dev documentation updated with data flow diagrams

- Peer review completed with integration team

### 4. Trader Alert Auto-Reconciliation Replacement

Description: Automated reconciliation engine to detect mismatches between Sales and Trader booking at point of entry.

#### ✔Definition of Done:

- Logic for real-time trade matching and alerting implemented

- All assumptions (fields to compare, thresholds) met

- Code compiles cleanly and passes build

- Unit tests for mismatch scenarios and rule validation passing

- Tested in a controlled environment identical to production

- Alert display tested across browsers (where applicable)

- UX approved alert format and notification behavior

- QA confirmed triggering, clearing, and audit log generation

- Acceptance criteria validated: no false positives/negatives

- PO approved demo with test trade mismatches

- Refactored matching engine for modular rule support

- Alert config thresholds documented

- Knowledge base article added for alert usage

- Peer review signed off with QA and BA

### 5. End-to-End Trade Flow Audit Trail

Description: Full audit trail capturing every action (Sales booking, Trader validation, sync events, amendments).

#### ✔Definition of Done:

- Audit event model and logging mechanisms implemented

- Met assumptions on event types, timestamps, and user roles

- Project builds without audit-related errors

- Unit tests for audit creation, update, and retrieval created

- Deployed and verified logs in test environment

- Cross-browser checks for audit UI display passed

- UX signed off on audit log screen and filters

- QA confirmed events log for full trade lifecycle

- Met AC: log completeness, accuracy, and sort/filter ability

- PO verified trade flow traceability during demo

- Refactored code for efficient event indexing

- Configured audit log retention and rotation policy

- Documentation updated with examples and formats

- Peer-reviewed with architecture team

Document 2- Product Vision

Ans. A Product Vision is a high-level, long-term strategic statement that describes:

- The purpose of the product,

- The problem it solves,

- The target users, and

- The aspirational outcome or value it aims to deliver.

It answers: "Why are we building this product, and what change will it create?"It guides the team and aligns stakeholders by giving a clear direction — not about what to build exactly, but why the product exists at all.

| Scrum Project Name: | Unified Trade Booking Platform |  |  |
| --- | --- | --- | --- |
| Venue: Offshore, Bangalore |  |  |  |
| Date:03/06/2025 | Start time: 05/02/2025 | End time:06/05/2025 | Duration:3 Months |
| Client: Socgen |  |  |  |
| Stakeholder list: | Sijo Joseph | Surendra | Mahesh |
|  | Sharan | Sujita | Kiran |
|  | Vamseedharan | Pruthvi | Nitesh |
| Scrum Team |  |  |  |
| Scrum Master: | Sujit |  |  |
| Product owner: | Ketan |  |  |
| Scrum Developer 1: | Vibhor |  |  |
| Scrum Developer 2: | Ankit |  |  |
| Scrum Developer 3: | Parameshwari |  |  |
| Scrum Developer 4: | Mahendra |  |  |
| Scrum Developer 5: | Vivevk |  |  |

- What is your vision, your overarching goal for creating the product?

Our vision is to create a unified, intelligent trade booking platform—X-One—that consolidates multiple fragmented systems into a single workflow.
The overarching goal is to streamline trade booking from Sales to Traders to the Back Office, reduce operational risk and errors, improve trade visibility and traceability, and ultimately accelerate the trade lifecycle with better compliance and user experience.

- Which market segment does the product address?

The product addresses the investment banking segment, specifically the global markets division dealing with front-office trading operations.
It focuses on capital markets functions including sales trading, risk validation, middle office operations, and back office settlements across asset classes (e.g., FX, Rates, Equities, Credit).

- Who are the target users and customers?

The primary target users of X-One are:

- Sales personnel – who initiate client trades.

- Traders – who validate and manage market risk.

- Middle Office (MO) – responsible for trade matching and reconciliation.

- Back Office (BO) – who handle settlements and regulatory reporting.

4. What problem does the product solve?

The product solves the problem of fragmented, manual, and error-prone trade booking by replacing multiple systems with a single unified platform. It reduces booking mismatches, eliminates redundant workflows, improves trade visibility, and speeds up the entire trade lifecycle from Sales to Back Office.

5. Which benefit does it provide?

Ans. X-One provides streamlined trade booking, reduces operational risk, improves accuracy, enables real-time visibility, and lowers system and support costs by replacing multiple legacy platforms.

6. What product is it?

Ans. X-One is a centralized trade booking and validation platform that replaces multiple legacy systems (e.g., Boltweb, Trader Alert, TAQ, SecDB interface) with a single, end-to-end solution. It enables Sales, Traders, Middle Office (MO), and Back Office (BO) teams to:

- Capture, validate, and book trades in real-time

- Synchronize trades with risk and downstream systems

- Automate reconciliation and eliminate manual booking mismatches

- Track audit logs, amendments, and approvals across the trade lifecycle

7. What makes it desirable and special?

The X-One Unified Trade Booking Platform stands out due to its strategic value, user-centric design, and operational impact. Below are some points:

- All-in-One Platform: Replaces multiple systems with a single, streamlined solution for Sales, Traders, MO, and BO.

- Real-Time Trade Lifecycle: Offers live trade updates, risk synchronization, and full visibility from booking to settlement.

- Error Reduction: Automates reconciliation and reduces manual mismatches, improving accuracy and speed.

- User-Centric Design: Tailored views and workflows for each user role enhance usability and efficiency.

- Scalable & Cost-Efficient: Built on modern, flexible architecture that reduces IT complexity and legacy costs.

8. Is it feasible to develop the product?

Ans. Yes, it is feasible to develop X-One, given modern technology, existing integration capabilities, and cross-functional team collaboration. It requires phased implementation, but is achievable with proper planning and stakeholder alignment.

9. How is the product going to benefit the company?

Ans. The product will increase efficiency, reduce costs, minimize trade errors, and improve compliance and control, leading to faster trade processing and better client service — ultimately enhancing the company’s operational performance and profitability.

10. What are the business goals?

Ans. Business Goals of the X-One Unified Trade Booking Platform:

- Streamline Trade Booking Operations
Eliminate multiple legacy systems and unify Sales-to-BO workflows in one platform.

- Reduce Operational Risk and Errors
Minimize manual interventions and mismatches between Sales and Trader bookings.

- Improve Trade Processing Speed and Accuracy
Enable real-time booking, validation, and risk synchronization to accelerate the trade lifecycle.

- Enhance User Experience Across Teams
Provide intuitive, role-specific interfaces for Sales, Traders, MO, and BO users.

- Lower IT and Support Costs
Reduce system maintenance, integration overhead, and licensing fees through consolidation.

- Ensure Compliance and Audit Readiness
Centralized audit trails and controls to support regulatory and internal reporting needs.

11. What is the business model?

### Ans. Business Model for X-One Unified Trade Booking Platform:

### The business model is internal enterprise value creation, focused on improving operational efficiency and reducing costs within the investment bank. Below is the summary:

### Type:

Internal SaaS-like Platform (Enterprise Use Only) – Not a commercial product sold externally, but developed and maintained in-house for internal stakeholders.

### Value Drivers:

- Cost Savings from decommissioning legacy systems

- Operational Efficiency via streamlined trade booking

- Risk Reduction by automating reconciliation and minimizing manual errors

- Faster Trade Lifecycle, improving client service and trade throughput

### Return on Investment (ROI):

- Lower total cost of ownership (TCO)

- Increased trade accuracy and reduced rework

- Fewer support tickets and manual interventions

- Compliance cost savings through better audit and reporting features

Document 3: User stories

A user story is a short, simple description of a feature or functionality told from the perspective of the end user. It is a key element in Agile Scrum that helps teams understand what the user needs and why.

| User story No: 1 | Tasks: Design trade entry UI for Sales | Priority: High |
| --- | --- | --- |
| Value statement: As a Sales user, I want to input trades in a simple UI so that I can reduce entry time and errors. |  |  |
| BV: 500 | CP: 5 |  |
| Acceptance criteria: Trade screen is intuitive, allows asset selection, client info, and trade terms; inputs validated in real-time. |  |  |

| User story No: 2 | Tasks: Develop trader validation module | Priority: High |
| --- | --- | --- |
| Value statement: As a Trader, I want to review trades submitted by Sales so that I can verify risk and confirm accuracy. |  |  |
| BV: 100 | CP:5 |  |
| Acceptance criteria: Traders receive notification of new trades, with clear risk impact and accept/reject option. |  |  |

| User story No: 3 | Tasks: Build trade status tracking | Priority: Medium |
| --- | --- | --- |
| Value statement: As a user, I want to view the status of each trade so that I know what stage it is in the workflow |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Each trade has a visible status: Draft → Sent → Pending Approval → Approved → Booked. |  |  |

| User story No: 4 | Tasks: Integrate with risk engine (e.g., SecDB) | Priority: High |
| --- | --- | --- |
| Value statement: As a Trader, I want trades to sync with the risk engine so that I can assess exposure in real time. |  |  |
| BV: 500 | CP:8 |  |
| Acceptance criteria: Successful transmission of validated trades to SecDB with matching risk figures. |  |  |

| User story No: 5 | Tasks: Auto-detect mismatches | Priority: High |
| --- | --- | --- |
| Value statement: As MO, I want the system to highlight booking mismatches automatically so that I can resolve them quickly. |  |  |
| BV: 200 | CP:3 |  |
| Acceptance criteria: System flags discrepancies in trade terms and displays both versions side by side. |  |  |

| User story No: 6 | Tasks: Enable trade amendments by MO | Priority: Medium |
| --- | --- | --- |
| Value statement: As MO, I want to amend trades with justification so that I can fix errors and route for approval |  |  |
| BV: 200 | CP: 2 |  |
| Acceptance criteria: MO can edit fields and submit to TAQ; system logs reason and tracks change. |  |  |

| User story No: 7 | Tasks: Send TAQ to Traders | Priority: Medium |
| --- | --- | --- |
| Value statement: As a Trader, I want to receive and act on trade amendments from MO so that the booking stays accurate. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: TAQs show PV impact, amendment reason, and allow approval/rejection. |  |  |

| User story No: 8 | Tasks: Connect with Back Office system (CBM) | Priority: High |
| --- | --- | --- |
| Value statement: As BO, I want to access booked trades from X-One so that I can initiate settlement processes. |  |  |
| BV: 500 | CP:3 |  |
| Acceptance criteria: Successfully exported trade data visible in CBM with necessary fields populated. |  |  |

| User story No: 9 | Tasks: Implement audit trail | Priority: High |
| --- | --- | --- |
| Value statement: As an auditor, I want a full history of trade actions so that I can track compliance and accountability. |  |  |
| BV: 100 | CP:5 |  |
| Acceptance criteria: Every edit, approval, and sync is timestamped with user ID and action type. |  |  |

| User story No: 10 | Tasks: Create dashboard for trade monitoring | Priority: Medium |
| --- | --- | --- |
| Value statement: As Ops, I want a dashboard view of all trades by status so that I can manage workflows efficiently. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance criteria: Dashboard shows trade counts by status, aging trades, and alert flags. |  |  |

| User story No: 11 | Tasks: Set up user roles and access control | Priority: High |
| --- | --- | --- |
| Value statement: As an admin, I want to assign role-based access so that users only see and edit relevant data. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance criteria: Roles like Sales, Trader, MO, BO have specific permissions enforced. |  |  |

| User story No: 12 | Tasks: Enable trade cancellation | Priority: Medium |
| --- | --- | --- |
| Value statement: As a Sales user, I want to cancel unvalidated trades so that errors can be corrected early. |  |  |
| BV: 200 | CP: 3 |  |
| Acceptance criteria: Cancellation allowed only before trader validation; logged in audit trail. |  |  |

| User story No: 13 | Tasks: Implement notifications and alerts | Priority: High |
| --- | --- | --- |
| Value statement: As a user, I want to get alerts for required actions so that I don't miss any task. |  |  |
| BV: 500 | CP: 2 |  |
| Acceptance criteria: In-app and email notifications sent for new trades, approvals, or mismatches. |  |  |

| User story No: 14 | Tasks: Develop trade search and filter | Priority: Medium |
| --- | --- | --- |
| Value statement: As a user, I want to search and filter trades by client, date, status so that I can find relevant trades easily. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance criteria: Filters work on multiple fields; search is fast and returns accurate results. |  |  |

| User story No: 15 | Tasks: Add client reference data lookup | Priority: Medium |
| --- | --- | --- |
| Value statement: As a Sales user, I want to search clients from a master list so that I ensure consistent data entry. |  |  |
| BV: 200 | CP: 2 |  |
| Acceptance criteria: Client dropdown auto-completes from validated reference data. |  |  |

| User story No: 16 | Tasks: Implement trade version history | Priority: High |
| --- | --- | --- |
| Value statement: As a user, I want to view the history of trade changes so that I can track modifications over time. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Every edit creates a version with timestamp, user, and change summary. |  |  |

| User story No: 17 | Tasks: Create trade export to Excel | Priority: Low |
| --- | --- | --- |
| Value statement: As a user, I want to download trade lists to Excel so that I can analyze or share data. |  |  |
| BV: 200 | CP: 3 |  |
| Acceptance criteria: Export button downloads filtered results in Excel with relevant columns. |  |  |

| User story No: 18 | Tasks: Build reconciliation report module | Priority: High |
| --- | --- | --- |
| Value statement: As MO, I want a report of mismatches resolved over time so that I can track resolution efficiency. |  |  |
| BV: 500 | CP: 5 |  |
| Acceptance criteria: Report shows trade IDs, discrepancy types, fix time, and user involved. |  |  |

| User story No: 19 | Tasks: Design responsive UI | Priority: Medium |
| --- | --- | --- |
| Value statement: As a user, I want the app to work well on various screen sizes so that I can access it from different devices. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: UI renders cleanly on desktop, tablet, and mobile screens. |  |  |

| User story No: 20 | Tasks: Conduct end-to-end UAT testing | Priority: High |
| --- | --- | --- |
| Value statement: As QA, I want to test all user flows across roles so that the system is bug-free before release. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: All major flows tested with test cases passed and defects resolved. |  |  |

| User story No: 21 | Tasks: Create sandbox environment | Priority: Medium |
| --- | --- | --- |
| Value statement: As QA, I want a sandbox identical to prod so that I can test changes safely. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Sandbox mirrors production configs and data structures. |  |  |

| User story No: 22 | Tasks: Log all trade activity | Priority: High |
| --- | --- | --- |
| Value statement: As Ops, I want to see a timeline of actions for each trade so that I can troubleshoot easily. |  |  |
| BV: 500 | CP: 8 |  |
| Acceptance criteria: Activity log includes timestamps, users, and action types. |  |  |

| User story No: 23 | Tasks: Enable trade duplication | Priority: Low |
| --- | --- | --- |
| Value statement: As Sales, I want to duplicate similar trades so that I can save time on entry. |  |  |
| BV: 50 | CP: 2 |  |
| Acceptance criteria: Duplicate button pre-fills form with existing trade data. |  |  |

| User story No: 24 | Tasks: Configure business holidays | Priority: Medium |
| --- | --- | --- |
| Value statement: As MO, I want the system to recognize holidays so that trade dates are validated accurately. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Trade booking restricted on holidays; config can be updated by admin. |  |  |

| User story No: 25 | Tasks: Add internal comments to trades | Priority: Medium |
| --- | --- | --- |
| Value statement: As a user, I want to add notes to a trade so that communication is preserved |  |  |
| BV: 200 | CP: 3 |  |
| Acceptance criteria: Comments thread visible per trade with user names and timestamps. |  |  |

| User story No: 26 | Tasks: Set up API logging | Priority: High |
| --- | --- | --- |
| Value statement: As DevOps, I want all API requests and responses logged so that issues can be debugged. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Logs captured for each endpoint with headers, payloads, and status. |  |  |

| User story No: 27 | Tasks: Integrate user authentication (SSO) | Priority: High |
| --- | --- | --- |
| Value statement: As a user, I want to log in using SSO so that I don’t manage separate credentials. |  |  |
| BV: 500 | CP: 5 |  |
| Acceptance criteria: Login via enterprise SSO with role-based access enforced. |  |  |

| User story No: 28 | Tasks: Build reporting dashboard for management | Priority: High |
| --- | --- | --- |
| Value statement: As a manager, I want summary reports of trade activity so that I can monitor performance. |  |  |
| BV: 1000 | CP: 5 |  |
| Acceptance criteria: Dashboard shows total trades, mismatches, time to book, and user stats. |  |  |

| User story No: 29 | Tasks: Implement retry mechanism for failed syncs | Priority: High |
| --- | --- | --- |
| Value statement: As DevOps, I want the system to retry failed integrations so that no data is lost. |  |  |
| BV: 50 | CP: 5 |  |
| Acceptance criteria: Sync errors auto-retry 3 times; alerts sent after failure. |  |  |

| User story No: 30 | Tasks: Enable tagging of trades | Priority: Low |
| --- | --- | --- |
| Value statement: As a user, I want to tag trades (e.g., urgent, client X) so that I can filter and sort them better. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance criteria: Tags visible in trade list and filterable. |  |  |

| User story No: 31 | Tasks: Include PV calculation before TAQ | Priority: Medium |
| --- | --- | --- |
| Value statement: As MO, I want to see PV impact before submitting to TAQ so that I can assess the change. |  |  |
| BV: 100 | CP: 2 |  |
| Acceptance criteria: System shows PV difference with new terms before submission. |  |  |

| User story No: 32 | Tasks: Implement audit export | Priority: Medium |
| --- | --- | --- |
| Value statement: As an auditor, I want to export logs so that I can archive or review them externally. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Audit trail exportable as PDF/CSV with filters. |  |  |

| User story No: 33 | Tasks: Support trade templates | Priority: Low |
| --- | --- | --- |
| Value statement: As Sales, I want to use templates for frequent trades so that I save time. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance criteria: Template saves product, client, and trade terms. |  |  |

| User story No: 34 | Tasks: Localize UI labels | Priority: Low |
| --- | --- | --- |
| Value statement: As a user, I want the platform to support multiple languages so that it is usable globally. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: Language dropdown updates UI labels dynamically. |  |  |

| User story No: 35 | Tasks: Add trade cloning feature | Priority: Medium |
| --- | --- | --- |
| Value statement: As a user, I want to clone past trades for repeat clients so that booking is faster. |  |  |
| BV: 200 | CP: 3 |  |
| Acceptance criteria: Clone option appears in trade history and fills current form. |  |  |

| User story No: 36 | Tasks: Validate client risk limits | Priority: High |
| --- | --- | --- |
| Value statement: As a Trader, I want the system to warn if a trade exceeds client limits so that I can prevent risk breaches. |  |  |
| BV: 500 | CP: 5 |  |
| Acceptance criteria: Trade blocked with warning if risk limit is breached. |  |  |

| User story No: 37 | Tasks: Provide attachment upload | Priority: Medium |
| --- | --- | --- |
| Value statement: As a user, I want to attach documents to trades so that references are stored with the record. |  |  |
| BV: 200 | CP: 3 |  |
| Acceptance criteria: Upload and preview available; format restrictions enforced. |  |  |

| User story No: 38 | Tasks: Implement SLA tracking | Priority: Medium |
| --- | --- | --- |
| Value statement: As Ops, I want to measure trade processing time so that we meet SLA targets. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: System tracks time between trade steps; reports available. |  |  |

| User story No: 39 | Tasks: Create exception handling for edge cases | Priority: High |
| --- | --- | --- |
| Value statement: As Dev, I want to handle unexpected trade conditions so that the platform remains stable. |  |  |
| BV: 500 | CP: 3 |  |
| Acceptance criteria: Error messages shown clearly, with logging and fallback behavior. |  |  |

| User story No: 40 | Tasks: Integrate feedback widget | Priority: Low |
| --- | --- | --- |
| Value statement: As a user, I want to submit feedback from the platform so that the team can improve features. |  |  |
| BV: 50 | CP: 5 |  |
| Acceptance criteria: Simple form available in UI, sends feedback to admin team. |  |  |

Document 4: Agile PO Experience

#### 1. Product Ownership Responsibilities

- Market Analysis

  - Researched market demand and industry trends.

  - Assessed availability of similar trade booking products in the investment banking sector.

- Enterprise Analysis

  - Conducted due diligence on business opportunities and potential product value.

  - Aligned product goals with business strategy and customer needs.

- Product Vision & Roadmap

  - Developed a clear product vision addressing current process pain points.

  - Defined a high-level roadmap with prioritized features and delivery timelines.

- Managing Product Features

  - Gathered and prioritized stakeholder needs based on business value and ROI.

  - Translated epics into actionable features and stories.

- Product Backlog Management

  - Created, prioritized, and refined user stories in the product backlog.

  - Adapted backlog priorities based on stakeholder input and changing requirements.

- Iteration and Sprint Progress

  - Regularly reviewed sprint progress and metrics.

  - Participated in sprint retrospectives and made necessary adjustments to backlog or plans.

#### 2. Agile Ceremonies and Meetings Led

- Sprint Planning – Defined sprint goals and selected backlog items for development.

- Daily Scrum – Facilitated team check-ins and unblocked progress where needed.

- Sprint Review – Gathered feedback from stakeholders to improve future iterations.

- Sprint Retrospective – Identified process improvements collaboratively with the BA.

- Backlog Refinement – Ensured backlog stories were well-defined and prioritized.

#### 3. User Story Management

- Defined user stories with the following key attributes:

  - Story Number

  - Tasks/Subtasks

  - Priority Level

  - Acceptance Criteria

  - Business Value (BV)

  - Complexity Points (CP)

#### 4. Cross-Functional Collaboration

- Acted as the bridge between business stakeholders and Scrum team.

- Communicated feature requirements and progress to:

  - Sales, Traders, Middle Office (MO), Back Office (BO)

  - Developers, QA, and Business Analysts (BA)

#### 5. Key Skills Demonstrated

- Strategic planning and visioning

- Backlog grooming and prioritization

- Agile communication and leadership

- Requirements analysis and stakeholder alignment

- Value-driven decision-making

Document 5: Product and sprint backlog and product and sprint burndown charts

## Ans.

## Product Backlog

The Product Backlog is a prioritized list of all features, enhancements, bug fixes, and technical tasks needed in the product. It is owned by the Product Owner and evolves based on feedback and changes.

### Product Backlog Format Example

| User Story ID | User Story | Tasks | Priority | BV (Business Value) | CP (Complexity Points) | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | As a Sales user, I want to book a trade in one platform so that I can avoid duplication. | UI design, Backend API, Testing | High | 500 | 5 | Sprint 1 |
| US002 | As a Trader, I want to validate trades sent by Sales so that I can control risk. | Create validation flow, Email trigger | High | 200 | 8 | Sprint 1 |
| US003 | As MO, I want a notification on unmatched trades so that I can act quickly. | Alert system, TAQ interface | Medium | 100 | 3 | Sprint 2 |

## Sprint Backlog

The Sprint Backlog is a subset of the Product Backlog selected for a specific sprint. It contains user stories the team commits to completing, along with tasks, ownership, status, and estimated efforts.

### Sprint Backlog Format Example

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US001 | Sales trade booking | UI layout, backend API, integration test | Dev A, Dev B | In Progress | 16 |
| US002 | Trade validation | Validate module, Risk check logic | Dev C | Not Started | 12 |
| US003 | Alert generation for mismatch | Alert logic, Email service | Dev D | Done | 8 |

## Product Burndown Chart

- Tracks remaining work (story points or hours) in the entire product backlog over time.

- Shows how fast the team is delivering against the overall scope.

- Helps in release planning and forecasting.

### Key Elements:

- X-axis: Time (sprints)

- Y-axis: Remaining story points

- Ideal vs Actual progress line

The above Product Burndown Chart is showing ideal vs. actual progress across 8 sprints. It visualizes how much work remains in the product backlog, helping track progress toward completion.

## Sprint Burndown Chart

- Tracks remaining effort (usually in hours or points) daily within a sprint.

- Helps the team monitor sprint health and velocity.

- Supports daily scrum discussions.

### Key Elements:

- X-axis: Days in Sprint

- Y-axis: Remaining effort/Story Points

- Trend line to show actual burn vs. ideal burn

The above Sprint Burndown Chart is showing daily progress of effort burn during a 10-day sprint. It helps teams monitor their work rate and identify if they’re on track to complete the sprint goals.

Document 6: Sprint meetings

A Sprint Meeting is a scheduled meeting that occurs during an Agile Sprint, which is a short, time-boxed period (usually 1–4 weeks) where a Scrum team works to complete a set amount of work. These meetings ensure coordination, transparency, continuous improvement, and stakeholder engagement throughout the development lifecycle.

There are four key types of Sprint meetings in Scrum:

## 1. Sprint Planning Meeting

### Purpose:

To plan the work that will be accomplished during the upcoming Sprint.

### Key Activities:

- Define the Sprint Goal.

- Select Product Backlog items (User Stories) to be completed.

- Break selected items into tasks.

- Team estimates effort and commits to work.

### Attendees:

- Product Owner

- Scrum Master

- Development Team

### When: At the beginning of each Sprint.

| Date | 25/05/2025 |
| --- | --- |
| Time | 10:30 AM |
| Location | Bangalore |
| Prepared By | Moni |
| Attendees | Ketan, Ankit, Parameshwari, Moni, Sujit, Mahendra, Sijo |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Sprint Goal Definition | Sujit (PO) | 30 Minutes |
| Capacity Planning | Ketan (Dev Team) | 20 Minutes |

Other Information

| Observers | Mahendra |
| --- | --- |
| Resources | Sijo Joseph (SME) |
| Special Notes | Regulatory Compliance Requirements & Security Considerations |

## 2. Daily Stand-Up Meeting (Daily Scrum)

### Purpose:

To quickly synchronize the team, identify blockers, and make daily adjustments.

### Key Questions Each Team Member Answers:

- What did I do yesterday?

- What will I do today?

- Is anything blocking my progress?

### Attendees:

- Development Team

- Scrum Master (facilitator)

- Product Owner (optional)

### When: Every day, usually for 15 minutes.

| Question | Name/Role |  |  | Week “X” (from dd-mm-yyyy to dd-mm-yyyy) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| What did you do yesterday? |  | Developer 1 |  | Finalized booking API structure | Implemented booking form | Debugged validation errors | Helped QA with integration testing | Worked on documentation | NA | NA |
|  |  | Developer 2 |  | Worked on trade validation module | Refactored validation logic | Coordinated with backend team | Fixed edge-case handling | Peer reviewed Dev 3’s PR | NA | NA |
|  |  | Developer 3 |  | Completed UI for dashboard | Integrated charting library | Worked on responsiveness fixes | Updated error handling | Added unit tests | NA | NA |
| What will you do today? |  | Developer 1 |  | Start implementation of booking module | Complete and test booking flow | Begin performance optimization | Assist with QA defects | Prepare demo for sprint review | NA | NA |
|  |  | Developer 2 |  | Review compliance checklist | Finalize validation test cases | Support Dev 1 with performance tuning | Write integration tests | Collaborate on staging deployment | NA | NA |
|  |  | Developer 3 |  | Polish UI component | Test UI against booking flow | Resolve design feedback | QA pass with design | Prepare UAT guide | NA | NA |
| What (if any) is blocking your progress? |  | Developer 1 |  | Waiting for clearing API credentials | NA | Dependent on Dev 2’s validation tests | None | None | NA | NA |
|  |  | Developer 2 |  | Partial design specs for new validations | None | Delay in test data from QA | Nno None | None | NA | NA |
|  |  | Developer 3 |  | UI review pending from designer | None | Minor layout bugs in legacy browser | None None | None | NA | NA |

## 3. Sprint Review Meeting

### Purpose:

To inspect the work done in the Sprint and gather feedback from stakeholders.

### Key Activities:

- Demonstrate working product (Increment).

- Discuss completed and incomplete work.

- Get feedback from stakeholders.

- Adjust Product Backlog if needed.

### Attendees:

- Scrum Team

- Stakeholders

### When:

At the end of the Sprint, before the Retrospective.

| Date | 05/06/2025 |
| --- | --- |
| Time | 11:00 AM |
| Location | Bangalore |
| Prepared By | Ketan |
| Attendees | Ketan, Ankit, Parameshwari, Sijo, Mahendra, Sujit |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| -Sprint Goal achieved: Core trade booking flow implemented and tested. -Trade validation module was partially completed due to dependency on clearing API. | - Trade entry and booking UI - Real-time validation on trade form - Booking confirmation and audit logging - Dashboard with trade summary charts | - Integrated initial version of clearing API (sandbox mode) - Validation rules updated per compliance feedback - Minor UI/UX improvements based on internal feedback | - Complete trade validation rule engine - Begin integration with live clearing API - Prepare full UAT version of trade booking module - Start working on trade amendments and cancellations module |

## 4. Sprint Retrospective Meeting

### Purpose:

To reflect on the Sprint process and identify improvements for the next Sprint.

### Key Topics:

- What went well?

- What didn't go well?

- What can be improved?

- What actions can we take?

### Attendees:

- Scrum Master

- Development Team

- Product Owner (optional)

### When:

After the Sprint Review and before the next Sprint Planning.

| Date | 08/06/2025 |
| --- | --- |
| Time | 11:30 AM |
| Location | Bangalore |
| Prepared By | Ketan |
| Attendees | Ketan, Sujit, parameshwari, Ankit |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint Execution | - Core trade booking flow completed on time - Team collaboration was strong | - Delay in receiving clearing API credentials - QA resource bandwidth limited | Why were external dependencies not flagged earlier in the sprint? | Sprint Board, Jira Sprint X |
| Communication | - Daily standups were consistent and focused | - Late design feedback affected Dev 3’s tasks | Can we tighten review cycles for design/UI changes? | Slack logs, design ticket #345 |

## 🌀 Summary Table

| Meeting | Purpose | When | Who Attends |
| --- | --- | --- | --- |
| Sprint Planning | Define sprint goal and plan sprint work | Start of Sprint | PO, SM, Dev Team |
| Daily Stand-up | Daily sync on progress and blockers | Every day of the Sprint | Dev Team, SM |
| Sprint Review | Demonstrate product and get feedback | End of Sprint | Scrum Team, Stakeholders |
| Sprint Retrospective | Reflect and improve team process | End of Sprint (after review) | Scrum Team |