## Slide 1: Darwin box – HR Software at Kotak Securities
Prepared By: Vishnu UT Date:19-March-2025

## Slide 2: Situation:
Darwinbox is currently used in Kotak Securities for HR functions such as leave management, pay slips, attendance tracking, and employee self-service. While the system provides essential HR functionalities, certain limitations are affecting efficiency and user experience.

## Slide 3: Problem:
Delayed approval process for leave and payroll requests.
Lack of seamless integration with other internal tools and systems.
Slow response times affecting employee experience.
Limited customization options to adapt to changing HR needs.
Difficulty in tracking and managing employee records efficiently.

## Slide 4: Opportunity:
Implement Agile Scrum methodology to enhance system efficiency and adaptability.
Improve workflow automation to reduce approval times.
Ensure seamless integration with other enterprise applications.
Enhance system performance and response time for better user experience.
Provide regular updates and iterative improvements to align with evolving HR requirements.

## Slide 5: Purpose Statement (Goals):
Primary Goal:
The purpose of this project is to implement Agile Scrum methodology to improve the efficiency, user experience, and adaptability of Darwinbox for HR operations in Kotak Securities.

## Slide 6: Project Objectives:
Implement Agile Scrum methodology for iterative improvements in Darwinbox.
Enhance system performance and integration with other internal tools.
Improve user experience by optimizing workflows for leave, pay slips, and attendance.
Conduct regular testing and feedback collection to ensure system efficiency.

## Slide 7: Success Criteria:
Faster approval and processing of leave and payroll requests.
Enhanced system integration with internal tools for better data flow.
Reduced downtime and improved response time for employees.
Increased employee satisfaction with Darwinbox’s functionality and ease of use.

## Slide 8: Approach:
Agile Scrum Model For the Darwinbox enhancement project, we are using the Agile Scrum methodology.
Agile Scrum is an iterative and incremental approach that allows continuous improvements based on feedback.
This model ensures that updates are delivered in small, manageable increments, enabling quick adaptations and improved user satisfaction.

## Slide 9
Agile Scrum Implementation:
Scrum Team Formation: Create a cross-functional team with HR, IT, and key stakeholders.
Sprint Planning: Define product backlog and prioritize key improvements in Darwinbox.
Sprint Execution: Develop, test, and deploy updates iteratively.
Daily Standups: Track progress and resolve bottlenecks.
Sprint Review: Gather feedback and refine the system continuously.
Go Live & Continuous Support: Deploy improvements in phases and ensure support.

## Slide 10: Resources:
People:
Scrum Master: Facilitates the Agile Scrum process, removes obstacles, and ensures smooth sprint execution.
Product Owner: Represents HR and business needs, prioritizes the backlog, and defines key improvements.
Development Team: Software engineers responsible for making enhancements to Darwinbox.
HR Team: Provides inputs on pain points, user requirements, and feedback for improvements.
IT Team: Ensures system integration, data security, and technical support.

## Slide 11
Time:
Implementation within [x] months, with 2-week sprint cycles..
Budget:
Allocated for software enhancements, support and training costs: Rs. XXXXX
Other Resources:
User feedback mechanisms to gather insights for continuous improvement.
System performance reports to track and measure enhancements.
Integration tools to enable smooth connectivity with internal HR and finance systems.

## Slide 12: Risks:
Existing System Familiarity: Employees may resist changes due to familiarity with the current version.
Integration Challenges: Ensuring compatibility with existing HR and finance systems.
Cost Justification: Investment must show clear benefits in terms of efficiency, usability, and employee satisfaction.
Resource Availability: Continuous involvement from HR and IT teams is essential for success.

## Slide 13: Dependencies:
HR Team Collaboration: The project’s success relies on continuous feedback from HR teams to enhance Darwinbox functionalities.
IT Team Support: Effective system integration and technical support are critical for smooth implementation.
Employee Adoption: Users must be trained and encouraged to adopt new features seamlessly.
Third-Party Integrations: Any required APIs or external tools must be available and functional for integration.
Stakeholder Buy-In: Management approval and ongoing support are necessary for project continuity.

## Slide 14: Approval & Sign-Off:
Project Sponsor: Project Manager: