## Slide 1: Implementation of Front Running Alert in ATS (Automated Trade Surveillance)
Prepared By: Rahul Ramesh O Prepared On: 03/01/2025

## Slide 2: Problem/Opportunity
At present, ATS system lacks a mechanism to detect and alert potential front running activities.
Huge compliance risks and hinders effective trade monitoring.
Enhance surveillance capabilities and ensure regulatory compliance.

## Slide 3: Goal
The purpose of this project is to implement below functionalities in ATS:
Design and implement a front running alert mechanism within the ATS system.
Integrate seamlessly with the existing Kx dashboard and improve trade monitoring capabilities.

## Slide 4: Project Objectives
Analyze order and trade data to define front running criteria
Develop an alert generation mechanism based on pre-defined criteria
Integrate the alert system with the Kx dashboard for real-time monitoring
Validate and test the solution for accuracy and reliability

## Slide 5: Success Criteria
Detect and generate alerts for potential front-running activities with high accuracy
Ensure alerts are displayed on the Kx dashboard
Maintain system performance and handle large volumes of data efficiently

## Slide 6: Methods/Approach
1. Identifying Stakeholders:
Business Team (Bank Compliance, Trade Desk team), Scrum Team (Product Owner, Scrum Master, BA, Kdb Developers, Testing Team), Abinitio Team (Data pipeline)
2. Define Requirements:
Conduct workshops with stakeholders to identify key objectives, such as detecting front-running patterns with precision and integrating seamlessly with the existing Kx dashboard
3. Breaking down the requirements:
Given the tight deadline, project is divided in to 3 phases and planned to deliver incremental basis as it is in agile scrum approach.
Phase 1: Focus on implementing the core detection logic for identifying potential Front Running patterns based on trade timing, volume, and price changes.
Phase 2: Refine the algorithm to reduce false positives and improve the alert accuracy.
Phase 3: Integration with external data sources and the existing alert system to ensure comprehensive coverage.

## Slide 7: Methods/Approach
4. Implement Solution
Develop and deploy core detection logic for front-running patterns.
Ensure seamless integration with MODS, Abinitio, ATS, and the Kx dashboard.
Train users on system functionality and establish support processes for alerts.
5. Go Live
Conduct user acceptance testing and ensure readiness for production deployment.
Roll out the solution incrementally, starting with core functionalities, and refine based on user feedback.

## Slide 8: Resources
People:
Scrum team (1 Product Owner, 1 Scrum Master, 1 BA, 2 Kdb Developers, 2 Testers) - Total 7 resources.
Time:
Estimated project timeline: 3 months
Budget:
Development, testing and implementation costs (25 lakhs)
Other:
Tools- Kdb Database, Kx Dashboard, Abinitio data Pipeline from MODS (Market Operation Data Source) to ATS

## Slide 9: Risk & Dependencies
Risk of accurate and consistent data from external sources (Order and Trades).
Dependency on the MODS and Abinitio pipeline for proper data ingestion.
Potential Integration challenge with the existing Kx dashboard.
Ensuring compliance with the regulatory requirements for trade monitoring.

## Slide 10: Approval
Project Sponsor
Project Manager

## Slide 11
THANK YOU!!