## Slide 1: Cult.fit

## Slide 2: Introduction
Cult.fit is a leading health and fitness company offering digital and offline fitness, nutrition, and mental well-being services. Despite its success, several gaps exist in the app, affecting user experience, engagement, and retention. This project proposes improvements using the Waterfall Software Development Life Cycle (SDLC) methodology, ensuring a structured and phased approach to development.

## Slide 3: Problem statement
Despite being a well-established fitness platform, the Cult.fit app faces several challenges that impact user experience and engagement:
Lack of Personalization – The app offers generalized workout and nutrition plans without deep customization.
Low User Retention & Engagement – Many users drop off due to a lack of motivation, progress tracking, and interactive features.
Limited Real-Time Feedback – At-home workouts do not provide real-time posture correction, leading to ineffective workouts.
Fragmented User Experience – Fitness, nutrition, and mental wellness are offered separately rather than as a unified health solution.
Weak Community Features – No strong social or gamification elements to encourage group motivation and peer interaction.

## Slide 4: Objectives
Improving user engagement and retention with AI-driven personalization.
Providing real-time AI-based workout guidance for better fitness outcomes.
Offering a seamless, holistic health experience by integrating fitness, nutrition and mental wellness.
Enhancing community and gamification features to boost motivation

## Slide 5: Success criteria
AI-Based Personalization – Develop an intelligent system that recommends workouts, meal plans, and wellness activities based on user preferences and fitness levels.
Real-Time Workout Assistance – Implement AI-driven motion tracking to correct user posture in real-time.
Integrated Health Dashboard – Provide a single view for users to track fitness, nutrition, and mental wellness progress.
Gamification & Social Features – Introduce leaderboards, challenges, and rewards to increase engagement.
Live & Interactive Sessions – Offer AI-assisted live workouts with real-time feedback from trainers.

## Slide 6
Phase | Key activities | Deliverables
Requirement gathering | Gathering requirements through elicitation techniques. | BRD and FRD.
Requirement analysis | Analyzing gathered requirements and prioritizing requirements. | Software requirement specification document.
System design | Define architecture, UI/UX database, API and AI models. | System design document, wireframes and UI/UX mockups.
Development | Develop AI features, gamification, real time feedback and dashboards. | Source code and AI model integration.
Testing | Functional, performance, security and user acceptance testing Is done. | Test reports and Bug fixes
Deployment | Launch phased rollout, monitor for issues, provide user training. | Live release and deployment release
Maintenance and support | Monitor performance, fix bugs and add improvements. | Maintenance reports and updates.
Waterfall model

## Slide 7: Approach
Phase 1: Requirements gathering and Analysis (2 Months)
Conduct user surveys, competitor analysis, and stakeholder meetings.
Define key functionalities based on identified gaps.
Create Software Requirements Specification (SRS) document.
Output: SRS Document with detailed functional and non-functional requirements.
Phase 2: System Design (2 Months)
Design AI architecture for personalization and motion tracking.
Develop UI/UX wireframes for enhanced usability.
Create database schemas and backend infrastructure plan.
Output: System Design Document, UI Mockups, API Design.
Phase 3: Implementation (6 Months)
Develop and integrate AI-powered personalization engine.
Implement motion-tracking AI for real-time feedback.
Develop gamification and community features.
Build a centralized health dashboard.
Output: Fully functional software modules.

## Slide 8
Phase 4: Testing (2 Months)
Conduct unit, integration, system, and user acceptance testing.
Fix bugs, optimize AI accuracy, and ensure security compliance.
Output: Test Reports, Bug Fixes, Optimized Features.
Phase 5: Deployment (1 Month)
Phased rollout starting with a beta version for feedback.
Full-scale deployment after fixing issues.
Output: Live release of the enhanced Cult.fit app.
Phase 6: Maintenance & Support (Ongoing)
Monitor app performance and AI accuracy.
Provide continuous updates based on user feedback.
Output: Monthly Performance Reports, Feature Enhancements.

## Slide 9: Resources
Project manager
Frontend developer
Backend developer
AI engineers
UI/UX designer
Data scientist
Fitness and nutritionist
Tester

## Slide 10: Estimated project cost
Category | Estimated cost
Development and AI integration | 4cr
Operational and human resources | 6cr
Marketing and User adoption | 2cr
Miscellaneous | 1cr
Total cost | 13cr

## Slide 11: Risk and dependencies
AI personalization may not suit all users
Motion-tracking AI may have accuracy issues
Slow user adoption of new features
High development cost

## Slide 12: Mitigating Risk
Allow users to adjust AI recommendations
In-app tutorials and incentives for early adaptation
Start with MVP and expand
Extensive testing with real users.

## Slide 13: conclusion
By following the Waterfall SDLC model, the Cult.fit app will be enhanced with AI-driven personalization, real-time feedback, gamification, and better social engagement. This structured approach ensures a smooth, error-free launch and long-term success.

## Slide 14: Thank you
Submitted by: Karan Lingadal