Document-1: Business case document?

The purpose of this business case is to propose the development of an Data bot project is to facilitate Stakeholders

The proposed solution is a web/mobile application that allows Stakeholder to get the insights of the organization and activities.

- Why is this project initiated?

Ans: To build a bridge between the Stake holders and Organization DB

- What are the current problems?

Ans:

  - Gap between the Stake holders and Organization DB

  - Absence of Data Bot in the market to fulfil the stakeholder needs.

- With this project, how many problems could be solved?

Ans:

  - The data bot, which is used by a data-driven approach.

  - Where Stakeholders can use this chatbot to make decisions based on the database.

  - The Opportunities are building a chatbot, which integrates the organization’s Database to get an instant reply at any time.

- What are the resources required?

Ans:

  - People – project team members are involved in the project (PM-1, BA-1, Developers-2, Testers-1)

  - Time – implementation will take 6 months

  - Budget – hardware, software, training and services will not exceed up to Rs. 500000.00

  - Other – third-party software evaluation is open ai Api– not to exceed Rs. 25000.00

- How much organizational change is required to adopt this technology?

Ans: The Organizational changes need to be done in new process flow of stakeholders and platform management.

- What is the Time frame to recover ROI?

Ans: Based on the market the average ROI for Data bot for stakeholder will take 12-18 months

- How to identify stakeholders?

Project Stakeholders

  - Business Analyst (Mr. Mouleeshwaran V)

  - Project Manager (Mr. Shanawaz)

  - Development Team (Mr. Saikumar, Mr. Srinibash, Mr. Vivek)

  - Testing (Ms Nikitha)

Business Stakeholders

  - Project Manager (Mr. Shanawaz)

  - Business Owner (Mr. Mouleeshwaran V)

  - Business Sponsor (Mr. Jagan)

  - Executive Sponsor (Mr. Rakesh)

  - Operation Team

  - SPOC (Mr. Sathish)

  - End user

3rd Party Stakeholder

  - Auditors

  - Focus Group

  - Manufacturer

  - Outsource

  - Legal Specialist

Negative Stakeholder

  - Competitor

  - Hacker

  - Political Party

  - Public Opinion

--------------------------------------------------------------------------------------------------------------------------------------

Document 2: BA Strategy

Ans:

- What Elicitation Techniques to apply: We have many elicitation techniques to apply used to gather requirements. Some of them used in this project are: Brainstorming, Document Analysis, Prototyping, use case spec, etc…

- How to do Stakeholder Analysis RACI: Stakeholder analysis can be done by using the RACI matrix involves identifying stakeholders and defining their roles and responsibilities within a project. - Identify Stakeholders, Define Roles and Responsibilities, Create the RACI Matrix, Assign RACI Roles (Responsible, Accountable, Consulted and Informed)

Responsible: Mr. Somjith (Delivery Head), Mr. Shanawaz (project Manager), Mr. Saikumar (Senior Python Developer), Mr Mouleeshwaran V (Business Analyst)

Accountable: Mr. Rakesh, Mr. Jagan, Mr. Sathish (Client SPOC)

Consulted: Mr. Vivek, Mr. Srinibash (Python Developers), Ms Nikitha (Testers)

Informed: End Users

- What Documents to Write: BRD(Stake holder analysis, Elicitation techniques, requirements sorting, prioritize requirements and validate requirements) , FRS(Documents contains functions and features(use case and activity diagrams)), Use Case Documentation(Use case name, description, conditions, basic flow, alternate flow, Exceptional flow, Assumption), Test Case Documents(the document which have the input data, expected behaviour, actual behaviour, comments and results) & etc..

- What process to follow to Sign off on the Documents: Sign Off to be taken on SRS (Which contains functional and non-functional requirements) as this is the primary and important document. Sign off can be taken by using E-mail confirmation from Client.

- How to take Approvals from the Client: Establish a formal meeting with the clients to keep them informed and get continuous feedback.

- What Communication Channels to establish n implement: Regular Meetings - Weekly status meetings, reviews, and monthly stakeholder updates.

- How to Handle Change Requests: Initially BA should check the change request whether it is a defect from previous installations or not. If it is a defect then it is assigned to the technical team else BA should be do the following

1. Impact Analysis

2. Feasibility Study

3. Effort Estimation

- How to update the progress of the project to the Stakeholders: Weekly Status Reports, Monthly Review Meetings.

- How to take signoff on the UAT- Client Project Acceptance Form: UAT Preparation, Conduct UAT, Fix Issues, Acceptance Form, Final Review Meeting, Obtain Sign-off.

Document 3- Functional Specifications

Functional Requirement: Functional requirement describe capabilities the system will be able to perform in terms of behaviour or operations.

Non- Functional Requirement: Non-functional requirement doesn’t directly relate to the behaviour or functionality of the solution, but rather describes environmental conditions under which the solution must remain effective like capacity, speed, security etc.

| Project name | Data Bot |
| --- | --- |
| Customer name | Acuvate |
| Project Version | Version: 1.0 |
| Project Sponsor | Rakesh |
| Project Manager | Shanawaz |
| Project Initiation date | 1/03/23 |

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | User Registration | Users (farmers/manufacturers) can create an account by providing email and password. | 10 |
| FR0002 | User Login/Logout | Registered users can securely log in and log out of the application. | 10 |
| FR0003 | Chat Window | Stake holders can use the chat window to raise queries and requests | 9 |
| FR0004 | Function app API | In the back-end we need to connect the function app with open ai Api prompt and Lang chain library | 9 |
| FR0005 | Streamlit library implementation | Streamlit library is used to generate the graphs and charts of the visualization | 10 |
| FR0006 | Add New dataset feature | Stakeholders can upload their dataset to get insights and information of the uploaded dataset | 10 |
| NFR001 | Usability | The application should have an intuitive and user-friendly interface. | 7 |
| NFR002 | Performance | The application must load pages within 3 seconds. | 8 |
| NFR003 | Security | The application must ensure secure user authentication. | 7 |

Document 4- Requirement Traceability Matrix

Ans: Requirements Traceability Matrix (RTM), The RTM helps in tracking the requirements and their progress throughout the project.

| Req ID | Req Name | Req Description | D1 | T1 | D2 | T2 | D3 | T3 | D4 | T4 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | User Registration | Users (farmers/manufacturers) can create an account by providing email and password. | ✓ | ✓ | ✓ |  |  |  |  |  | ✓ |
| FR0002 | User Login/Logout | Registered users can securely log in and log out of the application. | ✓ | ✓ | ✓ |  |  |  |  |  | ✓ |
| FR0003 | Chat Window | Stake holders can use the chat window to raise queries and requests | ✓ | ✓ | ✓ |  |  |  |  |  | ✓ |
| FR0004 | Function app API | In the back-end we need to connect the function app with open ai Api prompt and Lang chain library | ✓ | ✓ | ✓ |  |  |  |  |  | ✓ |
| FR0005 | Streamlit library implementation | Streamlit library is used to generate the graphs and charts of the visualization | ✓ | ✓ | ✓ |  |  |  |  |  | ✓ |
| FR0006 | Add New dataset feature | Stakeholders can upload their dataset to get insights and information of the uploaded dataset | ✓ | ✓ | ✓ |  |  |  |  |  | ✓ |
| NFR001 | Usability | The application should have an intuitive and user-friendly interface. | ✓ |  |  | ✓ |  | ✓ |  |  | ✓ |
| NFR002 | Performance | The application must load pages within 3 seconds. | ✓ |  |  |  | ✓ | ✓ |  |  | ✓ |
| NFR003 | Security | The application must ensure secure user authentication. | ✓ | ✓ |  |  |  |  | ✓ |  | ✓ |

--------------------------------------------------------------------------------------------------------------------------------------

V2D2 August 2024

Page 5 of 12

Document 5- BRD Template

Project Name: Data Bot

Project ID: PQ001

Version ID: PQ001_v_[1.0]

Author: Mouleeshwaran V

Contents

- Document Revisions	8

- Approvals	8

- RASCI Chart for This Document	8

Codes Used in RASCI Chart	9

RASCI Chart	9

- Introduction	9

  - Business Goals	9

  - Business Objectives	9

  - Business Rules	10

  - Background	10

  - Project Objective	10

  - Project Scope	10

    - In Scope Functionality	10

    - Out Scope Functionality	10

- Assumptions	10

- Constraints	10

- Risks	10

Technological Risks	11

Skills Risks	11

Political Risks	11

Business Risks	11

Requirements Risks	11

Other Risks	11

- Business Process Overview	11

  - Legacy System (AS-IS)	11

  - Proposed Recommendations (TO-BE)	11

- Business Requirements	11

- Appendices	12

  - List of Acronyms	12

  - Glossary of Terms	12

  - Related Documents	12

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 14/10/2025 | 0.1 | Initial Draft |
| 15/10/2025 | 1.0 | BRD: Adding situation, problems, objectives and goals. |
| 16/10/2025 | 1.1 | FRS: Adding the functionality of open ai Api prompt |
| 17/10/2025 | 1.2 | FRS: Adding the Lang chain frame work with function app |
| 18/10/2025 | 1.3 | FRS: Adding Streamlit library with the function app |
| 19/10/2025 | 1.4 | FRS: The feature of uploading the external dataset |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Jagan | COO |  | 14/10/2025 |
| Business Owner | Rakesh | CEO |  | 14/10/2025 |
| Project Manager | Shanawaz | PM |  | 14/10/2025 |
| System Architect | Kranthi | Tech Architect |  | 14/10/2025 |
| Development Lead | Sai Kumar | Software Engineer |  | 14/10/2025 |
| User Experience Lead |  |  |  |  |
| Quality Lead | Nikitha | Tester |  | 14/10/2025 |
| Content Lead |  |  |  |  |

- RACI Chart for This Document

The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for responsible, accountable, consulted, and informed. These are the main codes that appear in a RACI chart, used here to describe the roles played by team members and stakeholders in the production of the BRD. They are adapted from charts used to assign roles and responsibilities during a project.( RACI Can be made for IT side[Project stakeholder] as mentioned above, apart from that Can also Be made for Client side[Business Stakeholder]).

Project Stakeholders

  - Business Analyst (Mr. Mouleeshwaran V)

  - Project Manager (Mr. Shanawaz)

  - Development Team (Mr. Saikumar, Mr. Srinibash, Mr. Vivek)

  - Testing (Ms Nikitha)

Business Stakeholders

  - Project Manager (Mr. Shanawaz)

  - Business Owner (Mr. Mouleeshwaran V)

  - Business Sponsor (Mr. Jagan)

  - Executive Sponsor (Mr. Rakesh)

  - Operation Team

  - SPOC (Mr. Sathish)

  - End user

The following describes the full list of codes used in the table:

Codes Used in RACI Chart

*	Authorize	Has ultimate signing authority for any changes to the document.

- Responsible	Responsible for creating this document.

A	Accountable	Accountable	for	accuracy	of	this	document (for example, the project manager)

- Supports	Provides supporting services in the production of this document

| C | Consulted | Provides input (such as an interviewee). |
| --- | --- | --- |
| I | Informed | Must be informed of any changes. |

RACI Chart

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Mr. Somjith, Mr. Shanawaz, Mr. Saikumar, Mr Mouleeshwaran V | (Delivery Head, project Manager, Senior Python Developer, Business Analyst) |  | R |  |  |  |  |
| Mr. Rakesh, Mr. Jagan, Mr. Sathish | (Client SPOC) |  |  | A |  |  |  |
| Mr. Vivek, Mr. Srinibash, Ms Nikitha | (Python Developers, Tester) |  |  |  |  | C |  |
| End Users |  |  |  |  |  |  | I |
| Support team |  |  |  |  | S |  |  |

- Introduction

  - Business Goals

The goal of the business is to bridge the gap stakeholder and organization data

Need: To build the chat bot for the stake holders.

  - Business Objectives To provide an IT solution for:

This a chat bot which contains features like connecting organization database, getting the replies like readable format response, pictorial graphs and charts, feature of adding external datasets.

  - Business Rules

- The organization policies need an internal chat bot to get the insights based on data driven approach

- The procedures are waterfall method(req gathering, req analysis, design, development, testing and UAT)

- The business rules are follow the scope and finish the tasks within the given timeline.

  - Background

- The chatbots are used for receiving queries and requests from the user

- This helps the support team to gather feedback and request queries that the user has raised

- We don’t have any chatbot that is capable of being used by the stakeholder for internal processes.

- Which means giving detailed insight details of the organization database

- The data bot, which is used by a data-driven approach.

- Where Stakeholders can use this chatbot to make decisions based on the database.

  - Project Objective

- In the Backend, we need to connect to the database to query the  answer based on the user’s question

- Integration of OpenAI API with the prompts to generate dynamic SQL queries based on the question

- Using the lang chain framework to convert tabular data answers into a readable format

- Using the Streamlit framework, generate the graphs and charts.

- Adding the feature of uploading your own dataset for querying.

  - Project Scope

- The Scope of a project are:

- Data bot which is used to respond text format by using open ai api and langchain

- Data bot which is used to give visualization(chart and graphs)

- Data bot can handle external dataset

    - In Scope Functionality

- Using function app

- Connecting OpenAI Api prompt with langchain

- Usage of streamlit for visualization

- Adding the external dataset.

    - Out Scope Functionality

- Bring the voice recognition feature in the current flow

- Migrating the ui

- Accessible in the mobile app

- Assumptions

- The login can be done by google account or any social media account

- The implementation voice recognition

- Chat memory management

- Migration of gradio UI

- Collect the dataset from any form data storage

- Constraints

- The open ai API has the specific usage limit for using the API request

- The Lang chain is the framework will support only open ai llm

- The streamlit has less performance execution

- The data storage is in SQL server

- Risks

In this section of the BRD, you describe risks. A risk is something that could affect the success or failure of a project. Analyze risks regularly as the project progresses. While you may not be able to avoid every risk, you can limit each risk’s impact on the project by preparing for it beforehand. For each risk, you’ll note the likelihood of its occurrence, the cost to the project if it does occur, and the strategy for handling the risk. Strategies include the following:

- Avoid: Do something to eliminate the risk.

- Mitigate: Do something to reduce damage if risk materializes.

- Transfer: Pass the risk up or out to another entity.

- Accept: Do nothing about the risk. Accept the consequences.

Technological Risks

Need to do feasibility analysis of the technology we use   in this projection, we use python programming language, the proposed project scope is feasible in python language.

Skills Risks

The Skills risk, need to make sure all the resources are well trained for the particular technology.

Political Risks

The political rules are dealing the governing body rules and regulation, in our project we are not using governing body third party plugins or functionality in our project.

Business Risks

In the business risk occurs by stake holders, need analyze of stakeholder and their needs

Requirements Risks

The requirement risk is BA need to gather the requirements, if BA gathers improper requirements the project will be failure.

Other Risks

The other risks are: Continuous change in requirements, Lack of user involvement, Lack of executive support, Unrealistic expectation, Improper planning.

- Business Process Overview

- The business process overview contains

- Has a GOALS

- Has specific INPUTS

- Use RESOURCES Perform ACTIVITIES in some order

- Has specific OUTPUT

- Creates END VALUE to Customers

  - Legacy System (AS-IS)

The current state of a system is As-Is where the current stage is generating the text format response and visuals based on the questions, external dataset can be added

  - Proposed Recommendations (TO-BE)

In the future stage need to pull the different storage,

Voice handling, multifactor authentications, etc..

- Business Requirements

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | User Registration | Users (farmers/manufacturers) can create an account by providing email and password. | 10 |
| FR0002 | User Login/Logout | Registered users can securely log in and log out of the application. | 10 |
| FR0003 | Chat Window | Stake holders can use the chat window to raise queries and requests | 9 |
| FR0004 | Function app API | In the back-end we need to connect the function app with open ai Api prompt and Lang chain library | 9 |
| FR0005 | Streamlit library implementation | Streamlit library is used to generate the graphs and charts of the visualization | 10 |
| FR0006 | Add New dataset feature | Stakeholders can upload their dataset to get insights and information of the uploaded dataset | 10 |
| NFR001 | Usability | The application should have an intuitive and user-friendly interface. | 7 |
| NFR002 | Performance | The application must load pages within 3 seconds. | 8 |
| NFR003 | Security | The application must ensure secure user authentication. | 7 |

- Appendices

  - List of Acronyms

- DB -- Data Base

- ROI  Return of investment

- SPOC  Source point of contact

- RACI  Responsible, Accountable, Consulted and Informed

- BRD  Business requirement document

- FRS   Functional requirement specification

- SRS   Software Requirement Specification

- BA   Business Analyst

- UAT User acceptance testing

- RTM  Requirement traceability Matrix

- API  Application Program Interface

- COO  Chief operating officer

- CEO Chief executive Officer

- PM  Project Manager

- UI   User Interface

- LLM   Large language model

- SQL  Structure query language

  - Glossary of Terms

- Technology: Python and SQL

- Framework & library: Langchain, Streamlit and gradio

- Cloud Service: Azure open ai,  Azure function app and Azure SQL server

  - Related Documents

The related documents are FRS and SRS use in this document for the reference.