Agile Documents - 2/2

Document 1: Definition of Done - Talon Promotion Engine | Telecom Project

As per the Agile Extension to the BABOK® Guide v2, the Definition of Done (DoD) represents a common understanding among the team of what it means for a backlog item to be considered complete. It serves as a checklist that promotes clarity, quality, and alignment across stakeholders.

For the Talon Promotion Engine - which governs campaign eligibility, discount rules, and dynamic pricing logic within a telecom ecosystem - the DoD ensures that promotional features are fully functional, tested, and production-ready at each level of delivery (User Story, Sprint, Release).

Checklist: Definition of Done for Talon User Stories

- Developed and committed Talon rule scripts for required promotions

- Dynamic promotion eligibility rules are implemented and validated

- All assumptions and data dependencies for the user story are met (e.g., subscriber segments, rate plans)

- Code builds and deploys successfully in the CI/CD pipeline with no compilation or merge errors

- Unit test coverage of Talon rule logic exceeds threshold (e.g., 80%), and all unit tests pass

- Feature is tested with mocked and live API responses for expected scenarios and edge cases

- Successfully deployed to staging or test environments mirroring production topology

- Passed cross-platform testing on devices and browsers identified in project requirements

- Functional, integration, and regression tests are executed and passed by QA

- Feature behaves as expected against clearly defined acceptance criteria

- Test results demonstrate the promotional logic behaves correctly with telecom-specific rules (e.g., usage tiers, data caps)

- Signed off by Product Owner

- All refactoring efforts and rule clean-ups are completed

- Changes to Talon configurations (e.g., new rule set) are documented

- Associated API or system integration documentation is updated

- Conducted peer code reviews with feedback addressed

Document 2- Product Vision

| Scrum Project Name: | Talon Promotion Engine |  |  |
| --- | --- | --- | --- |
| Venue: | Conference Room B, Telecom HQ / Virtual (Hybrid Setup) |  |  |
| Date: Aug 12 2025 | Start time: 10 am | End time: 12:30 am | Duration: 2 hrs. 30 mins |
| Client: | TelNet Communications Pvt. Ltd. |  |  |
| Stakeholder list: | Head of Marketing – TelNet |  |  |
|  | IT Infrastructure Lead |  |  |
|  | Talon Solutions Integration Consultant |  |  |
|  | Product Owner |  |  |
|  | Scrum Master |  |  |
| Scrum Team |  |  |  |
| Scrum Master: | Priya N |  |  |
| Product Owner: | Arjun Mehta |  |  |
| Developer: | Rakesh Iyer |  |  |
| Developer: | Neha Sarma |  |  |
| Developer: | Sandeep Rao |  |  |
| Developer: | Kavitha Joshi |  |  |
| Developer: | Ankit Verma |  |  |
| Tester: | Shubham Das |  |  |
| Vision: | To empower Telecom marketing and customer experience teams with a flexible, real-time promotion engine by integrating Talon into the telecom ecosystem - enabling personalized campaigns, loyalty rewards, and data-driven engagement strategies that boost customer satisfaction and retention. |  |  |
| Target group Which market segment does the product address? The Talon Promotion Engine is designed for telecom companies to create smart, personalized offers like discounts, loyalty points, and rewards. It helps attract and retain customers by sending the right promotion at the right time. Who are the target users and customers? The target users are telecom teams like marketing, CRM, and IT who set up and manage promotions. The end customers are mobile or broadband users who receive personalized offers, discounts, and rewards | Needs What problem does the product solve? Talon helps telecom companies avoid manual, slow, and generic promotions by automating personalized offers in real time Which benefit does it provide? It boosts customer engagement and loyalty by sending the right rewards - like discounts or points - at the perfect moment. | Product What product is it? It’s a promotion engine that helps telecom companies run smart, personalized campaigns using Talon’s API-based platform. What makes it desirable and special? It’s flexible, no-code friendly, and supports real-time rewards like airtime, data, or loyalty points - tailored to each customer’s behavior. Is it feasible to develop the product? Yes, Talon is already a proven, scalable solution with telecom ready features and APIs that integrate smoothly with existing systems. | Value How is the product going to benefit the company? It helps the telecom company keep customers happy and loyal by sending smart, timely offers. This leads to more revenue and fewer people switching to competitors. What are the business goals? To launch promotions faster, reduce customer churn, and grow profits through better engagement. What is the business model? The company uses Talon’s platform to run in-house campaigns, earning more by keeping customers longer and spending less on manual work. |

Document 3: User Stories

User Stories – Talon Promotion Engine Integration (Telecom Project)

| User Story No:1 | Description |
| --- | --- |
| Tasks | Integrate Talon API with Telecom CRM |
| Priority | High |
|  | As a CRM analyst, I want Talon to sync with our customer database so that I can launch real-time promos. |
| BV | 500 |
| CP | 5 |
| Acceptance Criteria | Talon pulls customer data in real time Data mapping verified Sync errors logged. |

| User Story No:2 | Description |
| --- | --- |
| Tasks | Configure rule-based promotion engine |
| Priority | High |
| Value Statement | As a marketing manager, I want to create rule-based promotions so that I can launch campaigns easily. |
| BV | 500 |
| CP | 8 |
| Acceptance Criteria | Rules created via UI. Campaigns scheduled. Triggers work based on behavior. |

| User Story No:3 | Description |
| --- | --- |
| Tasks | Enable loyalty point assignment |
| Priority | Medium |
| Value Statement | As a loyalty manager, I want to assign points through Talon so that customers feel rewarded. |
| BV | 200 |
| CP | 5 |
| Acceptance Criteria | Points assigned via triggers. Visible in app. Stored in backend. |

| User Story No:4 | Description |
| --- | --- |
| Tasks | Schedule promotions in advance |
| Priority | Medium |
| Value Statement | As a campaign designer, I want to schedule promotions so that they go live automatically. |
| BV | 200 |
| CP | 3 |
| Acceptance Criteria | Promotions can be scheduled. Start/end times respected. |

| User Story No:5 | Description |
| --- | --- |
| Tasks | Log promotion activity for compliance |
| Priority | High |
| Value Statement | As a compliance officer, I want Talon to log activity so that we meet audit requirements. |
| BV | 100 |
| CP | 2 |
| Acceptance Criteria | All actions logged with timestamps. Exportable reports. |

| User Story No:6 | Description |
| --- | --- |
| Tasks | View customer promotion history |
| Priority | Medium |
| Value Statement | As a support agent, I want to view promo history so that I can resolve customer queries. |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | History visible in dashboard. Filter by date/customer. |

| User Story No:7 | Description |
| --- | --- |
| Tasks | Integrate Talon with CI/CD pipeline |
| Priority | Low |
| Value Statement | As a DevOps engineer, I want Talon in CI/CD so that updates deploy smoothly. |
| BV | 500 |
| CP | 5 |
| Acceptance Criteria | Talon integrated into pipeline Deployment logs tracked |

| User Story No:8 | Description |
| --- | --- |
| Tasks | Track promotion performance |
| Priority | High |
| Value Statement | As a product owner, I want to track promo metrics so that I can measure success. |
| BV | 200 |
| CP | 5 |
| Acceptance Criteria | Metrics dashboard available. Reports exportable. |

| User Story No:9 | Description |
| --- | --- |
| Tasks | Simulate customer profiles for testing |
| Priority | Medium |
| Value Statement | As a QA tester, I want to simulate profiles so that I can test rules effectively. |
| BV | 100 |
| CP | 3 |
| Acceptance Criteria | Test profiles created Rules triggered correctly. Test logs maintained. |

| User Story No:10 | Description |
| --- | --- |
| Tasks | Deliver personalized offers to users |
| Priority | High |
| Value Statement | As a telecom customer, I want to receive offers based on my usage so that I feel valued. |
| BV | 100 |
| CP | 2 |
| Acceptance Criteria | Offers triggered by usage data. Delivered via SMS/app. |

| User Story No:11 | Description |
| --- | --- |
| Tasks | Configure referral program rules |
| Priority | Medium |
| Value Statement | As a growth marketer, I want to set up referral campaigns in Talon so that I can reward customers for bringing in new users. |
| BV | 100 |
| CP | 5 |
| Acceptance Criteria | Referral codes are generated and tracked. Rewards issued to both parties. Campaign results visible in dashboard. |

| User Story No:12 | Description |
| --- | --- |
| Tasks | Integrate Talon with SMS gateway |
| Priority | High |
| Value Statement | As a telecom customer, I want to receive promotion alerts via SMS so that I never miss a reward or offer. |
| BV | 500 |
| CP | 8 |
| Acceptance Criteria | SMS alerts triggered by promotion rules Delivered within 1 minute. |

| User Story No:13 | Description |
| --- | --- |
| Tasks | Enable promotion rollback feature |
| Priority | Medium |
| Value Statement | As a product owner, I want to roll back promotions if needed so that I can fix issues without affecting customers. |
| BV | 500 |
| CP | 8 |
| Acceptance Criteria | Promotions can be paused or rolled back Affected users notified Rollback logs maintained. |

| User Story No:14 | Description |
| --- | --- |
| Tasks | Track promotion redemptions |
| Priority | High |
| Value Statement | As a business analyst, I want to track how many users redeem promotions so that I can measure campaign effectiveness. |
| BV | 500 |
| CP | 8 |
| Acceptance Criteria | Redemption data captured in real time. Reports show trends by campaign. |

| User Story No:15 | Description |
| --- | --- |
| Tasks | Set up discount rules based on data usage |
| Priority | High |
| Value Statement | As a prepaid customer, I want to receive a 10% discount when I use more than 5GB in a week so that I feel rewarded for high usage. |
| BV | 100 |
| CP | 1 |
| Acceptance Criteria | Discount triggers after 5GB usage. Auto-applied to next recharge. Logged in customer history. |

| User Story No:16 | Description |
| --- | --- |
| Tasks | Configure time-based discount campaigns |
| Priority | Medium |
| Value Statement | As a marketing manager, I want to offer 20% off on weekend data packs so that I can boost usage during off-peak hours. |
| BV | 100 |
| CP | 3 |
| Acceptance Criteria | Discount applies only on weekends. Shown in app and SMS. Usage tracked separately. |

| User Story No:17 | Description |
| --- | --- |
| Tasks | Apply discounts based on customer tenure |
| Priority | Medium |
| Value Statement | As a loyalty program manager, I want to give a 15% discount to customers with over 12 months of service so that I can reward long-term users. |
| BV | 500 |
| CP | 3 |
| Acceptance Criteria | Tenure calculated from activation date. Discount auto-applied to eligible users |

| User Story No:18 | Description |
| --- | --- |
| Tasks | Trigger discounts based on recharge amount |
| Priority | High |
| Value Statement | As a telecom customer, I want to get ₹50 off when I recharge above ₹499 so that I get better value for higher spends. |
| BV | 100 |
| CP | 3 |
| Acceptance Criteria | Discount applies to recharges over ₹499. Limit of one use per user/month. |

Document 4: Agile PO Experience
The Product Owner played a pivotal role in this project by aligning Talon’s capabilities with the unique demands of the telecom domain - where high-volume transactions, dynamic campaigns, and customer-centric offers are critical to success. The PO served as the voice of the customer and business across all Agile ceremonies and decisions.

Following are the responsibilities of PO in this project:

- Market Analysis
- Conducted analysis of telecom sector's promotional models and subscriber behavior.
- Benchmarked Talon against similar rule-based promotion engines used by competitors.

- Enterprise Analysis
- Evaluated the potential for tailored offers to improve ARPU (Average Revenue Per User) and customer retention.
- Collaborated with stakeholders to establish ROI expectations from campaign personalization.

- Product Vision and Roadmap
- Defined a clear vision to integrate Talon as a flexible, scalable rules engine supporting data, voice, and bundled plans.
- Prepared a phased roadmap outlining MVP (basic discount logic), phase-2 (segmented offers), and phase-3 (usage-triggered promotions).

- Managing Product Features
- Balanced marketing and IT needs to prioritize Talon features like eligibility rules, dynamic discount application, and real-time rule execution.
- Mapped epics and stories based on business criticality and development capacity.

- Managing Product Backlog
- Groomed the backlog regularly to reflect business priorities (e.g., launching festive promotional offers first).
- Worked with BAs to split and size epics related to eligibility logic, rule testing, and RESTful API integration.

- Managing Overall Iteration Progress
- Conducted sprint demos for internal and external stakeholders to showcase working Talon rules and test APIs.
- Participated in retrospectives to fine-tune backlog grooming, testing cycles, and configuration syncs between Talon and OSS/BSS platforms.

- From this project I have learned how to handle sprint meetings such as:

Sprint Planning Meeting: Defined sprint goals aligned with the roadmap.
Collaborated with the Scrum Master and team to estimate story points and commit to deliverables

Sprint Review and Retrospective: Demonstrated completed features to stakeholders and captured feedback. Identified process improvements and incorporated them into the next sprint cycle

Document 5: Product and sprint backlog and product and sprint burndown charts

Product Backlog:

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint (Planned) |
| --- | --- | --- | --- | --- | --- | --- |
| US1 | Integrate Talon API with Telecom CRM | API sync, Data mapping, Error logging | High | 500 | 5 | Sprint 1 |
| US2 | Configure rule-based promotion engine | Rule config, Campaign scheduling | High | 500 | 8 | Sprint 1 |
| US3 | Enable loyalty point assignment | Setup triggers, Visibility, Backend update | Medium | 200 | 3 | Sprint 2 |
| US4 | Schedule promotions in advance | Time scheduler setup, UI config | Medium | 200 | 3 | Sprint 2 |
| US5 | Log promotion activity for compliance | Log structure, Report module | High | 100 | 1 | Sprint 3 |
| US6 | View customer promotion history | Dashboard, Filter setup | Medium | 500 | 5 | Sprint 3 |
| US7 | Integrate Talon with CI/CD pipeline | Setup pipeline hooks | Low | 500 | 5 | Sprint 4 |
| US8 | Track promotion performance | Dashboard, Reporting | High | 200 | 3 | Sprint 3 |
| US9 | Simulate customer profiles for testing | Test profile creation, Logs | Medium | 100 | 3 | Sprint 2 |
| US10 | Deliver personalized offers to users | Usage-based logic, Delivery via SMS/app | High | 100 | 1 | Sprint 4 |
| US11 | Configure referral program rules | Referral setup, Reward linkage | Medium | 100 | 1 | Sprint 4 |
| US12 | Integrate Talon with SMS gateway | API integration, Alert triggers | High | 500 | 5 | Sprint 2 |
| US13 | Enable promotion rollback feature | Pause, Notify, Log rollbacks | Medium | 500 | 5 | Sprint 5 |
| US14 | Track promotion redemptions | Real-time tracking, Trend reports | High | 500 | 3 | Sprint 5 |
| US15 | Set up discount rules based on data usage | Usage tracking, Rule config | High | 100 | 5 | Sprint 2 |
| US16 | Configure time-based discount campaigns | Time filter, UI display | Medium | 100 | 3 | Sprint 5 |
| US17 | Apply discounts based on customer tenure | Tenure logic, Auto-apply config | Medium | 500 | 3 | Sprint 5 |
| US18 | Trigger discounts based on recharge amount | Threshold logic, Limit validation | High | 100 | 3 | Sprint 3 |

Sprint Backlog:

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US1 | Integrate Talon API with Telecom CRM | Setup API integration, Data mapping, Logs | Anjali | In Progress | 16 |
| US2 | Configure rule-based promotion engine | Create rules via UI, Schedule triggers | Ramesh | Not Started | 18 |

Sprint Burn Down Chart:

Product Burn Down Chart:

Document 6: Sprint meeting

Meeting Type 1: Sprint Planning meeting

| Date | 17 June 2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM IST |
| Location | Conference Room B / Microsoft Teams (Hybrid) |
| Prepared By | Product Owner – Talon Integration |
| Attendees | PO, Scrum Master, BA, Tech Lead, Developers, QA, CRM Specialist, Marketing Stakeholder |

Agenda Topics:

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Welcome and Sprint Goal Overview | Product Owner | 10 mins |
| Review of Prior Sprint Outcomes | Scrum Master | 10 mins |
| Backlog Grooming and Story Prioritization | Product Owner & BA | 20 mins |
| Technical Feasibility and Dependencies | Tech Lead | 15 mins |
| Task Estimation and Story Pointing | Development Team | 20 mins |
| Sprint Commitment and Capacity Planning | Scrum Master | 10 mins |
| Q&A and Final Alignment | All | 5 mins |

Other Information:

| Observers | Customer Experience Lead |
| --- | --- |
| Resources | Jira Board: Sprint #12 – Talon Integration Confluence Page: Sprint 12 Planning Notes Talon API Docs v2.3 |
| Special Notes | Cross-functional coordination with CRM teams required Early identification of SMS gateway dependencies to prevent delays |

Meeting Type 2: Sprint Review Meeting

| Date | 1 July 2025 |
| --- | --- |
| Time | 10:00 AM – 11:15 AM IST |
| Location | Microsoft Teams / Conference Room B (Hybrid) |
| Prepared By | Product Owner – Talon Integration |
| Attendees | PO, Scrum Master, BA, Developers, QA, CRM Specialist, Marketing Lead |

| Sprint Status | - Sprint Goal: Enable rule-based promotion configuration - Status: Achieved - Velocity: 34/36 SP completed - Blockers: Minor SMS gateway delay, resolved mid-sprint |
| --- | --- |
| Things to Demo | - Rule-based promotion builder UI - Loyalty point assignment - SMS alerts for offers - Conditional and Vouched discounts on product |
| Quick Updates | - API docs published to Confluence - Discount based subscription product |
| What’s Next | - Start referral campaign module - Integrate push notification service - Prep Sprint 13 backlog |

Meeting Type 3: Sprint Retrospective Meeting

| Date | 2 July 2025 |
| --- | --- |
| Time | 10:00 AM – 11:00 AM IST |
| Location | Microsoft Teams / Conference Room B (Hybrid) |
| Prepared By | Scrum Master |
| Attendees | Scrum Master, Product Owner, Developers, QA, Business Analyst, CRM Lead |

| Agenda | - Reflect on Sprint 12 outcomes - Identify improvements for Sprint 13 - Foster team feedback and collaboration |
| --- | --- |
| What Went Well | - CRM integration completed on time - Promotion rule engine UI received positive feedback - QA cycle completed with minimal defects |
| What Didn’t Go Well | - SMS gateway testing delayed due to third-party API issues - Some stories were spill overed to next sprint |
| Questions | - How can we better manage external dependencies? - Should we involve QA earlier in story grooming? |
| Reference | - Sprint 12 Jira Board - Confluence Retrospective Notes |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Daily Stand-up Meeting Tracker – Week “X” (from 10-06-2025 to 16-06-2025) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Mon | Tue | Wed | Thu | Fri | Sat | Sun |
| What did you do yesterday? | Developer 1 | Set up API gateway configs | Integrated Talon REST APIs | Mapped promo rules schema | Validated data pipeline | Refactored logging module |  |  |
|  | Developer 2 | Created DB schema changes | Built discount logic layer | Unit tested promotion rules | Fixed API auth issues | Reviewed integration flows |  |  |
|  | Developer 3 | Analyzed user scenarios | Designed test cases | Executed regression tests | Logged performance issues | Prepared deployment scripts |  |  |
| What will you do today? | Developer 1 | Test offer eligibility | Handle invalid payloads | Finalize error handling | Optimize response latency | Conduct code review |  |  |
|  | Developer 2 | Deploy promo DB migration | Sync with QA on test data | Update user documentation | Test fallback logic | Join sprint demo |  |  |
|  | Developer 3 | Automate regression suite | Coordinate with Talon team | Benchmark throughput | Assist on rollback strategy | Monitor logs post-deploy |  |  |
| What is blocking your progress? | Developer 1 | Awaiting Talon API docs | None | None | Need updated offer specs | None |  |  |
|  | Developer 2 | Need access to staging env | Blocked on QA test data | None | None | None |  |  |
|  | Developer 3 | Waiting on log server fix | None | Intermittent API failures | None | None |  |  |