## Slide 1: Project Title – Urban Crops
Prepared By – Rohit Sarnaik
Date – 18/02/2025

## Slide 2: Situation
Urban farming is gaining popularity as cities look for sustainable ways to produce food locally.
Farmers, whether in urban or peri-urban areas, need a structured system to manage their crops, from planting to selling in the market.
Currently, many farmers rely on manual or outdated methods to track their crop inventory, sales, and invoices, leading to inefficiencies, losses, and lack of transparency in the supply chain.

## Slide 3: Problem
Farmers lack a streamlined system to track planted crops, harvests, and sales.
Inefficient inventory management leads to wastage or shortages.
The procurement process from farmers to the market is not well-documented, creating transparency issues
Manual invoice generation increases errors and administrative burden.
Lack of real-time tracking results in difficulty in managing demand and supply efficiently.

## Slide 4: Opportunity
Develop a digital platform to automate crop tracking, from plantation to sales.
Implement an inventory management system that records all procured crops.
Provide real-time updates on crop availability for better market planning.
Generate automated invoices, reducing errors and improving efficiency.
Enhance transparency and traceability of the entire supply chain, benefiting farmers, suppliers, and buyers.
Improve decision-making with data analytics and reports for better forecasting.

## Slide 5: Purpose Statement
The purpose of the Urban Crop project is to develop a smart crop tracking and inventory management system that streamlines the entire lifecycle of urban farming, from plantation to market sales.
The system will enable farmers, suppliers, and market vendors to efficiently manage their crop inventory, track procurement, generate invoices, and ensure transparency in the supply chain.

## Slide 6: Goals
Crop Tracking & Management: Provide farmers with a digital platform to record, monitor, and manage their planted crops from sowing to harvesting.
Inventory Management: Maintain an accurate real-time inventory of all crops procured from farmers, ensuring efficient stock management.
Procurement & Sales Tracking: Automate the process of tracking crops as they move from farms to markets, ensuring proper documentation.
Invoice & Financial Management: Generate automated invoices for all transactions, reducing manual errors and improving financial transparency.
Sustainability & Efficiency: Reduce wastage, improve resource utilization, and support sustainable urban farming practices through better tracking and management.
Supply Chain Transparency: Improve traceability by providing stakeholders with real-time access to crop availability, pricing, and procurement history.

## Slide 7: Project Objectives
Develop a Centralized Digital Platform
Establish an Inventory Management System
Implement Crop Tracking System
Automate Procurement and Sales Processes
Improve Sustainability and Reduce Wastage
Integrate Invoice and Billing System
Enhance Supply Chain Transparency

## Slide 8: Success Criteria
System Adoption by Farmers & Vendors
Accurate Crop & Inventory Tracking
Efficient Procurement & Sales Management
Automated Invoice Generation
User Satisfaction & Engagement
Compliance & Data Security
Reduced Wastage & Stock Optimization
Real-Time Data & Reporting Accuracy

## Slide 9: Methods/Approach
Requirement Gathering & Analysis
System Design
Development
Integration & Testing
Deployment & Implementation
Maintenance & Support

## Slide 10: Resources - People
Total Estimated Team Size – 10 -15 people
Project Management Team
Development Team
Database Administrator
Quality Assurance (QA) & Testing Team
UI/UX Design Team
Deployment & Support Team
Subject Matter Experts (SMEs)
External Consultants (If Required)

## Slide 11: Resources - Time
Project Phase | Duration | Key Resources Involved
Requirement Gathering & Analysis | 4–6 weeks | Project Manager, Business Analyst, SMEs, Stakeholders
System Design | 4–6 weeks | Software Architect, UI/UX Designer, Business Analyst
Development | 12–16 weeks | Frontend Developers, Backend Developers, Database Administrator, API Developer
Testing | 6–8 weeks | QA Testers, Test Automation Engineer, Developers
Deployment & Training | 4–6 weeks | IT Support, Trainers,
Maintenance & Support | Continuous | IT Support
The total project duration is estimated to be 6 to 9 months, depending on the complexity and scale of implementation.

## Slide 12: Resources - Budget
The budget for the Urban Crop project depends on factors such as team size, technology stack, hosting infrastructure, and maintenance costs. Below is a detailed budget breakdown, considering a mid-scale implementation over a 9-month timeline with ongoing support.
Estimated Total Budget: Rs 30,00,000 – Rs 60,00,000

## Slide 13: Resources - Other
Hardware & IT Infrastructure - 40,000 – 90,000
Software & Tools - $25,000 – 80,000
Logistics & Operational Resources - 55,000 – 135,000
Government & Legal Compliance Resources - 15,000 – 40,000
TOTAL OTHER RESOURCES BUDGET - 135,000 – 345,000
Apart from people, time, and budget, the project will require additional physical, technological, and operational resources to ensure successful execution and deployment. Below is a breakdown of other required resources

## Slide 14: Risks
Technical Risks
  Data Security & Cyber Threats
  Data Loss or Corruption
  System Performance Issues
Business & Operational Risks
  User Resistance to Change
  Low Farmer Adoption
  Inaccurate or Delayed Data Entry
Financial Risks
  Project Budget Overruns
  Funding Shortages
  Payment Gateway Failures
External & Environmental Risks
  Regulatory & Compliance Changes
  Market Price Fluctuations
  Cybersecurity Attacks

## Slide 15: Dependencies
Technical Dependencies
  Software Development Tools
  Database Management Systems
  Cloud Infrastructure
Operational Dependencies
  Farmer & Vendor Participation
  Data Collection Sources
  Customer Support Services
External Dependencies
  Government Regulations
  Market Conditions & Crop Prices
  Payment Gateway Providers
Financial Dependencies
  Budget Allocation
  Revenue Generation
Timeline Dependencies
  Delivery of Software Components
  User Training and On boarding
  Market Launch

## Slide 16: To Be Completed by Appropriate Manager
Project Sponsor - Urban Farms Inc.
Project Manager - Jane Smith