## Slide 1: Project Title – HDFC Fund Flow App
Prepared by - Shubham Baheti Date – 11/02/2024

## Slide 2: Situation / Problem / Opportunity
Company is currently using third party application called Cams 360 where it can see its investors details and transaction details.
Company has to pay for each login made by the employee.
Company is planning to develop its own internal system for employee so they can track the transaction details.

## Slide 3: Purpose Statement (Goals)
The Purpose of this project is to analyze , select and implement new internal system for the tracking of transaction and details of the investors.

## Slide 4: Project objectives.
The application will help reduce the cost by 30%.
The application helps in easing the back office work and increasing the internal system reliability.
Application can align special tabs depending on seniority and reliability of the personal.
The objective of the application is to provide smooth flow to the employees so that the transaction are smooth and there is less need for correction/revalidation.

## Slide 5: Success Criteria
Improve in records availability and accessability of information collateral forms and documents.
Reduce system downtime , related wait time and system response time.
Application accesability according to personal grade.

## Slide 6: Methods / Approach:
Gather requirement from the stakeholder majorly operations employees and sales staff.
Analyze stakeholder through questionnaire technique and look for the right stakeholder.
Requirements include the application data points what are important for the daily routine activity.
After application is developed training should be conducted for the employees in frequent basis till they understand the details.
Development of the support staff in case of any queries in the system.

## Slide 7: Methods / Approach:
Application will go live in 1 year. Till the time user will use MF360 application (third party application)

## Slide 8: Resources:
People - Project team members from Client community and It’s
Time – Implementation in 12 months.
Budget – Hardware , Software ,training and services not in excess of 2 cr.
Others – Third Party software evaluation site visits, Dataquest reports – not to exceed Rs 50Lakhs.

## Slide 9: Risk and dependencies
Users need to use Third party application for year the application gets developed
Developing the internal application may increase the cost at the starting but gradually cost will be recovered.
After development of the application internal hdfc it helpdesk will help in solving grievances if any.

## Slide 10: To be completed by Appropriate Manager
Project Sponsor – N Murthy
Project Manager - N Natrajan.