## Slide 1: Implementation of Front Running Alert in ATS (Automated Trade Surveillance)
Prepared By: Rahul Ramesh O Prepared On: 03/01/2025

## Slide 2: Problem/Opportunity
At present, ATS system lacks a mechanism to detect and alert potential front running activities.
Huge compliance risks and hinders effective trade monitoring.
Enhance surveillance capabilities and ensure regulatory compliance.

## Slide 3: Goal
The purpose of this project is to implement below functionalities in ATS:
Design and implement a front running alert mechanism within the ATS system.
Integrate seamlessly with the existing Kx dashboard and improve trade monitoring capabilities.

## Slide 4: Project Objectives
Analyze order and trade data to define front running criteria
Develop an alert generation mechanism based on pre-defined criteria
Integrate the alert system with the Kx dashboard for real-time monitoring
Validate and test the solution for accuracy and reliability

## Slide 5: Success Criteria
Detect and generate alerts for potential front-running activities with high accuracy
Ensure alerts are displayed on the Kx dashboard
Maintain system performance and handle large volumes of data efficiently

## Slide 6: Methods/Approach
1. Identify the stakeholders:
Business Team (Bank Compliance, Trade Desk team), Scrum Team (Product Owner, Scrum Master, BA, Kdb Developers, Testing Team), Abinitio Team (Data pipeline)
2. Requirement Gathering:
Conducted workshops with Bank Compliance Team, Trade Desk and Bank IT Team to finalize requirements and to understand the regulatory framework for front running trades.
3. Design and Development:
Design mechanism to identify the front running pattern based on order and trade data.
Develop integration with Kx dashboard to display alert.
Ensure system performance is not affected with new alerts data.

## Slide 7: Methods/Approach
4. Testing:
Perform testing and validation to ensure system reliability
5. Training:
Provide user training sessions.
6. Go-Live:
Roll out the solution to production and monitor performance.

## Slide 8: Resources
People:
Scrum team (1 Product Owner, 1 Scrum Master, 1 BA, 2 Kdb Developers, 2 Testers) - Total 7 resources.
Time:
Estimated project timeline: 3 months
Budget:
Development, testing and implementation costs (25 lakhs)
Other:
Tools- Kdb Database, Kx Dashboard, Abinitio data Pipeline from MODS (Market Operation Data Source) to ATS

## Slide 9: Risk & Dependencies
Risk of accurate and consistent data from external sources (Order and Trades).
Dependency on the MODS and Abinitio pipeline for proper data ingestion.
Potential Integration challenge with the existing Kx dashboard.
Ensuring compliance with the regulatory requirements for trade monitoring.

## Slide 10: Approval
Project Sponsor
Project Manager

## Slide 11
THANK YOU!!