## Slide 1: PACE
Project Proposal Guidelines
Prepared By: Ajas Ashraf
Date: 25/02/2025

## Slide 2: SITUATION:
Enhancing Employee Experience at ICICI Prudential
Employees experience faster processing, transparency, and convenience, while HR & Finance benefit from efficient tracking and reduced paperwork.
Faster approvals, fewer follow-ups, and an efficient, transparent employee service process.

## Slide 3: PROBLEM
Manual & Time-Consuming Processes
• Employees rely on emails, spreadsheets, and paper forms for leave applications and reimbursements.
• This leads to delayed approvals and uncertainty about request status.
Lack of Transparency
• No centralized system to track leave balances or reimbursement status.
• Employees have to follow up multiple times with HR or Finance.
Inefficient Approval Workflow
• Requests often get stuck in multiple approval layers due to manual processes.
• Managers may miss requests or approve them late, causing frustration.

## Slide 4: PROBLEM
Error-Prone & Difficult Documentation
• Physical receipts for bill reimbursements get lost or damaged, leading to delays.
• Employees often forget required details, causing back-and-forth communication.
Limited Accessibility & Integration
• No mobile-friendly or self-service option for employees.
• Existing tools (if any) don’t integrate well with HRMS or Finance systems.

## Slide 5: OPPORTUNITY:
Enhanced Employee Experience
• A single platform for applying leaves, tracking approvals, and submitting reimbursements.
• Eliminates manual paperwork and reduces frustration caused by delays.
Improved Process Efficiency
• Automated workflows for approvals reduce turnaround time.
• HR & Finance teams spend less time on manual tasks and focus on strategic work.
Transparency & Real-Time Tracking
• Employees can check leave balance, reimbursement status, and approvals instantly.
• Reduces unnecessary follow-ups and enhances trust.

## Slide 6: OPPORTUNITY:
Scalability & Future Integration
• Can be expanded to include additional HR services like payroll queries, attendance tracking, and policy updates.
• Seamless integration with existing HRMS & finance systems for a smooth transition.
PACE is not just an app—it’s a step toward a more efficient, employee-friendly workplace!

## Slide 7: PURPOSE STATEMENT:
“PACE is designed to simplify and streamline employee service processes at ICICI Prudential by providing a unified digital platform for leave applications, bill reimbursements, and other HR-related requests. By enhancing transparency, reducing processing time, and improving accessibility, PACE empowers employees with a seamless, efficient, and user-friendly experience, ultimately fostering a more productive and engaged workforce.”

## Slide 8: PROJECT OBJECTIVES:
Digitize & Automate Employee Services
• Replace manual, paper-based processes with a centralized digital platform for leave applications, reimbursements, and other HR services.
Enhance Employee Experience & Accessibility
• Provide a user-friendly mobile and web application for quick and hassle-free service requests.
• Enable real-time tracking of requests and approvals.
Improve Operational Efficiency
• Reduce approval turnaround time with automated workflows.
• Minimize errors and repetitive follow-ups for HR & Finance teams.
Ensure Scalability & Seamless Integration
• Integrate with existing HRMS and Finance systems for a smooth transition.
• Design a scalable framework to accommodate future employee service enhancements.

## Slide 9: SUCCESS CRITERIA:
Faster Processing & Approval Times
• Reduce leave & reimbursement approval time by at least 50% through automation.
Higher Employee Adoption & Satisfaction
• Achieve 80%+ employee usage within the first 6 months of launch.
• Improve employee satisfaction scores related to HR services.
Increased Efficiency & Reduced Manual Work
• Minimize HR & Finance workload by automating tracking and approvals.
• Reduce paperwork and manual follow-ups.
Seamless Integration & System Performance
• Ensure smooth integration with existing HRMS & finance systems.
• Maintain 99.9% uptime and a responsive user experience.

## Slide 10: Methods & Approaches
Methods & Approaches – Sequential Methodology, Waterfall Model
We are using the Waterfall methodology for the structured and sequential development of the PACE application.
Requirement Gathering & Analysis
• Identify core functionalities (leave applications, reimbursements, approvals, etc.).
• Gather inputs from HR, Finance, and Employees for process optimization.
System Design
• Define UI/UX design, database architecture, and system flow.
• Plan integration with HRMS & finance systems.
Development
• Build the frontend (mobile & web interface) and backend services.
• Implement workflow automation & data security protocols.

## Slide 11
Testing
• Conduct unit testing, integration testing, and user acceptance testing (UAT).
• Ensure bug fixes and performance optimization.
Deployment & Implementation
• Roll out phase-wise implementation with user training.
• Provide technical support for a smooth transition.
Maintenance & Support
• Continuous monitoring and updates based on user feedback.
• Ensure system stability and scalability.
By following the Waterfall model, PACE will be developed in a structured manner, ensuring a smooth and reliable implementation!

## Slide 12: RESOURCES:
People ; Skilled developed with the update with recent technologies for the compliance and risk management platforms. Skilled UI/UX designers to design them. Business Analysts – Requirement gathering & stakeholder coordination. IT & Infrastructure Team – Managing servers & system integrations. Project Managers – Overseeing timelines, deliverables, and risk management.
Time;
• Requirement Analysis & Design – 4-6 weeks
• Development Phase – 8-12 weeks
• Testing & Quality Assurance – 4-6 weeks
• Deployment & Training – 3-4 weeks

## Slide 13
Budget; This application relies on the most vulnerable project because it integrates the financial constitutions. So the software and hardware ranges high and also the amount of work which we input has the more work. It ranges from 60,00,000 if all convenience has been included.
﻿﻿Training and services - 40,00,000
﻿﻿Software - 10,00,000
﻿﻿Hardware - 10,00,000
Others - 500000
TECHNOLOGIES:
• Frontend: React (Web), Flutter/Android & iOS (Mobile App)
• Backend: Node.js / Python (Django or Flask)
• Database: MySQL / PostgreSQL / MongoDB
• Cloud Services: AWS / Azure / Google Cloud
• APIs & Integrations: HRMS, Payroll, and Finance System APIs
• Security & Authentication: OAuth, Multi-Factor Authentication, Data Encryption

## Slide 14: RISKS AND DEPENDENCIES:
Risk may arise if there is a lack of clarity or change in regulatory requirements, leading to delays or non-compliance issue.
Integration Challenges with HRMS & Finance Systems
Data Security & Compliance Issues, Implement strong authentication, data encryption, and comply with regulatory policies on employee data privacy.
Budget or Resource Constraints, Regular budget reviews and prioritization of core functionalities for MVP (Minimum Viable Product).

## Slide 15: RISKS AND DEPENDENCIES:
Stakeholder Collaboration – HR, Finance, IT, and Management must be aligned.
Third-Party Integrations – Seamless connectivity with existing HRMS & payroll systems.
Technology & Infrastructure Readiness – Reliable cloud hosting and scalable architecture.
User Training & Support – Ensuring employees understand and utilize PACE effectively. Proactively managing these risks and dependencies will ensure a smooth and successful launch of PACE at ICICI Prudential!