## Slide 1: Loan Management System
Efficient Solutions for Loan Processing and Management
28th December 2024
Prepared by:
Chandni Bhandari

## Slide 2: Situations/Problems:
High volume of loan applications
Manual errors in loan processing
Complex interest rate calculations
Delayed approvals and disbursements
Inefficient repayment tracking
Limited reporting and analytics
Regulatory compliance challenges

## Slide 3: Purpose of Loan Management System:
Automate loan application and approval process
Ensure accuracy in interest calculations
Keep a regular check on the health of loan
Streamline repayment tracking and management
Enhance customer experience with faster processing
Provide comprehensive reporting and analytics
Ensure compliance with financial regulations

## Slide 4: Project objectives:
Provide a user-friendly interface for customers and staff
Reduce time and efforts required for loan processing and repayment tracking
Implement secure data storage and security for sensitive information
Use data insights to improve decision making and risk assessment
Reduce manual mistakes through automation and validation checks
Design the system to handle increasing volumes and new functionalities

## Slide 5: Success Criteria:
Efficiency in loan processing with minimal delays
Accuracy in financial calculations like Interest rates, repayment schedules and outstanding balances
Positive feedback from customers and staff regarding ease of use and reliability
The system adheres to all applicable financial regulations and standards
All customer and financial data are stored and transmitted securely with no breaches reported

## Slide 6
Ability to track loans, repayment and outstanding balances in real time
The system can handle an increasing number of users and transactions as the business grows
Automated workflows eliminate common human errors in loan processing
Advanced analytics provide actionable insights for risk management and performance optimization
Operational costs are reduced through process automation and streamlined workflows

## Slide 7: Methods and Approaches:
Requirement Gathering
Requirement Analysis
Design
Testing
Implementation
WATERFALL APPROACH

## Slide 8: Stage 1: Requirement Gathering
Requirement Gathering: We will gather the requirements using various elicitation techniques and prepare Business Requirement Document (BRD) -
Prototyping
Interview
  Individual
  Group
  Documentation
  Workshops
  Prepare
  Execute
  Wrap-up
Focus Groups
  Homogeneous
  Heterogeneous
JAD Sessions
Survey
  Open-ended
  Close-ended
  Reverse Engineering
  Black Box
  White Box
Observation
  Active
  Passive
Brainstorming

## Slide 9: Stage 2: Requirement Analysis
Requirement Analysis: We will analyse the gathered requirements using various techniques like –
After all validations and verifications, the business requirements will be converted into functional requirements
Capturing all the functionalities, As Is of the business and stakeholders information in Functional Requirement Document (FRD)
FURPS
F: Functionality
SMART
S: Specific
MoSCoW
M: Must have
S: Should have
CUCV
U: Usability
R: Reliability
P: Performance
S:Supportability
M: Measurable
A: Attainability
R: Realistic
T: Timebound
C: Could have
W: Would like to have
C: Clarity
U:Understandable
C: Consistent
V: Verifiable

## Slide 10: Stage 3: Design
Creating solution to the problems
Team involved in designing –
  Business Architect
  Technical Architect
  Tech Lead
  SME
System will be designed like screens, database and programs
Design Report or SRS (System Requirement Specification) will be prepared

## Slide 11: Stage 4: Testing
Types of testing –
  System Integration Testing (SIT)
  User Acceptance Testing (UAT)
System Integration Testing
A dummy system is prepared with dummy data
User Acceptance Testing
Performed when the project is near to live
Test Plan and Test Cases are prepared
Test results are documented
SIT Test Report is published to stakeholders
Scenarios are cloned using internal data
Test Plan and Test Cases are prepared
UAT Test Report is published to stakeholders

## Slide 12: Stage 5: Implementation/Deployment
Implementation: Running the code for the very first time in production
Deployment: Moving code from development environment to production
This is Go Live stage
Prepare implementation plan capturing steps of implementation, maintenance stage and details of support team

## Slide 13: Resources
BA: Chandni Bhandari
PM: Mayank Lodha
DB Admin: John Wick
NW Admin: Mike
Developers: Juhi, Neha, Priyank, Nikhil
Testers: Gayatri, Namrata, Ankit
Time Duration
Budget
12 months
Software: 0.60 Crores
Hardware: 0.80 Crores
Salaries: 1.05 Crores
3rd Party Buyout: 0.30 Crores
Training: 0.25 Crores
Overall Budget: 3 Crores

## Slide 14: Risk and Dependencies
Risks:
Currently using a third-party software and the contract is going to expire soon
Inhouse software is required to reduce the cost
Inability to handle a growing number of users or transactions
Failures or delays in services from third-party providers
Vulnerabilities in the underlying software
Dependencies:
Availability of reliable servers, cloud services and internet connectivity
Availability of trained personnel to manage and maintain the system
Timely updates and fixes in the software
Additional time needs to be borrowed from the third-party as workflow should not be stopped

## Slide 15: Thank You