## Slide 1: Deshmukhi Express (Agile Methodology)
Project Title: Deshmukhi Express
Prepared By: Mukram
Date: 12/02/2025

## Slide 2: Situation
Deshmukhi is a village located 40 km away from Hyderabad city.
There is a lack of fast and reliable courier services connecting Hyderabad and Deshmukhi.
Many businesses and individuals face delays in receiving essential goods.
Need for an efficient delivery system to bridge the urban-rural logistics gap.

## Slide 3: Opportunity
Growing demand for same-day delivery services in rural areas.
Increasing e-commerce and business transactions in Deshmukhi.
Potential to create a streamlined courier service catering to local needs.
Competitive edge by leveraging technology and efficient logistics.
Opportunity to establish Deshmukhi Express as the preferred delivery service

## Slide 4: Problem
Current courier services take multiple days for delivery.
High transportation costs make deliveries expensive.
Lack of a structured and technology-driven logistics framework.
Difficulty in tracking deliveries and ensuring customer satisfaction.
Need for a dedicated solution that ensures affordability, reliability, and efficiency.

## Slide 5: Purpose Statement (Goals)
To create a fast and reliable courier service for same-day deliveries
Develop a mobile and web-based tracking system for users
Implement an Agile approach for efficient development

## Slide 6: Project Objectives
Develop a fully functional mobile and web-based courier platform
Enable real-time tracking and automated notifications
Reduce delivery time to under 6 hours
Optimize delivery routes using AI technology

## Slide 7: Success Criteria
Achieve 95% on-time delivery rate
Seamless user experience with real-time tracking
Increase customer base and business adoption
Minimize operational costs through optimized routes

## Slide 8: Agile Methodology Implementation
Sprint Planning: Divide development into 2-week sprints
Daily Stand-ups: Regular progress updates
Sprint Execution: Develop and test modules
Sprint Review & Retrospective: Continuous feedback for improvements

## Slide 9: Methods/Approach
Define the Product Vision:
  Collaborate with stakeholders, including the Product Owner and development team, to define the overall vision of the courier service application.
  The vision will align with Deshmukhi Express’s business goals, ensuring a fast, efficient, and reliable delivery system for transporting products from Hyderabad to Deshmukhi within a day.
Develop User Stories:
  Gather detailed requirements from stakeholders and convert them into user stories.
  Define user stories from an end-user’s perspective:
    "As a customer, I want to schedule a same-day delivery so that I can receive my package on time."
    "As a driver, I want a route optimization feature so that I can deliver packages efficiently."

## Slide 10
Create Product Backlog:
Prioritize user stories and features based on business value, risk, and dependencies.
The product will be review and adjust the backlog regularly to ensure that high-value tasks are completed first.

## Slide 11: Features of the Deshmukhi Express App
User Registration & Login
Order Placement & Tracking
Payment Gateway Integration
Driver App for Order Management

## Slide 12: Technology Stack
Frontend: React Native , React.js
Backend: Node.js with Express
Database: Firebase & MongoDB
APIs: Google Maps for route optimization

## Slide 13: Resources Required
Technology Stack:
Frontend: HTML, CSS, JavaScript, React.js
Backend: Node.js with Express.js or Django)
Database: PostgreSQL or MongoDB (for efficient data storage)
Hosting & Deployment: AWS, Firebase, or DigitalOcean
Payment Gateway Integration: Razorpay, Stripe, or PayPal
Development Team:
Frontend Developer: Responsible for UI/UX and creating an interactive interface
Backend Developer: Manages databases, API integration, and server-side logic
UI/UX Designer: Ensures a user-friendly experience and responsive design
DevOps Engineer: Handles deployment, cloud services, and security

## Slide 14
Project Management & Collaboration Tools:
Jira, Trello, or Asana for Agile project tracking
Slack, Microsoft Teams, or Zoom for team communication
GitHub or GitLab for version control and collaboration
Security & Compliance:
SSL certificates for secure transactions
GDPR compliance for user data privacy
Firewalls and authentication systems for cybersecurity

## Slide 15: Risks & Dependencies
Operational Risks: Potential delays due to traffic, weather, or vehicle breakdowns.
Financial Risks: Initial investment in technology and logistics might be high; potential challenges in achieving profitability.
Regulatory Risks: Compliance with government transportation and delivery regulations.
Technological Risks: System downtime, cyber security threats, or technical failures affecting tracking and delivery management.
Market Risks: Competition from established courier services and unpredictable demand fluctuations.

## Slide 16: Competitive Advantage
Faster than traditional courier services
Cost-effective compared to premium express services
Real-time tracking ensures transparency and trust

## Slide 17: Business Model
Revenue Streams:
Per delivery charge
Subscription plans for bulk users
Ad revenue from local businesses

## Slide 18: Future Enhancements
Expand services to more villages
Introduce drone-based deliveries
Partner with e-commerce platforms

## Slide 19: Executive Summary
📌 Deshmukhi Express – Transforming Last-Mile Delivery
✅ The Vision: A fast, reliable, and tech-driven same-day courier service from Hyderabad to Deshmukhi. ✅ The Need: Traditional courier services take 2-3 days, causing delays for businesses and individuals. ✅ The Goal: Deliver parcels within 6 hours, ensuring real-time tracking and cost-effective logistics.

## Slide 20
📊 Success Looks Like:
🚀 95% On-Time Delivery – Ensuring speed and reliability.
📱 Seamless Digital Experience – Mobile & web platforms for easy order tracking.
🔄 Agile & Scalable Model – Expansion-ready for future growth.
💰 Sustainable Revenue Streams – Subscription plans, delivery fees & local partnerships.