## Slide 1
First National Bank [FNB]
Prepared By: Ketankumar Fulbandhe
Date:23/02/2025
Project Proposal Guidelines

## Slide 2: Situation
First National Bank (FNB) provides various insurance products, including life, vehicle, home, and credit protection insurance. Customers access these services through FNB’s digital banking platform, but the current system lacks efficiency in application, management, and claims processing. Enhancing digital insurance services will improve customer satisfaction and operational effectiveness.

## Slide 3: Problem
The existing process consist of lengthy forms, unclear requirements, and no instant eligibility checks which make the process lengthy.
Customers cannot easily update policies or track claims in real time.
No automated premium deductions, limited personalized recommendations, and no seamless link between banking and insurance policies.
Fraudulent claims due to weak verification processes, lack of biometric authentication, and unsecured document submission.

## Slide 4: Opportunity
Risk assessment for instant pre-approvals and pre-filled applications using existing banking data.
Allow customers to modify policies and track claims in real-time via web and mobile platforms.
Automated premium payments, personalized policy suggestions based on financial data, and easy claim settlements linked to bank accounts.
Biometric authentication for policy changes, secure document uploads, and fraud detection for claims processing.

## Slide 5: Purpose Statement
The purpose of enhancing FNB’s digital insurance services is to simplify applications, improve policy management, integrate with banking services, and strengthen security. By leveraging Risk assessments, automated processes, and advanced fraud detection, FNB aims to enhance customer experience and operational efficiency.

## Slide 6: Project Objectives
Identify and choose the most suitable insurance banking solution based on design criteria, specifications, and business requirements.
Develop a prototype of the selected solution and conduct thorough testing to ensure functionality, security, and user-friendliness.
Ensure smooth integration of the insurance solution with FNB’s existing banking infrastructure for automated transactions and real-time updates.
Implement biometric authentication, two-factor authentication (2FA), and fraud detection to protect customer data and transactions.
Create an built-in digital platform with self-service options, real-time notifications, and customer support.

## Slide 7: Success Criteria
Ensure that insurance-related information, collateral, forms, and documents are easily accessible through digital platforms, reducing manual dependency.
Enhance system reliability and minimize downtime to ensure uninterrupted access to insurance services.
Optimize system performance to reduce wait times for transactions, claims processing, and customer requests.

## Slide 8: Methods And Approach
The project follows a Waterfall Model, ensuring a structured, phase-by-phase approach for efficient selection, implementation, and deployment of the insurance banking system.
A committee is formed with key stakeholders to define selection criteria and evaluation frameworks, ensuring alignment with business value and regulatory compliance. Tools like JIRA are used to track decision points.
Business needs are gathered through stakeholder workshops, prioritizing customer-centric features like seamless policy management and claims processing. Requirements are documented in the BRD and SRS, supported by visual reporting in Power BI for better analysis.
The selected system is configured, integrated, and thoroughly tested. Compliance and security are ensured while JIRA is used for task tracking. Customer priorities are reviewed in sprint meetings, though Waterfall follows a linear approach.
Training materials and process guides are created. A support framework is established with escalation procedures.
A final readiness check ensures system stability before deployment. Post-launch monitoring is conducted, and Power BI dashboards track system performance.

## Slide 9: Methods And Approach
All the user stories are prioritize by the MOSCOW and MVP techniques to and also by calculating the BV and CP points.
And then the sprint starts there will be a delivery of software in two weeks.
Sprint meetings will be like daily scrum meeting, sprint review meeting, and sprint retrospective meeting will be conducted side by side to update the process and clarify doubts.
Once the user story has been done the user story will be change to the done stage only if the user story is completed. If its on process it will be in a pending table yet to be
The product burndown chart will be prepared by the product owner in-order to update on the work done process. This chart is very useful for the notification of work yet to be done and was done.
Tools like Jira is mainly used to run the sprint and create product burndown chart. And to generate reports power BI and tableau is used.
Monitor system performance and handle Change Requests (CRs) using Change Control Board (CCB) to review and approve CRs.

## Slide 10: Resources
People: Project team members from Client Community and IT Services (ITS). Key roles: Business Analysts, Developers, Testers, Project Managers, Infrastructure & Security Teams. External consultants for specialized areas like third-party software evaluation and integration.
Time: The project must be implemented within <<n>> months, ensuring timely delivery without scope creep. Adherence to the Waterfall Model, following a structured phase-wise approach (Requirement Gathering, Design, Development, Testing, Deployment, and Maintenance).
Budget: Total costs, including hardware, software, training, and services, will not exceed Rs. 90,000,000.
Cost breakdown includes Infrastructure (Servers, Storage, Networking, Security): 10,000,000.
Software licenses, development tools, and integrations: 5,000,000.
Training programs for end-users and IT staff: 50,000,000.
Software: 10,000,000.
Hardware: 10,000,000.
Other: 5,000,000.

## Slide 11: Technology
Microsoft Word/Excel, Confluence ,Balsamiq, Figma, Microsoft Visio, JIRA, Trello Power BI, Tableau
Microsoft Visio, Draw.io, MySQL Workbench, ER/Studio
React.js, Angular, Vue.js, Bootstrap, CSS
Java, Node.js, RESTful APIs.
MySQL, Microsoft SQL Server
On-Premise: VMware, Windows/Linux Servers, AWS, Azure, Google Cloud
Functional Testing: Selenium, Katalon
Performance Testing: JMeter, LoadRunner
Security Testing: OWASP ZAP, Burp Suite
Bug Tracking: JIRA,
CI/CD & DevOps: Jenkins, GitLab CI/CD, Azure DevOps, Docker, Kubernetes.
Monitoring: New Relic, Prometheus, Splunk
Version Control: Git, Bitbucket,
Post-Go Live Monitoring: Nagios, ELK Stack (Elasticsearch, Logstash, Kibana)
Help Desk: ServiceNow, Zendesk

## Slide 12: Risks and Dependencies:
The existing system has been in use for N years, making user adaptation a challenge.
Resistance to change may impact adoption, requiring training and phased implementation.
Cost justification is difficult as improvements in usability, speed, and support efficiency are hard to quantify.
To mitigate this, KPIs, comparative reports, and data visualization (Power BI/Tableau) will demonstrate ROI and system utilization benefits.