## Slide 1: Project: Online Shopping
Prepared by : Shaurya Murarka

## Slide 2: Situations
Increasing demand for e-commerce solutions.
Shift from offline to online purchasing habits.
Customers expecting personalized and seamless shopping experiences.
Need for efficient inventory management and order fulfillment.
Demand for a scalable and user-friendly online platform
Growing importance of secure payment gateways
Rise of mobile commerce and app-based shopping.

## Slide 3: Problems
Limited customization options for customers.
Difficulty in managing inventory and supply chain efficiently.
Security concerns regarding online transactions.
Poor user interface and navigation causing cart abandonment.
Manual order processing leading to delays.
Lack of data insights for personalized recommendations.
Inadequate customer support and issue resolution.
Difficulty in handling peak-time traffic efficiently.

## Slide 4: Opportunity
Implementation of an agile e-commerce platform to enhance flexibility.
Faster delivery of features and upgrades through iterative releases.
Improved user experience with regular feedback incorporation.
Better inventory and order management using real-time data.
Enhanced security and fraud detection mechanisms.
Greater personalization through AI-powered recommendation engines.
Scalability to accommodate peak seasons efficiently.
Quick bug fixes and system improvements with agile sprints.

## Slide 5: Purpose statement
The purpose of this project is to design, develop, and implement an online shopping platform that offers a seamless, secure, and personalized experience to customers while ensuring operational efficiency.

## Slide 6: Project Objective
Develop an online shopping platform with responsive design.
Integrate secure payment gateways and fraud prevention systems.
Implement a recommendation engine for personalized shopping.
Ensure seamless order management and inventory tracking.
Enable real-time order status tracking for customers.
Facilitate customer feedback to enhance platform features.
Provide a scalable solution capable of handling high traffic.

## Slide 7: Success Criteria
Increased website traffic and user retention.
Higher conversion rates and reduced cart abandonment.
Positive customer reviews and satisfaction ratings.
Improved operational efficiency and reduced errors.
Enhanced data security and compliance with industry standards.
Reduction in response time for customer queries.
Smooth handling of traffic surges during peak seasons.

## Slide 8: Methods/Approach
The approach which is used for this project is waterfall model, There are several steps which are involved in this model
Project Initiation (Sprint 0)
Define project scope, goals, and key modules.
Identify stakeholders (Admin, Vendor, Customer).
Create the Product Backlog with prioritized user stories.
Sprint Planning
Break down tasks into 2-4 week sprints.
Define sprint goals and allocate tasks.
Prioritize high-impact features.

## Slide 9
Sprint Execution
Daily standups to track progress.
Develop and test features iteratively.
Deliver a working product increment at the end of each sprint.
Sprint Review & Demo
Showcase completed features to stakeholders.
Gather feedback and refine the backlog.
Sprint Retrospective
Analyse what went well and what needs improvement.
Define actions to enhance future sprints.

## Slide 10: Resources
People: Project managers, developers, designers, QA team, and customer support..
Time: Project duration estimated at 12-15 months
Budget: Estimated budget around ₹3 crores for platform development, security, and marketing..
Other:API integrations, payment gateways, and cloud hosting services.

## Slide 11: Risks
User Adoption: Difficulty in attracting and retaining customers.
Security Concerns: Vulnerability to data breaches and fraud.
Scalability Issues: Difficulty in handling sudden traffic spikes.
Technical Challenges: Ensuring smooth integration with third-party services.
Compliance Risks: Adhering to data privacy regulations.
Vendor Dependencies: Reliance on third-party payment and delivery partners.

## Slide 12: Dependencies
IT Infrastructure: Robust server hosting and database management.
Budget Approval: Sufficient funds for platform development and promotion.
Regulatory Compliance: Adhering to data protection and payment security standards.
Third-Party Integrations: Payment gateways, delivery partners, and CRM.
Content Management: Updated product listings and promotional offers.

## Slide 13: Conclusion
The proposed online shopping platform aims to revolutionize the e-commerce experience by offering a seamless, personalized, and secure shopping journey. Using Agile methodology ensures quicker time to market, adaptability to user needs, and continuous system improvements. Approval of this proposal will lead to the creation of a scalable and customer-centric platform that meets evolving market demands.