## Slide 1: Retail Store Management System
Prepared by: Akash Gadge
Date: 25/1/2025

## Slide 2: Situation
Retail store needs to manage the process of ordering, arranging, and selling goods efficiently.
Current system involves manual or outdated processes.

## Slide 3: Problem
Inefficiencies and errors in tracking inventory.
Challenges in arranging goods systematically.
Difficulties in processing sales transactions accurately and quickly.
Increased administrative overhead and time consumption..

## Slide 4: Opportunity
Implementing a Retail Store Management System to automate and streamline operations.
Improving inventory management with real-time tracking.
Enhancing the arrangement of goods by product or price.
Streamlining sales transactions and billing processes.
Increasing overall customer satisfaction and operational efficiency.

## Slide 5: Purpose Statement (Goals)
Streamline Operations: Enhance the efficiency of ordering, arranging, and selling goods within the retail store.
Improve Inventory Management: Enable real-time tracking of stock levels and automate reordering processes.
Enhance Customer Experience: Provide a seamless shopping experience with efficient sales transactions and multiple payment options.
Increase Accuracy: Reduce errors in inventory tracking and sales transactions, ensuring accurate billing and record-keeping.

## Slide 6: Project Objectives
Solution selection according to design criteria, specifications, and requirements.
Solution prototyping and testing.
Efficient inventory management.
Enhanced customer experience.
Improved sales tracking and reporting.

## Slide 7: Success Criteria
Improve records availability and accessibility.
Reduce system downtime and response times.
Increase sales and customer satisfaction.

## Slide 8: Methods/Approach (waterfall method)
A project management approach where each phase of a project must be completed entirely before moving on to the next, following a linear and sequential process.
1) Elicitation Techniques used for gathering requirements
Conduct one-on-one or group interviews with key stakeholders such as retail managers, store staff, suppliers, and customers.
Distribute surveys or questionnaires to a larger group of stakeholders to collect quantitative data.
Create preliminary versions of the system or specific features to gather feedback.
2) Requirement Analysis:
a)Analyze gathered requirements to assess feasibility, complexity, and potential challenges.
Prioritize key functionalities and define system specifications.
c) Create requirement traceability matrices to ensure coverage throughout the project lifecycle
3) System Design
Define system architecture and design specifications.
Create detailed designs for user interfaces, data models, and workflows.
Ensure integration points with existing systems are clearly defined.

## Slide 9
4) Development:
Implement the design by writing code and developing system components.
Follow best practices for coding and documentation.
Perform unit testing to ensure individual components function correctly.
5) Testing:
Conduct comprehensive system testing to identify and fix defects.
Perform functional testing to ensure all features work as intended.
Conduct performance testing to ensure the system can handle expected loads
6) User Acceptance Testing (UAT):
Engage end users to test the system in a real-world scenario.
Gather feedback from users to identify any issues or improvements.
Ensure the system meets user requirements and expectations.
7) Deployment:
Prepare for system deployment by finalizing configurations and settings.
Migrate data from the old system to the new system.
Deploy the system to the live environment, ensuring minimal disruption to operations.

## Slide 10: Other Tools
Use case
activity diagram
sequential diagram by software developers

## Slide 11: Select vendors and finalists through RFP, demonstrations and reviews
Steps for Vendor Selection
Develop and Issue RFP
Evaluate RFP Responses
Vendor Demonstrations
Conduct Reviews
Final Selection
Make Decision

## Slide 12: Implement solution. Train users and technical staff. Establish support processes.
1. Implement Solution
System Installation
Data Migration
Customization
2. Train Users and Technical Staff
User Training
Technical Staff Training
3. Establish Support Processes
Support Framework
Service Level Agreements (SLAs)
Regular Updates and Maintenance
4. Go Live with new system

## Slide 13: Resources
People:
Project Team: PM, BA, IT staff, trainers, support staff.
Stakeholders: Retail Managers, Suppliers, End Users.
Time: Implementation within [N] months.
Budget: Hardware, software, training, and services not to exceed Rs. 0000.00.
Other: Third-party software evaluation, site visits, Dataquest reports – not to exceed Rs. 0000.00.

## Slide 14: Risks and Dependencies
Risk:
Resistance to Change
Data Migration Issues
Integration Challenges
Budget Overruns
System Downtime
Security Concerns

## Slide 15
Dependencies:
Availability of Skilled Personnel,
Vendor Reliability,
Existing System Compatibility,
Stakeholder Engagement,
Regulatory Compliance.

## Slide 16
To Be Completed by Appropriate Manager - xxxxxx
Project Sponsor - xxxxxx
Project Manager - xxxxxx