## Slide 1: ABW
PROJECT PROPOSAL GUIDELINES

## Slide 2: Situation:
ABW Digital Marketing Services specializes in running ad campaigns for clients across various industries.
The company offers a range of digital marketing solutions, including Campaign Trafficking, Reporting & Analytics, Programmatic Ad Operations, App & Website Development, SEO/SEM & AdWords, Social Media Marketing, and Creative Services.
Currently, there is no dedicated website to showcase these services, case studies, or client testimonials.
To ensure a structured and sequential development process, the Waterfall methodology is being followed for the website project.

## Slide 3: Problem:
Lack of an online presence makes it harder for potential clients to find and trust the company.
Difficulty in effectively showcasing comprehensive service offerings, including ad operations, analytics, and development services.
Dependence on third-party platforms for communication and client acquisition.
Limited brand visibility and authority in the digital marketing industry.
A structured project execution plan is required to ensure smooth website development and avoid scope creep.

## Slide 4: Opportunity
Developing a professional website presents multiple benefits, including:
Establishing brand credibility and making the company more discoverable.
Clearly showcasing core services like Campaign Trafficking, Analytics, Programmatic Ads, SEO, and Social Media Marketing.
Enhancing lead generation through SEO-optimized content, blogs, and inquiry forms.
Providing an organized platform for client engagement, case studies, and performance reports.
Ensuring a smooth, structured development process with the Waterfall methodology, progressing through:
  Requirement Gathering → Design → Development → Testing → Deployment → Maintenance

## Slide 5: Purpose Statement (Goals):
The goal of this project is to create a professional website for ABW Media Network LLC that boosts credibility, makes it easier for potential clients to find us, and clearly presents our digital marketing services like Campaign Trafficking, SEO, Programmatic Ads, and Social Media Marketing. The website will serve as a hub for engaging with clients, generating leads, and streamlining service inquiries. By following a step-by-step Waterfall approach, we’ll ensure a smooth development process while making the site user-friendly, fast, and optimized for search engines. This will help us strengthen our brand and grow our business effectively.

## Slide 6: Project Objectives:
Develop a professional website to establish a strong online presence.
Showcase key services like Campaign Trafficking, SEO, Programmatic Ads, and Social Media Marketing.
Enhance lead generation through SEO, contact forms, and case studies.
Improve client engagement with clear service information and direct inquiry options.
Ensure a structured development process by following the Waterfall methodology.
Optimize website performance for speed, responsiveness, and SEO.
Create a user-friendly interface for seamless navigation and accessibility.
Support business growth by strengthening brand credibility and market reach.

## Slide 7: Success Criteria
Fully functional and visually appealing website that aligns with industry standards.
Comprehensive service offerings and case studies to attract and inform potential clients.
Dedicated employee portal with secure login for internal resources, onboarding, and updates.
Contact, billing, and support ticketing system to streamline communication and issue resolution.
SEO-optimized content and structure, improving search engine rankings and organic traffic.
User-friendly design and seamless navigation, ensuring a smooth experience for both clients and employees.
Integrated lead generation tools, including inquiry forms and downloadable resources.
Fast-loading, mobile-responsive website, meeting technical performance benchmarks.
Structured development using the Waterfall methodology, ensuring timely completion without scope creep.
Positive engagement metrics, such as increased client inquiries, employee usage of internal tools, and improved operational efficiency.

## Slide 8: Methods/Approach:
Waterfall Methodology – The Waterfall methodology is a linear and sequential project management approach where development progresses through fixed phases, ensuring each phase is completed before moving to the next. This best suited for projects with well-defined requirements, minimal expected changes, and a need for clear documentation and structured execution.
Requirement Gathering:
  Business analysts have applied elicitation techniques such as brainstorming, stakeholder interviews, and documentation review to define the functional and technical requirements of the website.
  Key business needs, including client engagement, employee login, billing system, issue ticketing, and lead generation tools, have been identified.
Design Phase:
  Wireframes and UI/UX prototypes are created to visualize the website structure and user journey.
  Branding elements, color schemes, and design aesthetics are finalized in collaboration with stakeholders.
Development Phase:
  The development team begins coding the website based on approved design mockups and requirement specifications.
  Core functionalities such as employee login, contact section, billing system, issue ticketing, service pages, and inquiry forms are integrated.
  Database structures are created to handle user authentication, service inquiries, and internal management systems..

## Slide 9: Methods/Approach:
Testing Phase:
  Functional, performance, security, and usability testing is conducted to ensure the website meets quality standards.
  Bugs and issues are logged, fixed, and re-tested before deployment.
Deployment Phase:
  The website is launched in a staging environment for final stakeholder approval.
  Once approved, it is deployed to the live environment and made accessible to clients and employees.
Maintenance & Continuous Improvement:
  Regular monitoring and optimization of website performance, SEO, and security protocols.
  Ongoing support and updates to improve functionality based on user feedback.
Tracking and Documentation:
Project documentation is maintained at each phase to ensure clarity and proper handover.
Progress tracking tools (such as Gantt charts or milestone checklists) are used to monitor the completion of each stage.

## Slide 10: Resources:
HUMAN Resources
Business Analysts – Gather requirements and define project scope.
UI/UX Designers – Create wireframes, prototypes, and ensure a user-friendly interface.
Developers – Build and implement website features (employee login, billing, issue ticketing, client services).
QA Testers – Conduct functional, performance, and security testing.
Project Manager – Oversee timelines, resource allocation, and ensure structured development using the Waterfall methodology.
Time & Budget:
Project Timeline: 3-4 months (Requirement Gathering → Design → Development → Testing → Deployment).

## Slide 11: Resources
Budget Allocation:
  Development & Design: $25,000
  Hosting & Infrastructure: $5,000
  Testing & QA: $5,000
  SEO & Marketing Integration: $3,000
  Maintenance & Support: $7,000

## Slide 12: RESOURCES
Technical Resources:
Front-end: HTML, CSS, JavaScript, React.js
Back-end: Python (Django) / Node.js (Express)
Database: MySQL / PostgreSQL
Hosting & Cloud Services: AWS, Microsoft Azure, Google Cloud
Security: OAuth 2.0, JWT, SSL Encryption
Analytics & SEO: Google Analytics, Google Ad Manager, Campaign Manager 360

## Slide 13: RISK
Scope Creep – Additional feature requests may arise, impacting project timelines and increasing costs.
Technical Challenges – Issues with integration of billing, issue ticketing, and employee login may delay development.
Security Concerns – Handling sensitive client and employee data requires strong encryption and security measures.
SEO & Performance Risks – Poor optimization could affect search rankings and website load times.
Resource Availability – Delays due to dependency on external vendors, third-party services, or internal team constraints.
User Adoption & Training – Employees may require training to use internal features effectively.

## Slide 14: Dependencies:
Stakeholder Approval – Timely approvals from business leaders are essential for progressing through the Waterfall methodology phases.
Third-Party Integrations – The project relies on external tools for billing, analytics, SEO, and cloud hosting.
Development & Testing Resources – The website’s success depends on the availability and expertise of developers, designers, and testers.
Regulatory Compliance – Compliance with data security regulations (GDPR, CCPA) is necessary for handling client and employee data.
Hosting & Infrastructure – Website performance depends on reliable cloud hosting (AWS, Azure, Google Cloud).