## Slide 1: ENHANCHMENT IN CAIS
Project By
Mr. Chandar Sharad Magare

## Slide 2
Application Summary:
CAIS is an information system accessed via the internet. It allow user to view participant’s and plan’s information such as participant details, balance, transection history, loan details and investments.
CAIS (Client Access: Inquiry System) is accessed by Plan Sponsors & RPS User.
CAIS provides plan sponsor’s quick & easy access to participant & plan data without contacting to plan custodian.
Emergency update can be completed, when needed before scheduled maintenance occurs.
CAIS is interconnected to OMNI & Synergy, If we made any changes in any of these 3 application, overnightly it will reflect to all 3 application.
CAIS is access based application, as per request plan custodian will grant access to plan & RPS user.
In CAIS we can made changes in PP’s Name, Address, personal details, beneficiary and plan details.

## Slide 3: Problem:
Plan Sponsors and RPS Users are unable to view the details of individuals who made changes to Plan or Participant information.
CAIS does not support symbols or special characters.
CAIS has a restriction on the maximum number of letters.
RPS Users and Plan Sponsors can only access details using the SSN and Plan Number.
RPS Users and Plan Sponsors are unable to view the change history.

## Slide 4: Opportunity:
1. Enhance Transparency: A feature that allows Plan Sponsors and RPS Users to view details about Plan/RPS User who made changes to Plan or Participant information, improving accountability and tracking.
2. Expand Character Support: Update CAIS to support symbols and special characters, thereby accommodating a broader range of data inputs and enhancing flexibility.
3. Increase Letter Limit: Adjust the restriction on the maximum number of letters in CAIS to allow for more extensive data entry and better accommodate diverse information.
4. Improve Access Flexibility: Enable RPS Users and Plan Sponsors to access details through additional identification methods (Such as last name PP or full name of PP or last four digit of PP’s SSN) beyond just SSN and Plan Number, providing greater convenience and flexibility.
5. Enable Change History Tracking: Introduce a feature that allows RPS Users and Plan Sponsors to view the change history, offering a more comprehensive understanding of data modifications and improving overall transparency.

## Slide 5
The purpose of this project is to thoroughly analyze, select, and implement a new Changes feature within the CAIS application. This initiative aims to significantly enhance the processing experience by improving efficiency and productivity, thereby fostering greater transparency. Additionally, the project seeks to improve access flexibility, ensuring that users can interact with the system in a more adaptable and user-friendly manner.
Purpose Statement (Goals):

## Slide 6
Project objectives:
To analyze current system limitations, select a suitable Changes feature, and implement it within the CAIS application by July. 2024.
This project aims to enhance the processing experience by improving efficiency and productivity, increasing transparency, and providing greater access flexibility for users, resulting in a more adaptable and user-friendly system.
Design and implement a Changes feature that simplifies user interactions with the CAIS application, making the system more intuitive and reducing the time required for users to complete tasks.
Integrate the new Changes feature in a way that optimizes system performance, ensuring faster processing times and minimizing downtime or disruptions during the transition.

## Slide 7: Success criteria:
1. Visibility of Change Details: RPS Users and Plan Sponsors can access detailed records of individuals who made changes to Plan or Participant information, including a comprehensive change history.
2. Support for Special Characters: CAIS is updated to support symbols and special characters in its input fields.
3. Extended Letter Limit: CAIS is modified to accommodate the maximum number of letters required by users, removing any previous restrictions.
4. Enhanced Access Information: RPS Users and Plan Sponsors can access detailed information not only through SSN and Plan Number but also through additional identifying information as needed.
5. Comprehensive Change History Access: complete change history is made available to RPS Users and Plan Sponsors, detailing all modifications to Plan or Participant information.

## Slide 8: Methods/Approach:
1. Requirements Gathering: Conduct interviews and workshops to define user needs and system limitations.
2. Benchmarking and Analysis: Analyze industry best practices and benchmark against standards for feature development.
3. Feature Selection and Design: Evaluate solutions, design features, and create prototypes for user feedback.
4. Development and Integration: Develop and integrate the feature using agile methods, ensuring compatibility.
5. Testing and Validation: Perform thorough testing and gather pilot user feedback to validate functionality.
6. Training and Documentation: Create training materials and conduct sessions for effective user onboarding.
7. Deployment and Monitoring: Roll out the feature in phases and monitor for issues and user feedback.
8. Continuous Improvement: Collect feedback and performance data to make iterative improvements.

## Slide 9: Resources:
1. Human Resources: Project Manager, Business Analyst, Software Developers, UX/UI Designers, QA Testers, Technical Support & UAT Tester.
2. Technical Resources: Development tools (IDEs, version control), Testing tools & Documentation tools
3. Time: Implementation within 4 months.
4. Budget: hardware, software, training and services should $40000 - $45000.
5. Data Resources: Access to CAIS application, Plan/RPS User feedback &Performance metrics.
6. Documentation and Communication: Requirements and project plan & Training materials (SOP)

## Slide 10
Risk and dependencies:
Increased Data Load: Tracking and displaying detailed change information might add a performance overhead, impacting system responsiveness.
Data Integrity Issues: Special characters might cause issues with data processing, storage, or display if not handled correctly.
Data Entry Errors: Longer text fields might lead to more data entry errors or formatting issues.
Compatibility: Ensure that other systems or integrations that interact with CAIS can handle the new limits.
System Complexity: Implementing multiple identification methods might complicate system design and user verification processes.
Performance Impact: Storing and retrieving detailed change histories might affect system performance.

## Slide 11: To Be Completed by Appropriate Manager : Project Sponsor: Internal Client Project Manager :