## Slide 1: Project Title : VWFS
( Volkswagen Financial Services )
Prepared By : Purbhaji Bharkad
Date : 05/08/2022

## Slide 2
Situation / Problem / Opportunity :
The existing Volkswagen showroom Point of Sale (POS) system requires enhancements to improve transaction processing speed, Quotation Generation, system stability, integration with inventory and CRM systems, and overall user experience. The current system may faces issues such as slow response times, lack of real-time updates, and inefficiencies in financial reporting.
This project aims to enhance the POS system using Agile methodologies to ensure continuous improvement, adaptability, and optimized performance.

## Slide 3
Purpose Statement ( Goals ) :
The purpose of this project is to analyze, upgrade, and implement enhancements in the Volkswagen Showroom POS system using Agile methodologies to improve transaction speed, generate quotations, generate contract, integration, and user experience.

## Slide 4
Project Objectives :
Identify and address current system limitations based on user feedback.
Enhance POS functionalities while ensuring alignment with Volkswagen’s global standards.
Improve integration between POS, inventory, finance, and customer relationship management (CRM) systems.
Reduce transaction processing time and improve system reliability.
Generate quotations while customer comes for inquiry with customer’s basic details and requirement of vehicle.
Implement Agile-driven continuous enhancements and system optimization.

## Slide 5
Success criteria :
Faster and more efficient transaction processing for vehicle sales and service payments.
Improved availability and real-time synchronization of sales, inventory, and customer data.
Reduced system downtime, transaction failures, and technical issues.
Enhanced reporting accuracy for financial transactions and business insights.
High user adoption rate and positive feedback from showroom staff.

## Slide 6
Methods / Approach (Agile Model)
1. Agile Requirement Gathering & prioritization :
From an Agile team including showroom managers, IT staff, and POS vendors.
Conduct requirement workshops to gather user feedback and create a backlog.
Prioritize backlog items based on business impact and feasibility.
2. Sprint-Based Enhancement & Development :
Enhance POS features iteratively in Agile sprints.
Conduct usability testing and continuous feedback integration.
Ensure each sprint delivers a functional and tested improvement.

## Slide 7
3. Vendor Collaboration & Evaluation :
Work closely with POS vendors to implement enhancements efficiently.
Conduct A/B testing to compare performance improvements.
Ensure security and compliance standards are met.
4. User Training & Change Management :
Provide hands-on training for showroom staff on new POS enhancements.
Implement an Agile-driven feedback loop for continuous improvement.
5. Go Live & Continuous Improvement :
Deploy enhancements in phases, starting with pilot showrooms.
Monitor performance, gather feedback, and optimize further.

## Slide 8
Resources
People : Agile project team, showroom staff, IT support, and POS vendors.
Time : Implementation within 06 months using Agile sprints.
Budget : Hardware, software, training, and services not to exceed
Rs. XXXX.00
Other : Third-party software evaluation, site visits, and industry reports not to exceed Rs. XXXX.00

## Slide 9
Risk and Dependencies :
Resistance to change from showroom staff accustomed to the existing POS system.
Ensuring seamless integration with Volkswagen’s global inventory, CRM, and financial systems.
Agile implementation requires continuous collaboration, which may face stakeholder alignment challenges.
Security and compliance concerns related to POS transactions and data handling.

## Slide 10
To be completed by Appropriate Manager
Project Sponsor : Volkswagen
Project Manager : Mr. S. M. Joshi