## Slide 1: SUNSHINE
Project Title: Sunshine – Ecommerce Website
Prepared By: Mukram
Date: 03/02/2022

## Slide 2: Situation/Problem/Opportunity
The growing eCommerce market demands a user-friendly, efficient platform.
Many small businesses struggle with online visibility and streamlined order management.
Sunshine aims to bridge this gap by providing an intuitive, feature-rich marketplace.

## Slide 3: Purpose Statement (Goals)
To design, develop, and implement an eCommerce website that enhances customer experience.
To provide a robust platform for small businesses to scale online.
To ensure secure transactions and smooth operations.

## Slide 4: Project Objectives
Develop a scalable and user-friendly ECommerce platform.
Implement secure payment gateways.
Optimize website performance for seamless user experience.
Ensure mobile responsiveness and multi-platform support.
Integrate analytics to track user behavior and sales trends.

## Slide 5: Success Criteria
Achieve a 99.9% uptime for website availability.
Ensure a 20% increase in user engagement within six months.
Reduce transaction failures to less than 0.5%.
Provide a seamless and intuitive user interface.

## Slide 6: Methods/Approach
Follow the Waterfall model: Requirement Analysis → System Design → Implementation → Testing → Deployment → Maintenance.
Conduct extensive market research and competitor analysis.
Ensure compliance with security and data protection regulations.
Implement SEO-friendly strategies for better market reach.

## Slide 7: Project Deliverables
Fully functional eCommerce website.
Admin dashboard for business management.
Secure and fast payment integration.
Mobile-friendly design and optimized performance.
Customer support and feedback mechanisms.

## Slide 8: Technical & Functional Requirements
Front-end: HTML, CSS, JavaScript, React.
Back-end: Python (Django) or Node.js.
Database: MySQL / PostgreSQL.
Secure payment gateway integration (Stripe, PayPal).
Cloud hosting with scalability support.

## Slide 9: Budget & Resource Estimation
Total estimated budget: Rs. 5,00,000.
Development team: Developers, designers, testers.
Infrastructure: Hosting, domain, security certifications.
Marketing & SEO: Ad spend, content strategy.

## Slide 10: Risk Assessment & Mitigation
Security threats: Implement SSL and encrypted transactions.
High competition: Focus on unique selling points and marketing.
Technical failures: Ensure rigorous testing before deployment.
User adoption: Simplify onboarding and provide tutorials.

## Slide 11: Competitive Analysis
Competitors: Amazon, Flipkart, Shopify.
Sunshine differentiates by offering personalized vendor services.
Focus on local businesses and seamless logistics integration.

## Slide 12: Project Timeline & Milestones
Requirement Gathering: 1 Month.
System Design & Prototyping: 1.5 Months.
Development & Coding: 3 Months.
Testing & Debugging: 1.5 Months.
Deployment & Maintenance: Ongoing.

## Slide 13: Success Criteria & Performance Metrics
Customer satisfaction rating above 90%.
Loading speed below 2 seconds.
Order processing time reduced by 30%.
High retention and conversion rates.

## Slide 14: Executive Summary
Problem: Many small businesses struggle with online visibility, inefficient transaction handling, and customer engagement.
Importance: The project enables businesses to reach a wider audience, increase sales, and streamline operations.
Success: A fully functional eCommerce platform with high user engagement, seamless transactions, and business growth.