## Slide 1: Enhancement of CRM Tool
Prepared by Nallamothu Harish
Date:- 24-04-2025

## Slide 2: Situation
The current CRM system is only designed for managing the sales process cycle (i.e., lead generation, prospecting, sales conversion).
There are no integrated features to handle post-purchase client services like onboarding, customer support, or feedback management.
Sales and support teams use manual methods (emails, spreadsheets, external chat apps) for post-sales interactions, leading to inefficiencies.

## Slide 3: Problem
Customer Experience Gaps: After the sale is closed, clients do not have a structured, consistent experience for onboarding, query resolution, or ongoing support.
Sales Team Burden: Sales executives have to manage onboarding and client questions manually, distracting them from generating new business.
Delayed Support: Lack of ticketing or live chat inside CRM leads to slow response times and client dissatisfaction.
Lack of Visibility: Managers have limited visibility on client support activities, onboarding status, and client health metrics.

## Slide 4: Opportunity
Enhance the CRM tool by integrating post-purchase support features like automated onboarding, ticket management, live chat, client portal, and feedback collection.
Boost client satisfaction and retention through structured and faster service delivery.
Empower Sales and Support Teams with automation tools, reducing manual effort and increasing productivity.
Gain competitive advantage by providing a full client lifecycle management platform — from lead to loyalty — inside one CRM system.

## Slide 5: Success Criteria
Improve accessibility and visibility of support services and onboarding materials to clients and sales teams.
Reduce response times and manual workload by automating repetitive tasks.
Increase client satisfaction by offering self-service options and timely support.
Enhance account retention and upselling opportunities through better post-sales engagement

## Slide 6: Method:- Using Waterfall Model
Approach
Conduct a requirement gathering session with Sales and Support teams.
Shortlist CRM plugins or develop add-ons for onboarding workflows, ticket management, live chat, etc.
Prototype and test new features on a sample group of clients.
Train internal users (Sales Executives, Support Staff) on new CRM functionalities.
Deploy the enhanced CRM system company-wide and monitor initial client feedback.

## Slide 7: Resources:
People: CRM Admins, Customer Support Team, Project Manager, Business Analysts, Sales Managers, IT team, Marketing Team.
Time: Implementation within 3-5 months (including training and testing).
Budget: Software add-ons, minor customization services Rs. 2,00,0000/-
Other: Third-party CRM consultants (if needed), evaluation workshops, minor data migration activities.

## Slide 8: Risks
The existing CRM tool may limit integration capabilities, potentially requiring costly custom development for some features.
You might face resistance to change from sales and support teams who are accustomed to current workflows.
Justifying costs to leadership will require clear ROI demonstration through metrics like churn reduction, support efficiency, and upsell improvements.
Reliance on third-party plugins could introduce support and maintenance complexities down the line.
Data migration from existing systems could lead to temporary disruptions or data integrity issues.

## Slide 9: Dependencies
Training sessions and internal buy-in will be essential for successful adoption by teams.
Technical expertise is needed for integration between existing CRM and new components.
Clear executive sponsorship will be required to approve budgets and champion the change.
Vendor cooperation for API access and integration support with the existing CRM platform.
IT department bandwidth for implementation, testing, and ongoing support.
Documentation and knowledge transfer processes to ensure sustainability beyond initial rollout.

## Slide 10
Project Sponsor:- Monster.com
Swapna. Ch
Project Manager