## Slide 1
First National Bank [FNB]
Prepared By: Ketankumar Fulbandhe
Date:23/02/2025
Project Proposal Guidelines

## Slide 2: Situation
First National Bank (FNB) provides various insurance products, including life, vehicle, home, and credit protection insurance. Customers access these services through FNB’s digital banking platform, but the current system lacks efficiency in application, management, and claims processing. Enhancing digital insurance services will improve customer satisfaction and operational effectiveness.

## Slide 3: Problem
The existing process consist of lengthy forms, unclear requirements, and no instant eligibility checks which make the process lengthy.
Customers cannot easily update policies or track claims in real time.
No automated premium deductions, limited personalized recommendations, and no seamless link between banking and insurance policies.
Fraudulent claims due to weak verification processes, lack of biometric authentication, and unsecured document submission.

## Slide 4: Opportunity
Risk assessment for instant pre-approvals and pre-filled applications using existing banking data.
Allow customers to modify policies and track claims in real-time via web and mobile platforms.
Automated premium payments, personalized policy suggestions based on financial data, and easy claim settlements linked to bank accounts.
Biometric authentication for policy changes, secure document uploads, and fraud detection for claims processing.

## Slide 5: Purpose Statement
The purpose of enhancing FNB’s digital insurance services is to simplify applications, improve policy management, integrate with banking services, and strengthen security. By leveraging Risk assessments, automated processes, and advanced fraud detection, FNB aims to enhance customer experience and operational efficiency.

## Slide 6: Project Objectives
Identify and choose the most suitable insurance banking solution based on design criteria, specifications, and business requirements.
Develop a prototype of the selected solution and conduct thorough testing to ensure functionality, security, and user-friendliness.
Ensure smooth integration of the insurance solution with FNB’s existing banking infrastructure for automated transactions and real-time updates.
Implement biometric authentication, two-factor authentication (2FA), and fraud detection to protect customer data and transactions.
Create an built-in digital platform with self-service options, real-time notifications, and customer support.

## Slide 7: Success Criteria
Ensure that insurance-related information, collateral, forms, and documents are easily accessible through digital platforms, reducing manual dependency.
Enhance system reliability and minimize downtime to ensure uninterrupted access to insurance services.
Optimize system performance to reduce wait times for transactions, claims processing, and customer requests.

## Slide 8: Methods And Approach
The project follows a Waterfall Model, ensuring a structured, phase-by-phase approach for efficient selection, implementation, and deployment of the insurance banking system.
A committee is formed with key stakeholders to define selection criteria and evaluation frameworks, ensuring alignment with business value and regulatory compliance. Tools like JIRA are used to track decision points.
Business needs are gathered through stakeholder workshops, prioritizing customer-centric features like seamless policy management and claims processing. Requirements are documented in the BRD and SRS, supported by visual reporting in Power BI for better analysis.
The selected system is configured, integrated, and thoroughly tested. Compliance and security are ensured while JIRA is used for task tracking. Customer priorities are reviewed in sprint meetings, though Waterfall follows a linear approach.
Training materials and process guides are created. A support framework is established with escalation procedures.
A final readiness check ensures system stability before deployment. Post-launch monitoring is conducted, and Power BI dashboards track system performance.

## Slide 9: Resources
People: Project team members from Client Community and IT Services (ITS). Key roles: Business Analysts, Developers, Testers, Project Managers, Infrastructure & Security Teams. External consultants for specialized areas like third-party software evaluation and integration.
Time: The project must be implemented within 18 months, ensuring timely delivery without scope creep. Adherence to the Waterfall Model, following a structured phase-wise approach (Requirement Gathering, Design, Development, Testing, Deployment, and Maintenance).
Budget: Total costs, including hardware, software, training, and services, will not exceed Rs. 90,000,000.
Cost breakdown includes Infrastructure (Servers, Storage, Networking, Security): 10,000,000.
Software licenses, development tools, and integrations: 5,000,000.
Training programs for end-users and IT staff: 50,000,000.
Software: 10,000,000.
Hardware: 10,000,000.
Other: 5,000,000.

## Slide 10: Technology
Microsoft Word/Excel, Confluence ,Balsamiq, Figma, Microsoft Visio, JIRA, Trello Power BI, Tableau
Microsoft Visio, Draw.io, MySQL Workbench, ER/Studio
React.js, Angular, Vue.js, Bootstrap, CSS
Java, Node.js, RESTful APIs.
MySQL, Microsoft SQL Server
On-Premise: VMware, Windows/Linux Servers, AWS, Azure, Google Cloud
Functional Testing: Selenium, Katalon
Performance Testing: JMeter, LoadRunner
Security Testing: OWASP ZAP, Burp Suite
Bug Tracking: JIRA,
CI/CD & DevOps: Jenkins, GitLab CI/CD, Azure DevOps, Docker, Kubernetes.
Monitoring: New Relic, Prometheus, Splunk
Version Control: Git, Bitbucket,
Post-Go Live Monitoring: Nagios, ELK Stack (Elasticsearch, Logstash, Kibana)
Help Desk: ServiceNow, Zendesk

## Slide 11: Risks:
The existing system has been in use for 10+ years, making adaptation difficult for long-time users.
In Waterfall, changes are difficult once a phase is completed, leading to costly rework if requirements are not fully captured early.
Improvements in usability, speed, and support efficiency are difficult to quantify, making it harder for management to see ROI.
Dependencies between sequential phases may cause delays if issues arise in earlier stages, impacting overall timelines.

## Slide 12: Dependencies:
Success depends on capturing detailed and complete requirements early, as changes later in Waterfall are costly.
Ensuring quality before deployment is critical, as fixing issues post-implementation is time-consuming.
A structured training plan and phased rollout are necessary to reduce resistance and enhance user confidence.
KPIs, comparative reports, and Power BI/Tableau dashboards will be used to demonstrate system improvements and ROI.