## Slide 1: Project Title : ONLINE SHOPPING SYSTEM
Prepared By: Konda Shirisha Date: 13/01/2025

## Slide 2: Situation/Problem/Opportunity
Situation
Customer Provides Details: Customers enter their information online before ordering.
Placing Order: Customers call a telephone agent to place an order.
Agent Enters Order: The agent inputs order details into the system.
Order and Customer Management:
Order Registry: Uses order numbers to find and manage specific orders.
Customer Catalog: Uses customer names and phone numbers to find and manage customer details.

## Slide 3
Order Details:
Order Information: Each order has an order number and a timestamp.
Order Items: Orders consist of multiple items (item number, quantity, unit price).
Catalog Listings: Items reference catalog listings for product details.
System Processes:
Processing Orders: The system processes each item and calculates the total price.
Order Status: Admins maintain catalogs and generate alerts for order status changes (commit/cancel).
Customer Notifications: Customers receive notifications via SMS and email about order status.

## Slide 4
Problem
Limited Accessibility
Dependency on Telephone Agents
Potential for Delays
Manual Entry Errors
Lack of Real-Time Updates
Customer Inconvenience
Scalability Issues
Communication Gaps
Security Concerns
Limited Personalization

## Slide 5
Direct Access
User-Friendly
Automation
Real-Time Inventory
Scalability
Personalization
Security
Multi-Language Support
Fast Load Times
Mobile-Friendly
Customer Support
Order Tracking
Payment Options
Promotions and Discounts
Opportunity

## Slide 6: Purpose Statement (Goals):
The purpose of this project is to develop a modern online shopping system that allows customers to directly access and manage their shopping experience. This aims to improve overall efficiency, accuracy and customer satisfaction.
Goals :
Increase Sales: Boost sales and revenue.
User-Friendly: Simple and easy-to-use interface.
Reliable System: Ensure the system works well, even with heavy use.
Customer Satisfaction: Keep customers happy with excellent service.

## Slide 7
Optimize Operations: Improve efficiency in processes.
Accurate Data: Ensure data is always correct and up-to-date.
Data Security: Protect customer data with robust security.
Automation: Reduce errors by automating order handling.
Real-Time Inventory: Accurate, real-time stock updates.
Flexible Payment Options: Various payment methods available.
Order Tracking: Make it easy for customers to track their orders.
Easy Returns: Simplify return, replacement, and refund processes.
Collaboration: Work effectively with stakeholders.

## Slide 8
Direct Access: Allow customers to place orders directly online.
Mobile-Friendly: Works well on smartphones and tablets.
Order Notifications: Send real-time notifications about order status.
Customer Reviews: Allow customers to leave product reviews.
Return, Replacement, and Refund: Implement seamless return, replacement, and refund processes.
User Profiles: Allow customers to manage their accounts and preferences.
Quick Loading: Fast website/app loading times.
Multi-Language Support: Support for different languages.
PROJECT OBJECTIVES

## Slide 9
Powerful Search: Make it easy for customers to find products.
Simple Checkout: Ensure the checkout process is quick and easy.
Social Media Sharing: Allow customers to share their purchases and reviews on social media.
Loyalty Programs: Rewards for repeat customers.
Gift Options: Options to send items as gifts.
Wishlist: Allow customers to create Wishlist.
Product Comparisons: Provide tools to compare different products.
Eco-Friendly Options: Offer sustainable packaging and highlight eco-friendly products.

## Slide 10: Success Criteria:
The system should attract a large number of satisfied users.
Inventory levels should always be accurate and updated instantly.
The system should work well even when many users are online.
Customer data must be securely protected.
Orders must be processed accurately and quickly
Improve records availability and accessibility of information, collateral, forms, and documents.
Reduce system downtime, related wait time, and system response times.

## Slide 11
Increase customer satisfaction and convenience.
Improve data security and privacy.
Customers should be happy and provide positive feedback.
The system should help increase sales and revenue.
The system should be regularly improved based on customer feedback.
Customer support should be easy to access and quick to respond.
Customers should be able to track their orders at any time.

## Slide 12: .
Approach
Agile allows us to quickly adapt to changes and ensures continuous collaboration with stakeholders, delivering high-quality results.
It also enables faster delivery of project parts and continuous improvement through regular feedback.
Methods:
Create Product Backlog: Gather and prioritize all requirements, features, and enhancements.
Sprint Planning: Plan the first sprint, select backlog items, and set goals.
Daily Stand-Ups: Hold daily meetings to discuss progress and resolve issues.
Sprint Execution: Develop, code, and test the selected items within the sprint.
Sprint Review: Demonstrate completed work to stakeholders and gather feedback.
Methods/Approach

## Slide 13
Sprint Retrospective: Reflect on the sprint to identify improvements.
Iterate and Improve: Update the backlog and plan the next sprint based on feedback.
Continuous Integration and Testing: Regularly integrate code changes and perform tests.
Incremental Delivery: Deliver working software incrementally for early validation.
Stakeholder Collaboration: Maintain regular communication with stakeholders.
Final Sprint and Release: Complete the final sprint and prepare for the system's release.
Go Live and Support: Launch the new system and provide ongoing support.

## Slide 14: Resources
People:
  Project team members from the client community and ITS, including Business Analysts, Developers, Testers/QA, Project Manager, UI/UX Designers, and DevOps Engineers.
Time:
  Implementation within 6-9 months.
Budget:
  Hardware, software, training, and services not to exceed Rs. 5,00,000.
Other:
  Third-party software evaluation, site visits, and Dataquest reports – not to exceed Rs. 50,000.
  Communication and collaboration tools for the team.
  Continuous integration and deployment tools.
  Testing tools for quality assurance.
  Cloud services for scalable infrastructure.
  Security software and compliance frameworks.
  Detailed project documentation and user training materials.

## Slide 15: Risks and Dependencies:
Risks:
Scope Creep: Project goals keep changing, leading to delays and extra costs.
Technical Challenges: Unexpected technical problems can slow down the project.
Resource Availability: Team members might not always be available when needed.
Budget Overruns: Costs could go over the planned budget.
Security Breaches: Customer data might be at risk if security is compromised.
Integration Issues: Problems connecting with other systems or tools.

## Slide 16
Regulatory Compliance: Not meeting legal requirements can cause issues.
User Adoption: Users might be slow to start using the new system.
Performance Issues: The system might slow down, especially with many users.
Project Delays: Any delays in project steps can affect the overall timeline.
The current system has been in place for over [15] years and is intuitive to current users. Transitioning to a new system might require additional training and adjustment.
Cost justification in terms of ease of use, quality of information, speed of accessibility, and ease of support and maintenance is difficult to quantify.

## Slide 17
Dependencies
Stakeholder Involvement: Regular input and feedback from stakeholders.
Third-Party Software: Reliance on external software tools for certain features.
Vendor Support: Assistance from vendors providing software or services.
Market Conditions: Adapting to changes in user preferences and industry trends.
Infrastructure: Need for reliable cloud services and servers.
Data Availability: Accurate data needed for system operations.

## Slide 18: To Be Completed by Appropriate Manager:
Project Sponsor: [Shririsha]
Project Manager: [Naresh]

## Slide 19
THANK YOU